ENGINEERING SERVICES

GENERAL CONDITIONS

XXX PROJECT

INDEX

1.	DEFINITIONS AND INTERPRETATION	4

2.	CONTRACT DURATION AND TERMINATION	10

3.	KNOWLEDGE OF AREA OF OPERATIONS	13

4.	CONTRACTOR PERSONNEL	13

5.	REPRESENTATIVES OF THE PARTIES	14

6.	REPRESENTATIONS AND WARRANTIES	15

7.	HEALTH, SAFETY AND ENVIRONMENT (Version 1)	19

7.	HEALTH, SAFETY AND ENVIRONMENT (version 2)	22

8.	INDEPENDENT CONTRACTOR	23

9.	LIABILITIES AND INDEMNITIES	23

10.	INSURANCE	26

11.	CONTRACT PRICE	29

12.	NO ASSIGNMENT OF CREDIT ALLOWED	29

13.	AUDIT	30

14.	TAXES	30

15.	BANKRUPTCY	31

16.	ASSIGNMENT OF CONTRACT	31

17.	SUBCONTRACTING	31

18.	COMPLIANCE WITH LAW, PERMITS AND AUTHORISATIONS	32

19.	INTELLECTUAL PROPERTY RIGHTS	33

20.	FORCE MAJEURE	34

21.	DISPUTE RESOLUTION	35

22.	GOVERNING LAW	37

23.	CONFIDENTIALITY	37

24.	ADMINISTRATIVE RESPONSIBILITY AND ETHICAL BUSINESS STANDARDS	38

25.	VARIATIONS	40

26.	GUARANTEES	43

27.	WAIVERS	43

28.	SEVERABILITY	44

29.	THIRD PARTIES	44

30.	ENTIRE AGREEMENT	44

31.	WORK ORDERS	44

32.	DRAWINGS AND SPECIFICATIONS	45

33.	DEFECTS LIABILITY	47

34.	SCHEDULED PERFORMANCE	48

35.	ASSESSMENT OF PERFORMANCE OF THE SERVICES	48

36.	TITLE	49

37.	PROVISIONAL ACCEPTANCE	49

38.	FINAL ACCEPTANCE	50

39.	NOTICES	50

# DEFINITIONS AND INTERPRETATION

  - The following definitions when capitalised shall apply to this CONTRACT:

"AFFILIATE" means in relation to any legal entity, a legal entity which directly or indirectly controls, which is directly or indirectly controlled by, or which is directly or indirectly under common control with, another legal entity.  For the purpose of this definition a legal entity is:

- directly controlled by another legal entity if such other legal entity legally or beneficially owns shares or any other form of ownership interest carrying more than fifty percent (50%) of the votes exercisable at a general meeting of the first mentioned legal entity or representing more than fifty percent (50%) of the capital of the first mentioned legal entity; and

- indirectly controlled by a legal entity ("the parent legal entity") if a series of legal entities, beginning with the parent legal entity and ending with the first mentioned legal entity, are so related that each legal entity of the series, except the parent legal entity, is directly controlled by one or more of the legal entities earlier in the series.

"APPLICABLE LAW" means any treaty, law, decree, order, regulation, decision or other document that has legal force according to the terms of any system of law, including, without limitation, local law, the laws of any other state or part thereof or international law, and which creates or purports to create any requirement or rule that may affect, restrict, prohibit or expressly allow the terms of this CONTRACT or any activity contemplated or carried out under this CONTRACT.

“APPROVAL” means a written notification by COMPANY to CONTRACTOR that a document or action is acceptable to COMPANY or that COMPANY consents to a proposal made by CONTRACTOR.

“APPROVED” means that COMPANY has notified CONTRACTOR by means of an APPROVAL that a document, proposal or action is acceptable to COMPANY.

"AREA OF OPERATIONS" shall mean the location(s) or area(s) utilised in connection with the CONTRACT.

“BANK GUARANTEE” has the meaning specified in Article 26.

“COMPANY” means the Company designated as such in the FORM OF AGREEMENT.

“COMPANY ASSISTANT REPRESENTATIVE” means a person appointed by COMPANY in accordance with Article 5.

## "COMPANY GROUP" means:

- COMPANY and its AFFILIATES;

- COMPANY's contractors (other than CONTRACTOR) and their sub-contractors; and

- the directors, officers, employees, consultants, advisors and agents of any legal entity listed in this definition other than CONTRACTOR,

but shall not include any member of CONTRACTOR GROUP.

## "COMPANY REPRESENTATIVE” means the person appointed by COMPANY in accordance with Article 5.

“COMPLETION DATE” means the date specified in the FORM OF AGREEMENT upon or before which CONTRACTOR must complete the SERVICES.

“CONCEPT PACKAGE” means all documentation, data sheets, drawings and data on electronic, optical and magnetic media related to the design of the FACILITIES, or the SERVICES supplied by COMPANY to CONTRACTOR.

“CONCEPT REPORT” has the meaning given to it by Article 32.

“CONSEQUENTIAL LOSS”  means any indirect, special or consequential losses and/or loss of production, loss of profit or anticipated profit, loss of revenue or anticipated revenue, business interruption, loss of use of facilities, loss of contract or other business opportunity, arising from or related to the performance of the CONTRACT.

“CONTRACT” means the documents listed in the FORM OF AGREEMENT and any amendments, supplements and alterations thereto in writing signed by the PARTIES.

"CONTRACT EXECUTION PLAN" shall mean the planning document containing detailed method statements, programmes and procedures that has been prepared by CONTRACTOR in accordance with the CONTRACT and APPROVED by COMPANY as the current CONTRACT EXECUTION PLAN and incorporates the key dates and requirements of the PROJECT SCHEDULE.  There shall be only one CONTRACT EXECUTION PLAN at any one time.

“CONTRACT ADMINISTRATOR” shall mean the Unit specified in the FORM OF AGREEMENT and duly represented whose main tasks are: the management of the relations with CONTRACTOR, the verification of compliance with the Appendixes and times set out in the CONTRACT, the technical-operational control of the SERVICE and subsequent technical acceptance thereof.

“CONTRACT PRICE” means the full amount of any compensation to be paid by COMPANY for all SERVICE provided under the CONTRACT in accordance with the applicable Appendix, except as otherwise expressly provided by the CONTRACT.

## "CONTRACTOR” (SUPPLIER) means the legal entity defined as such in the FORM OF AGREEMENT.

“CONTRACTOR ASSISTANT REPRESENTATIVE” means a person appointed by CONTRACTOR in accordance with Article 5.

### "CONTRACTOR GROUP" means:

- CONTRACTOR and its AFFILIATES;

- the participating companies in any joint venture with CONTRACTOR providing the SERVICE;

- SUBCONTRACTORS; and

- the directors, officers, employees, consultants, advisors and agents of any legal entity listed in this definition.

## “CONTRACTOR PERSONNEL” means the persons to be provided by CONTRACTOR in connection with the performance of the SERVICE.

“CONTRACTOR REPRESENTATIVE” means the person appointed by CONTRACTOR in accordance with Article 5.

## “EFFECTIVE DATE” means the date stated in the FORM OF AGREEMENT on which this CONTRACT comes into force.

“EQUIPMENT” shall mean the infrastructure, means, equipment, appliances, machines, motor vehicles provided by CONTRACTOR for the performance of the SERVICE.

“FACILITIES” means the facilities, equipment and infrastructure to be designed, engineered and warranted in accordance with this CONTRACT as are more fully specified in the applicable Appendix.

"FCPA" means the U.S. Foreign Corrupt Practices Act of 1977, as amended.

“FINAL ACCEPTANCE CERTIFICATE” means the certificate to be issued by COMPANY to CONTRACTOR in accordance with Article 38.

“FINAL DOCUMENTATION” means all documentation whatsoever, drawings and data on electronic, optical and magnetic media related to the performance of SERVICE (including without limitation all TECHNICAL DOCUMENTATION) as defined in the CONTRACT, including but not limited to as built drawings, certificates of inspecting and/or certifying entities, descriptive and operating manuals and instructions, maintenance and safety manuals and instructions with the necessary information and data to start-up, operate and maintain the related equipment/plant including spare parts and special tools identification, to be provided by CONTRACTOR in accordance with the CONTRACT.

"FORCE MAJEURE" means in respect of either PARTY, any event or occurrence whatsoever beyond the reasonable control of that PARTY, which delays, prevents or hinders that PARTY from performing any obligation imposed upon that PARTY under this CONTRACT, including to the extent such event or occurrence shall delay, prevent or hinder such PARTY from performing such obligation, war (declared or undeclared), terrorist activities, acts of sabotage, blockade, fire, national strikes (excluding those of CONTRACTOR GROUP), riots, insurrections, civil commotions, quarantine restrictions, epidemics, earthquakes, land slides, avalanches, floods, hurricanes, explosions and regulatory and administrative or similar actions or delays to take actions of any governmental authority.

"FORM OF AGREEMENT" means the document titled as such which is a part of this CONTRACT.

‘’GROSS NEGLIGENCE’’ means any act or failure to act (whether sole, joint or concurrent) by any person or entity which was in reckless disregard of or wanton indifference to, harmful, avoidable and reasonably foreseeable consequences.

"HUMAN RIGHTS" means the inalienable rights of all individuals, without any distinction, by virtue of belonging to humankind. They are based on the recognition of the inherent dignity, freedom and equality of all human beings. HUMAN RIGHTS have been sanctioned by the United Nations in the Universal Declaration of Human Rights (10 December 1948) as the “foundation of freedom, justice and peace in the world”. HUMAN RIGHTS fall into two main categories: a) civil and political rights: include, inter alia, the right to life and physical integrity, the right to freedom of thought and expression, the right to take part in the government of one’s own country, the right not to be arrested without due cause, the right to an impartial trial, and the right to own property; b) economic, social and cultural rights: include, inter alia, the right to employment, fair and satisfactory working conditions, equal pay for equal work, health and education. Furthermore, in more recent times, so-called “third generation rights” are gradually making headway. They include the right to self-determination, peace, development and environmental protection.

“ICC RULES” means the rules of conciliation and arbitration of the International Chamber of Commerce.

“INDEMNIFIED COSTS” means any and all losses, damages, liabilities, claims, demands, actions, proceedings, payments, costs, expenses (including with no limitation legal costs, tribunal experts’ and investigative fees), fines, penalties and interest.

“INTELLECTUAL PROPERTY RIGHTS” means all intellectual property rights, including but not limited to those concerning inventions, whether patentable or not, patents, utility models, registered designs and models, trademarks, service marks, domain names, applications for any of the foregoing (and the rights to apply for any of the foregoing), proprietary information and/or technical know-how, copyright, authorship, whether patentable or not, and any similar rights.

"INTERNATIONAL GOOD OIL FIELD PRACTICE" means all those uses and practices that are at the time in question then generally accepted in the international petroleum industry as good, safe, economical and efficient in exploring for, developing, producing, processing and transporting petroleum.

“KEY PERSONNEL” means any CONTRACTOR PERSONNEL referenced in Article 4.11 and listed in the Special Conditions.

## “PARTY” means either COMPANY or CONTRACTOR and the expression “PARTIES” shall be construed accordingly.

"PROJECT SCHEDULE" means the project schedule providing the date by which each activity and phase of the SERVICES is scheduled to be achieved in accordance with the CONTRACT EXECUTION PLAN.

“PROVISIONAL ACCEPTANCE CERTIFICATE” means the certificate issued by COMPANY to CONTRACTOR pursuant to Article 37.

“SITE” means the location where the FACILITIES are to be commissioned and the surrounding vicinity, as may be further delineated and altered in writing from time to time by COMPANY REPRESENTATIVE.

"SUBCONTRACTOR" (SUBSUPPLIER) means any person, including any vendor or supplier, with whom CONTRACTOR has entered into any contract to perform any part of the SERVICE, or to provide any materials to or on behalf of CONTRACTOR, including any person at any tier with whom any SUBCONTRACTOR has further contracted any part of the SERVICE, and their legal successors and assigns.

“TAXES" means any tax, national or local, levied or charged by any authority empowered to levy taxes, in relation to the performance of this CONTRACT including, but not limited to, profit tax, excess profit tax, withholding tax, income tax (whether in relation to physical or legal persons), value added tax, capital gains tax, any duty, including all customs duties and fees and all import and export taxes and duties, tariffs, transport tax, vehicle tax, sales tax or other ad valorem or consumption tax, stamp duty, equity or capital stock tax, foreign exchange tax, commission fee or duty, employee social security contributions or taxes, payroll and employment taxes, registration duties or taxes, environmental taxes or payments, any levy, fixed rental payment or any other rental or real estate tax including land lease payments, land tax and any land use compensation payment, impost, charge, fee or compulsory contribution, penalty, fine, or interest for late payment.

“TECHNICAL DOCUMENTATION” means all documents (whether written or electronic) including but not limited to drawings, designs and calculation data, process documents, technical indices, operation and maintenance manuals, electronically recorded and stored data including data files in native file format and any other documentation relating to the SERVICES to be provided by CONTRACTOR to COMPANY in accordance with this CONTRACT.

“TECHNICAL UNITS” shall mean any COMPANY Unit/s which is/are authorized to issue the WORK ORDER, as set out in the Special Conditions.

"THIRD PARTY" means any person other than a member of CONTRACTOR GROUP or COMPANY GROUP.

“ULTIMATE PARENT COMPANY GUARANTEE” has the meaning set out in Article 26.

“VARIATION ORDER” means an order in writing issued by COMPANY to CONTRACTOR in accordance with Article 25.

"VAT” means value added tax as levied on payments from COMPANY to CONTRACTOR under this CONTRACT.

“WARRANTY PERIOD” means the period described in Article 38 of this CONTRACT.

“WILFUL MISCONDUCT” means the wilful disregard for harmful, avoidable and reasonably foreseeable consequences.

“SERVICE” means all of the activities required to be performed by CONTRACTOR under this CONTRACT as are more fully described in the applicable Appendix, including but not limited to the provision of all labour, facilities, equipment, services and works as may be reasonably inferred therefrom unless specifically excluded in this CONTRACT.

“WORK ORDER” shall mean the document drafted by COMPANY through which COMPANY requests to CONTRACTOR the performance of one or more SERVICE. Said WORK ORDER shall be signed by the COMPANY REPRESENTATIVE.

### Words importing the singular include the plural and vice versa where the context so requires.

### The headings in this CONTRACT are for convenience only and shall not be taken into consideration in the interpretation or construction of this CONTRACT.

### References to Articles and Appendices are references to Articles and Appendicess in this CONTRACT.

  - Unless specifically stated otherwise, all references to days shall mean calendar days.

  - CONTRACTOR shall prepare all documents, calculations and drawings and shall conduct all communications with respect to this CONTRACT in the English language.

  - Any reference to a code, law, statute, statutory provision, statutory instrument, order, regulation or other instrument of similar effect shall include any re-enactment or amendment thereof for the time being in force.

# CONTRACT DURATION AND TERMINATION

## Duration

The duration and any extension(s) of the CONTRACT shall be specified in the Special Conditions.

## Termination procedure

Any termination shall become effective as of the date and in the manner specified in the notice of termination.  Termination of the CONTRACT shall be without prejudice to any claim, right, obligation or liability already made, accrued or incurred (as the case may be) by either PARTY prior to the date of such termination or which is specified or implied to remain in force thereafter.

On receipt of such notice of termination, CONTRACTOR shall, unless otherwise directed by the notice of termination, immediately discontinue the SERVICE and/or the placing of orders in connection with the performance of the SERVICE and shall, if so requested, use any reasonable effort to cancel all existing commitments upon terms satisfactory to COMPANY and shall thereafter perform only such portion(s) of the SERVICE as may be necessary to preserve and protect the part of the SERVICE being performed and to protect all CONTRACTOR's or COMPANY's goods located at CONTRACTOR’s base, or in transit thereto.

In case of termination or cancellation of this CONTRACT pursuant to Articles 2.3, 2.4. or 2.5 herein COMPANY may request/negotiate assignment of subcontracts to COMPANY.

## Early Termination

    - COMPANY at its sole discretion may terminate for any reason and at any time the CONTRACT by giving not less than fifteen (15) days written notice thereof to CONTRACTOR;

    - If the CONTRACT is terminated by COMPANY pursuant to paragraph 2.3.1 above, CONTRACTOR shall be entitled to the reimbursement of the costs of that portion of the SERVICE performed in accordance with the CONTRACT  up to the date of termination, evaluated at the rates and prices, if any, provided for in the CONTRACT. Such reimbursement shall include the duly documented cost of any unbreakable commitments made in good faith by CONTRACTOR, and authorised by COMPANY, for services or materials required for the provision of the SERVICE and reasonable demobilisation expenses to be agreed upon between the PARTIES.

    - Upon such termination and payment of sums due to CONTRACTOR pursuant to paragraph 2.3.2, if any, title to and possession of all workI ncorporated or to be incorporated in, or deliverable documents related to, the SERVICE shall pass to and vest in COMPANY on a "where is, as is" basis. CONTRACTOR shall, if so required by COMPANY, assign any of its subcontracts to COMPANY.

## Termination for Cause

Without prejudice to the other provisions of the CONTRACT, COMPANY shall be entitled to terminate the CONTRACT in the following cases:

  - CONTRACTOR has not commenced the SERVICE by the commencement date(s) provided for in the CONTRACT or has not completed the SERVICE within the agreed term set forth in the CONTRACT due to causes attributable to CONTRACTOR, unless liquidated damages are applied and duly paid by CONTRACTOR;

  - CONTRACTOR has failed to comply with the Work/Project Schedule agreed in writing between the PARTIES;

  - CONTRACTOR fails to remedy defects contemplated in Article 6.2. (s) or fails to fulfill its performance specifications/obligations contemplated in Article 6.2. (t).

  - CONTRACTOR delays in sending the TECHNICAL DOCUMENTATION or FINAL DOCUMENTATION  to COMPANY;

  - CONTRACTOR is in material breach of the CONTRACT;

  - in the event of continuing or persistent failure of the EQUIPMENT to meet the performance test(s) required by the CONTRACT;

  - CONTRACTOR becomes insolvent, bankrupt or any other circumstance in Article 15.1 exist;

  - CONTRACTOR dissolves, liquidates or terminates its corporate existence, other than by merger, sale, acquisition or re-organisation into an AFFILIATE, or an order is made by a court or an effective resolution is passed for the dissolution, liquidation or winding up of CONTRACTOR;

  - CONTRACTOR assigns the CONTRACT or sub-contracts the SERVICE without COMPANY's prior written consent;

  - CONTRACTOR fails to comply with current APPLICABLE LAW relating to insurance, salaries, wages and social security contributions for its personnel and safety legislation;

  - CONTRACTOR makes variation(s) to the scope of CONTRACT, without COMPANY's written approval and/or authorization;

  - CONTRACTOR suspends the performance of the SERVICE in the event of arbitration, except as allowed in Article 21.5.;

  - CONTRACTOR fails to meet the quality assurance and environmental requirements during the execution of the SERVICE;

  - FORCE MAJEURE events persist for a period in excess of forty five (45) days;or

  - the certifications submitted or produced by the CONTRACTOR in relation to the award or performance of the CONTRACT prove at any time to be irregular.

  - CONTRACTOR fails to secure within the stated timeperiod or maintain the BANK GUARANTEE or ULTIMATE PARENT COMPANY GUARANTEE.

  - CONTRACTOR is taken over by any other person such that the other person acquires more than fifty percent (50%) of such shares or other ownership interest in CONTRACTOR and where such other person does not control over fifty percent (50%) of such shares or ownership interest at the EFFECTIVE DATE, or CONTRACTOR merges with another person and is not the surviving entity, in either case without first obtaining the written consent of the COMPANY.

If COMPANY considers that one of the aforesaid causes of termination exists, except for paragraphs f), g), m) or p), it may by written notice thereof to CONTRACTOR require CONTRACTOR to take reasonable steps to remedy such cause within a period of not less than fifteen (15) days of receipt of COMPANY's notice. If, upon the expiry of the aforesaid period, such cause has not been remedied or removed or if an agreement has not been reached on a plan to remedy or remove the cause, or if the circumstances of paragraphs f), g), m) or p) exist, COMPANY may terminate the CONTRACT forthwith and in the event of termination COMPANY shall be entitled to be reimbursed, within sixty (60) days of receipt by CONTRACTOR of the relevant debit note, for all reasonable documented direct damages incurred in connection with such termination.

## Suspension

COMPANY in its absolute and sole discretion may suspend operations under this CONTRACT for any reason and at any time by giving written notice thereof to CONTRACTOR.  Where COMPANY suspends operations under this Article 2.5, CONTRACTOR shall be entitled to compensation for any costs incurred during the period of suspension with respect to maintaining its CONTRACTOR PERSONNEL or facilities during the period of suspension, evaluated at the rates and prices provided for in this CONTRACT.  CONTRACTOR shall take all reasonable measures to reduce or control such costs during the period.

Without prejudice, but in addition to COMPANY’s right of discretional termination provided for under Article 2.3, where operations are suspended under this Article 2.5 for a period of thirty (30) consecutive days, the PARTIES shall meet to discuss the various alternatives available, including without limitation amendment of this CONTRACT, continued suspension of performance, and termination of this CONTRACT.

# KNOWLEDGE OF AREA OF OPERATIONS

CONTRACTOR declares and represents that it is fully acquainted in all respects with the political, fiscal and logistics situation, climatic and environmental conditions existing in the area where the SERVICES are to be rendered and that it has evaluated all costs and risks connected therewith, and  CONTRACTOR is solely responsible for any misunderstandings and/or inaccuracies from whatever sources, in connection with the aforesaid information.

# CONTRACTOR PERSONNEL

## CONTRACTOR shall at its own cost provide all CONTRACTOR PERSONNEL required for the SERVICE and shall at all times be responsible for the actions or failures to act of such CONTRACTOR PERSONNEL.

  - CONTRACTOR shall employ for the SERVICE only such CONTRACTOR PERSONNEL as are properly trained, qualified, skilled and experienced in their respective disciplines to provide the SERVICE.

## CONTRACTOR shall promptly furnish to COMPANY reports of any accident involving CONTRACTOR's or SUBCONTRACTOR’s personnel or property connected with the SERVICE.

## CONTRACTOR shall ensure that a sufficient number of CONTRACTOR PERSONNEL and the personnel of SUBCONTRACTORS shall be sufficiently conversant and literate in the English language to enable COMPANY REPRESENTATIVE to issue instructions and to receive verbal and written reports in the English language.

## CONTRACTOR shall be responsible for the direct payment of CONTRACTOR PERSONNEL salaries, allowances, travel, accommodation and meal expenses, holiday and sickness costs and any other related expenses arising from the employment or contracting of CONTRACTOR PERSONNEL and any other costs and expenses whatsoever associated with the employment or contracting of CONTRACTOR PERSONNEL, including, but not limited to, administrative costs and CONTRACTOR shall be liable for and shall defend, indemnify and hold harmless COMPANY GROUP from and against any and all INDEMNIFIED COSTS arising out of or in connection with any breach by CONTRACTOR of this Article 4.5.

## CONTRACTOR shall obtain and shall be responsible for meeting all relevant costs, for all visas, work permits and other documents required by CONTRACTOR PERSONNEL in accordance with APPLICABLE LAW.

## Any overtime worked by the CONTRACTOR PERSONNEL - whether they be shift workers or otherwise - during the performance of the SERVICE shall be at no extra charge to COMPANY. The cost of any additional CONTRACTOR PERSONNEL requested by COMPANY and provided by CONTRACTOR to perform occasional operations - which operations are not contemplated by INTERNATIONAL GOOD OIL FIELD PRACTICE - shall be agreed upon between the PARTIES.

## Where COMPANY concludes that any CONTRACTOR PERSONNEL do not possess the technical knowledge or skills necessary for the efficient provision of the SERVICES or that the behaviour of any CONTRACTOR PERSONNEL is disruptive or undesireable in any manner, COMPANY may so notify CONTRACTOR in writing and CONTRACTOR shall take any corrective measures required by COMPANY including the removal and replacement of such CONTRACTOR PERSONNEL.

## Should COMPANY require the removal from the SERVICES of any CONTRACTOR PERSONNEL:

- such CONTRACTOR PERSONNEL shall be so removed forthwith and shall not be again employed in the provision of the SERVICES without  prior APPROVAL;

- CONTRACTOR shall as soon as practicable replace any such CONTRACTOR PERSONNEL with a competent APPROVED substitute, and

- CONTRACTOR shall bear all costs and expenses associated with such removal and replacement

## Curriculum Vitae in respect of KEY PERSONNEL shall be supplied to COMPANY and such KEY PERSONNEL shall be APPROVED prior to commencement of the SERVICES.

## Once mobilised to perform SERVICES, KEY PERSONNEL shall not be replaced or re-assigned by CONTRACTOR without prior APPROVAL. If CONTRACTOR re-assigns any KEY PERSONNEL without prior APPROVAL, CONTRACTOR shall pay to COMPANY, by way of pre-determined liquidated and ascertained damages, and not as a penalty, for the removal of any KEY PERSONNEL for each such occurrence in the categories of KEY PERSONNEL as specified in the Special Conditions.

# REPRESENTATIVES OF THE PARTIES

  - COMPANY shall by notice in writing appoint a COMPANY REPRESENTATIVE who has the authority to represent and bind COMPANY to any course of action in connection with this CONTRACT.

  - COMPANY REPRESENTATIVE may by notice in writing to CONTRACTOR delegate any of the powers vested in him to one or more COMPANY ASSISTANT REPRESENTATIVES and may, by notice in writing to CONTRACTOR, at any time revoke any such delegation.

  - COMPANY REPRESENTATIVE shall notify CONTRACTOR of all information, instructions and decisions of COMPANY made in connection with the performance of this CONTRACT.

  - Except as otherwise stated in this CONTRACT, only COMPANY REPRESENTATIVE or a COMPANY ASSISTANT REPRESENTATIVE shall be authorised to receive on behalf of COMPANY notifications, information and decisions of CONTRACTOR under the provisions of this CONTRACT.

  - The presence of COMPANY REPRESENTATIVE or any COMPANY ASSISTANT REPRESENTATIVE or any of COMPANY GROUP’s Personnel shall in no way relieve CONTRACTOR of its obligations and liabilities under this CONTRACT.

  - CONTRACTOR shall appoint in writing a CONTRACTOR REPRESENTATIVE who shall be a suitably qualified engineer or other appropriate professional, having the experience and capability necessary to represent CONTRACTOR in the course of the SERVICE and who is authorised to represent and bind CONTRACTOR in any course of action in connection with the SERVICE and who shall serve as CONTRACTOR’s project manager under this CONTRACT.

  - CONTRACTOR REPRESENTATIVE may by notice in writing to COMPANY delegate any of the powers vested in him to one or more CONTRACTOR ASSISTANT REPRESENTATIVES and may, by notice in writing to COMPANY, at any time revoke any such delegation.

  - CONTRACTOR REPRESENTATIVE shall notify COMPANY of all information, instructions and decisions of CONTRACTOR made in connection with the performance of this CONTRACT.

  - Except as otherwise stated in this CONTRACT, only CONTRACTOR REPRESENTATIVE or a CONTRACTOR ASSISTANT REPRESENTATIVE shall be authorised to receive on behalf of CONTRACTOR notifications, information and decisions of COMPANY under the provisions of this CONTRACT.

  - Either PARTY may change its respective representatives under the present Article at any time at its sole discretion by notice in writing to the other PARTY.

  - Neither the COMPANY REPRESENTATIVE nor the CONTRACTOR REPRESENTATIVE or their respective assistants shall be empowered to change, alter or vary the terms and conditions of this CONTRACT or to waive any of the rights, duties and liabilities of the PARTIES.

# REPRESENTATIONS AND WARRANTIES

  - COMPANY represents and warrants that:

- it is a company duly organised and validly existing under the laws of the COUNTRY NAME;

- it is authorised to enter into this CONTRACT and has received all necessary approvals to do so and that it has, and shall continue to have, during the term of this CONTRACT, all necessary licenses, permits, consents and authorisations to perform the obligations under the CONTRACT;

- this CONTRACT has been duly authorised and executed by COMPANY and constitutes valid and legally binding obligations of COMPANY, enforceable in accordance with their terms; and

- compliance with the terms of this CONTRACT will not result in any violation of (i) any of COMPANY’s memorandum of association, articles of association, certificate of incorporation, by-laws or equivalent constitutive documents, (ii) any provision contained in any agreement or instrument to which COMPANY is a party or by which COMPANY or its assets are bound or (iii) or any statute, law, rule, regulation, judgement, decree or order applicable to COMPANY.

  - CONTRACTOR represents and warrants that:

  - it is a company duly organised and validly existing under the laws of the COUNTRY NAME;

  - it is authorised to enter into this CONTRACT and has received all necessary approvals to do so and that it has, and shall continue to have, during the term of this CONTRACT, all necessary licenses, permits, consents and authorisations to perform the obligations under the CONTRACT;

  - this CONTRACT has been duly authorised and executed by CONTRACTOR and constitutes valid and legally binding obligations of CONTRACTOR, enforceable in accordance with their terms;

  - compliance with the terms of this CONTRACT shall not result in any violation of (i) any of CONTRACTOR's memorandum of association, articles of association, certificate of incorporation, by-laws or equivalent constitutive documents, (ii) any provision contained in any agreement or instrument to which CONTRACTOR is a party or by which CONTRACTOR or its assets are bound or (iii) or any statute, law, rule, regulation, judgement, decree or order applicable to CONTRACTOR;

  - CONTRACTOR shall perform the SERVICE in accordance with this CONTRACT and INTERNATIONAL GOOD OIL FIELD PRACTICE;

  - CONTRACTOR shall apply its relevant technical knowledge and organisational experience in performing the SERVICE;

  - CONTRACTOR shall perform the SERVICE in a diligent, good and workmanlike manner;

  - CONTRACTOR shall perform the SERVICE with all skill and care utilising sound engineering practices;

  - During the term of this CONTRACT, CONTRACTOR shall comply with all APPLICABLE LAW and particularly (whether APPLICABLE LAW or not) anti-corruption legislation, the Anti-Terrorism, Crime and Security Act 2001, the FCPA, and the OECD Convention on Combating Bribery of Foreign Public Officials in International Business Transactions. CONTRACTOR shall not (a) pay, promise to pay, or offer any fee, commission, material remuneration or other thing of value to or for the benefit of any government official, political party or official thereof or candidate for political office in order to corruptly influence an act or decision of such person in his or her official capacity, cause such person to act or fail to act in violation of his or her lawful duty or cause such person to influence an act or decision of the government, for the purpose of assisting CONTRACTOR or any of its AFFILIATES or SUBCONTRACTORS to obtain or retain business or gain any improper advantage, or (b) otherwise violate the FCPA or any other anti-corruption laws applicable to CONTRACTOR, any of its AFFILIATES or SUBCONTRACTORS or any of their respective directors, officers, employees, consultants, advisors or agents;

  - In connection with this CONTRACT, all transactions, including but not limited to the disposition of assets, the incurring of liabilities, the recording of expenses and the documenting of contractual arrangements undertaken by CONTRACTOR shall be recorded by CONTRACTOR in compliance with APPLICABLE LAW and shall in reasonable detail accurately and fairly reflect the transactions (including the purpose of each transaction and the person with whom it was concluded) in CONTRACTOR's books and records;

  - In connection with this CONTRACT, CONTRACTOR shall not retain or pay any agent, SUBCONTRACTOR or consultant if CONTRACTOR knows that, or has reason to believe that, circumstances exist which make it likely that such agent, SUBCONTRACTOR or consultant will engage in conduct that would violate any provision of Article 6.2(i) if such agent, SUBCONTRACTOR or consultant were a party to this CONTRACT. CONTRACTOR shall take reasonable precautions to require its agents, SUBCONTRACTORS and consultants to comply with the obligations in Article 6.2(i);

  - In connection with this CONTRACT, CONTRACTOR shall (a) enact and maintain appropriate compliance policies to implement the provisions of Articles 6.2(i) to 6.2(k) inclusive, including arranging for appropriate training of CONTRACTOR PERSONNEL regarding their obligations to adhere to the standards of conduct set forth in such policies and (b) require CONTRACTOR PERSONNEL, its AFFILIATES, SUBCONTRACTORS and their respective directors, officers, employees, consultants, advisors and agents to comply with the obligations assumed by CONTRACTOR in Articles 6.2(i) to 6.2(k) inclusive as if they were directly applicable thereto.  This effort shall include, but not be limited to, establishing reasonable precautions to prevent such CONTRACTOR PERSONNEL, AFFILIATES, SUBCONTRACTORS and their respective directors, officers, employees, consultants, advisors and agents from receiving entertainment or gifts, payments, loans, or other things of value from government officials or making, promising or offering entertainment or gifts, payments, loans, or other things of value to COMPANY's directors, officers, employees, consultants, advisors or agents, or government officials, in violation of APPLICABLE LAW, including, without limitation, anti-corruption laws.

  - CONTRACTOR shall ensure that the whole design of the SERVICE is adequate, suitable and fit for the purpose of this CONTRACT;

  - CONTRACTOR shall provide competent superintendence, labour, materials, EQUIPMENT and all services whether temporary or permanent and all other things of whatever nature required in and for the SERVICE and the design, engineering, execution and completion of the SERVICE in accordance with this CONTRACT;

  - CONTRACTOR shall co-ordinate and properly execute the SERVICE in co-ordination with other contractors, if any;

  - CONTRACTOR shall prepare and maintain all TECHNICAL DOCUMENTATION and FINAL DOCUMENTATION required by COMPANY;

  - CONTRACTOR shall consult with and advise COMPANY and keep it informed with respect to all matters arising in connection with this CONTRACT and at all times co-operate with COMPANY and COMPANY REPRESENTATIVE;

  - CONTRACTOR shall remedy any defects such that the SERVICE are wholly in accordance with this CONTRACT and fit for the purposes for which the SERVICE are intended;

  - CONTRACTOR shall ensure that TECHNICAL DOCUMENTATION and FINAL DOCUMENTATION supplied by CONTRACTOR shall be new, free from defects, suitable and fit for carrying out the purpose for which they are intended and in accordance with this CONTRACT;

  - CONTRACTOR shall ensure that the SERVICE shall be performed in accordance with the Work/Project Schedule;

  - CONTRACTOR shall ensure that EQUIPMENT is free of any liens, encumbrances and legal charges. CONTRACTOR further agrees that it will not claim any lien or charge on any property of COMPANY GROUP that is in possession or custody of CONTRACTOR GROUP; and

  - CONTRACTOR shall notify COMPANY immediately of any impending or actual stoppages of the SERVICE, industrial disputes or other matters affecting or likely to affect the performance of this CONTRACT and in such circumstance CONTRACTOR shall provide, in an expeditious manner, details of how it shall overcome the delay.

  - CONTRACTOR shall accept the assignment, substantially in the form of the assignment agreement as per applicable Appendix, of the contracts specified by COMPANY from time to time. For the avoidance of doubt, any equipment, materials or services supplied under such an assigned contract shall be deemed to be SERVICE.

  - it is solvent and that no bankruptcy, insolvency or receivership proceeding has been commenced against CONTRACTOR and that it is aware of no basis upon which a reasonable person would expect there to be any likelihood of such a proceeding during the term of this CONTRACT;

  - CONTRACTOR shall obtain from its SUBCONTRACTORS for assignment to COMPANY the best possible warranties and guarantees with respect to the SERVICE in terms at least as favourable as the requirements of the CONTRACT. In the event that CONTRACTOR obtains more favourable guarantees and warranties from its SUBCONTRACTORS than those stated in this Article, such guarantees and warranties shall be assigned to COMPANY;

# HEALTH, SAFETY AND ENVIRONMENT (Version 1)

  - CONTRACTOR shall apply proactive health, safety and environmental management systems and risk management processes in accordance with APPLICABLE LAW, INTERNATIONAL GOOD OIL FIELD PRACTICE and shall comply with Appendix “E” of this CONTRACT.

(OPERATING NOTE: in case of engineering services performed within Company premises only the relevant parts of the following clause 7.2. shall apply, based on the type of activity to be performed).

  - Within seven (7) days of the EFFECTIVE DATE, CONTRACTOR shall submit to COMPANY for APPROVAL a detailed health, safety and environmental management plan, which complies with the requirements of this Article and which regulates those requirements set out in Appendix "E" and, specifically, its own rules/programs on the following:

- safe driving rules (e.g. installation of IVMS In-Vehicle Monitoring System devices);

- certification/inspection tags of working, safety or emergency equipment;

- identification of critical / non routine jobs vs non-critical tasks

- fitness certificates for workers assigned to critical/non routine jobs (including SUBCONTRACTORS’ personnel);

- PPEs assigned to these workers;

- training certificates for these workers;

- competence assurance records for these workers;

- health surveillance program for these workers;

- Permit-to-Work System for critical / non-routine jobs in the Country’s official languages (as are required by COMPANY);

- HSE organization proportionate to the job and competence;

- control, inspection and follow-up records on contractual HSE requisites;

- control of access (badges) for workers and visitors;

- provisions for working hours and night shifts;

- firefighting and emergency services on site (24h/24h);

- material safety data sheets, in the Country’s official languages, as are required by COMPANY

- lights, guards, marks, signals and fences in place;

- alcohol and drug abuse policy.

  - Within twenty (20) days of receipt of such management plan, COMPANY REPRESENTATIVE shall either APPROVE the same or notify CONTRACTOR of changes required to obtain APPROVAL.. In the latter event, CONTRACTOR shall promptly modify and resubmit the plan. This process shall 	continue until APPROVAL is given by COMPANY REPRESENTATIVE. At all times during the performance of the CONTRACT, in relation to the activities to be carried out in the COMPANY’s SITE, CONTRACTOR shall demonstrate to have enforced and to have required SUBCONTRACTORS to enforce, CONTRACTOR’s detailed health, safety and environmental management plan referred to in Article 7.2. which complies with the requirements stated above.

  - CONTRACTOR shall take, at its expense, all actions necessary to protect all persons from any exposure to, or hazard from, hazardous material and shall adopt all measures needed to reduce, as low as reasonably possible, any injury or damage to people or property.

  - CONTRACTOR shall take all reasonable steps to protect the environment from damage resulting from the provision of SERVICE and shall not, under any circumstances, cause or permit, in connection with the provision of SERVICE, the discharge, emission or release of any substance or material:

- except in compliance with APPLICABLE LAW, and/or

- in excess of limits established by APPLICABLE LAW and shall immediately report any such discharges, emissions or releases to COMPANY.

  - CONTRACTOR shall provide any material safety data sheets as are required by COMPANY and shall comply with all applicable hazardous material procedures APPROVED by COMPANY and shall obtain or arrange at its expense all identification numbers, permits, applications and other things required in connection with the relevant activities under this CONTRACT.

  - CONTRACTOR shall inform COMPANY forthwith of any injury to, or accident involving, CONTRACTOR GROUP connected with the SERVICE and shall to provide, on a monthly basis, COMPANY REPRESENTATIVE with the overall number of worked hours at the workplace, the causes, reasons and circumstances of each occurred injury or accident and CONTRACTOR’s remedial measures in respect thereof.

  - CONTRACTOR shall ensure that where any CONTRACTOR PERSONNEL observes or becomes aware of practices that are not in compliance with this Article, such CONTRACTOR PERSONNEL shall (a) notify COMPANY and CONTRACTOR of such practice and (b) where directed by COMPANY to correct any practice so as to comply with this Article, CONTRACTOR PERSONNEL shall immediately comply.

  - With respect to the performance of the activities under this CONTRACT, CONTRACTOR represents and warrants to have given and implemented instructions to its directors, officers, employees, consultants, SUBCONTRACTORS and/or agents that such persons must comply with the requirements of this Article 7.

  - CONTRACTOR shall ensure that each of its SUBCONTRACTORS accepts in writing, copied to COMPANY: (i) the obligations stated in this Article as if they applied directly thereto, mutatis mutandis, in particular the compliance of the SUBCONTRACTOR with APPLICABLE LAW, INTERNATIONAL GOOD OILFIELD PRACTICE, the requirements of Appendix "E", including the HSE Disciplinary Procedure and any regulations, procedures or guidelines adopted by COMPANY on SITE and (ii) that the non-fulfilment by SUBCONTRACTOR of those regulations will be considered a material breach by SUBCONTRACTOR of its contract with CONTRACTOR and grounds for termination in whole or in part and CONTRACTOR shall comply with COMPANY’s instructions in respect thereof, (iii) that SUBCONTRACTORS must be able to evidence to COMPANY, the existence and enforcement of its own detailed health, safety and environmental management plan, which complies with the requirements of this Article and which regulates those requirements set out in Appendix "E", including but not limited to and (iv) that CONTRACTOR, and, at COMPANY’s discretion, COMPANY may perform any inspections on the SUBCONTRACTOR and its activities during work hours, as it sees fit.

  - Without relieving CONTRACTOR of any of its obligations, COMPANY may take part, to any degree it deems necessary, in the control and removal of any hazardous material, pollution, contamination or environmental risk which is the responsibility of CONTRACTOR under this CONTRACT or APPLICABLE LAW.

  - COMPANY reserves the right to perform, directly or indirectly, at COMPANY’s SITE, at any time during the term of this CONTRACT, any and all reviews, inspections and tests which COMPANY from time to time believes in its sole opinion are appropriate, and to obtain from CONTRACTOR any relevant documentation thereto.  If any review, inspections and/or tests show that any part of the SERVICE has not been performed in accordance with this Article, CONTRACTOR, whether notified or not by COMPANY, shall immediately correct the defects and shall repeat the review inspection and/or tests until the defects have been put right and the defective item complies with the CONTRACT. In addition, COMPANY may at its own discretion apply the sanctions provided in Appendix “E”.

  - Failure by CONTRACTOR to comply with the requirements of this Article shall entitle COMPANY to:

a)	terminate the CONTRACT for material breach;

b)	discontinue, in whole or in part, the provision of SERVICE charging CONTRACTOR with any extra costs to COMPANY resulting therefrom, and

c)    enforce the HSE Disciplinary Procedure set out in Appendix "E".

# HEALTH, SAFETY AND ENVIRONMENT (version 2)

(OPERATING NOTE: this version shall apply If the contract scope of work is referred to services to be performed within Contractor premises and no activity is carried out by CONTRACTOR PERSONNEL within COMPANY premises).

  - CONTRACTOR shall apply proactive health, safety and environmental management systems and risk management processes in accordance with APPLICABLE LAW and INTERNATIONAL GOOD OIL FIELD PRACTICE.

  - CONTRACTOR shall take, at its expense, all actions necessary to protect all persons from any exposure to, or hazard from, hazardous material and shall adopt all measures needed to reduce, as low as reasonably possible, any injury or damage to people or property.

  - CONTRACTOR shall take all reasonable steps to protect the environment from damage resulting from the provision of SERVICE and shall not, under any circumstances, cause or permit, in connection with the provision of SERVICE, the discharge, emission or release of any substance or material:

- except in compliance with APPLICABLE LAW, and/or

- in excess of limits established by APPLICABLE LAW and shall immediately report any such discharges, emissions or releases to COMPANY.

  - Failure by CONTRACTOR to comply with the requirements of this Article shall entitle COMPANY to:

a)	terminate the CONTRACT for material breach;

b)	discontinue, in whole or in part, the provision of SERVICE charging CONTRACTOR with any extra costs to COMPANY resulting therefrom.

# INDEPENDENT CONTRACTOR

  - CONTRACTOR shall be an independent CONTRACTOR with respect to the performance of the SERVICE with exclusive control over its equipment, materials and PERSONNEL and neither CONTRACTOR nor anyone employed by CONTRACTOR shall be deemed for any purpose to be the employee, agent, servant, borrowed servant or Representative of COMPANY in the performance of any SERVICE hereunder.

  - COMPANY shall have no direction or control of CONTRACTOR or its employees, agents, CONTRACTOR REPRESENTATIVE(S), CONTRACTOR ASSISTANT REPRESENTATIVE (S), or SUBCONTRACTORS, except in the results to be obtained. The SERVICE shall meet the approval of COMPANY and be subject to the general right of inspection of COMPANY to secure the satisfactory completion thereof. The actual performance and supervision of the SERVICE shall be by CONTRACTOR, but COMPANY or its COMPANY REPRESENTATIVE(S) or COMPANY ASSISTANT REPRESENTATIVE (S), shall have full and complete access to the operations to determine whether the SERVICE is being performed by CONTRACTOR in accordance with all provisions of the CONTRACT and for reasons otherwise stated in the CONTRACT. No provisions herein shall be construed as creating a partnership, joint venture or other association whereby COMPANY and CONTRACTOR would be jointly liable as partners or co-venturers.

# LIABILITIES AND INDEMNITIES

  - CONTRACTOR shall be liable for and shall defend, indemnify and hold harmless COMPANY GROUP from and against any and all INDEMNIFIED COSTS of whatever nature and howsoever caused, in respect of, or arising out of:

- injury, illness or death of any member of CONTRACTOR GROUP and/or loss of, or damage to the property, owned, hired or leased, of any member of CONTRACTOR GROUP; or

- loss of, or damage to the property, owned, hired or leased, of any member of COMPANY GROUP where caused by the WILFUL MISCONDUCT or GROSS NEGLIGENCE of any member of CONTRACTOR GROUP.

- loss of, or damage to, the property of any member of  COMPANY GROUP while same is in the care, custody, control, protection or preservation of any member of CONTRACTOR GROUP.

  - COMPANY shall be liable for and shall defend, indemnify and hold harmless CONTRACTOR GROUP from and against any and all INDEMNIFIED COSTS of whatever nature and howsoever caused, in respect of, or arising out of:

      - injury, illness or death of any member of COMPANY GROUP; or

      - subject to Articles 9.6 and 9.8, loss of, or damage to the property, owned, hired or leased,  of any member of COMPANY GROUP (except where caused by the WILFUL MISCONDUCT or GROSS NEGLIGENCE of any member of CONTRACTOR GROUP).

  - CONTRACTOR shall be liable for and shall defend, indemnify and hold harmless COMPANY GROUP from and against any and all INDEMNIFIED COSTS in respect of or arising out of:

            - any payment demanded by any authority, which payment is not otherwise expressly reimbursable under this CONTRACT, and which is in satisfaction of any claim, demand, loss, cause of action, liability or expense of CONTRACTOR;

            - a breach by any member of CONTRACTOR GROUP of APPLICABLE LAW;

            - injury, illness or death to a THIRD PARTY arising directly or indirectly from the performance of the SERVICE;

            - loss or damage to the property, owned, hired or leased of a THIRD PARTY arising directly or indirectly from the performance of the SERVICE;

            - any claim brought against any member of COMPANY GROUP by any member of CONTRACTOR GROUP;

            - any claim brought against any member of COMPANY GROUP by another legal entity with whom COMPANY has a contract unless it is proven that the damage has not been caused or contributed to by an act or omission of any member of CONTRACTOR GROUP;

            - any environmental claim against any member of COMPANY GROUP by any person or legal entity unless it is proven that the damage has not been caused or contributed to by an act or omission of any member of CONTRACTOR GROUP;

            - debts or claims due or alleged to be due from CONTRACTOR GROUP;

            - any failure to bring to COMPANY’s attention forthwith any matter which, in the opinion of CONTRACTOR, appears to be an error or omission in or violation of this CONTRACT or conflicts with APPLICABLE LAW; or

            - any failure to supply CONTRACTOR PERSONNEL that are properly skilled and experienced to provide the SERVICE.

  - Notwithstanding any provision to the contrary elsewhere in the CONTRACT and except to the extent of any agreed liquidated damages (including withouth limitation any predetermined termination fees) provided for in the CONTRACT, the COMPANY shall defend, indemnify, and hold harmless the CONTRACTOR GROUP from the COMPANY GROUP’s own CONSEQUENTIAL LOSS and the CONTRACTOR shall defend, indemnify, and hold harmless the COMPANY GROUP from the CONTRACTOR GROUP’s own CONSEQUENTIAL LOSS, arising from, relating to or in connection with the performance or non-performance of the CONTRACT.

  - CONTRACTOR shall, at CONTRACTOR’s cost, be liable for and shall  defend, indemnify and hold harmless COMPANY GROUP against any and all INDEMNIFIED COSTS in respect of or arising out of any matter set out in Articles 9.1 and 9.3, provided that COMPANY shall at all times have the right to be represented by its own counsel and to participate in the defence of any action relating to such infringement in which it may be a defendant or may instruct CONTRACTOR to refrain from taking any action under this Article 9.5.  Where CONTRACTOR fails to carry out any action required by COMPANY under this Article 9.5, COMPANY may take any such action on its own behalf and shall be entitled to full reimbursement for any resulting costs from CONTRACTOR.  Should CONTRACTOR be prevented from performing any part of the SERVICE hereunder by reason of legal proceedings based upon such claim, COMPANY shall be relieved of its obligation to make payment for such part of the SERVICE not performed as a result thereof.

  - Notwithstanding anything to the contrary under this CONTRACT or APPLICABLE LAW, where caused by CONTRACTOR, CONTRACTOR shall be liable for and shall defend, indemnify and hold harmless COMPANY GROUP from and against any and all INDEMNIFIED COSTS in respect of damage to or loss of any properties owned, hired or leased,  by any member of COMPANY GROUP which does not form part of the SERVICE but is associated with the implementation of the project (existing properties for the purposes of applicable Appendix).

  - Notwithstanding Article 9.3(g), and except as provided by Article 9.1(a), COMPANY shall be liable for and shall defend, indemnify, and hold harmless the CONTRACTOR from and against any INDEMNIFIED COSTS of whatsoever nature arising from pollution and or contamination emanating from the reservoir and/or any property of any member of COMPANY GROUP.

  - CONTRACTOR shall be liable for and shall defend, indemnify and hold harmless COMPANY GROUP from and against any environmental claim of whatsoever nature occurring on the premises of, emanating from the property of, or under the control of, any member of CONTRACTOR GROUP (including any marine vessel) or from the SERVICE.

  - CONTRACTOR shall be responsible for the removal and, when appropriate, the marking and lighting of any debris arising from or relating to the performance of the SERVICE or the property or vessels, or any part thereof provided by the CONTRACTOR GROUP in relation to this CONTRACT, when required by APPLICABLE LAW, governmental authority or where such wreck or debris is interfering with COMPANY operations or is a hazard and CONTRACTOR shall defend, indemnify and hold harmless COMPANY GROUP in respect of all INDEMNIFIED COSTS arising out of, or relating to, such wreck or debris.

  - Without prejudice to this Article 9, CONTRACTOR shall be liable for and defend, indemnify and hold harmless COMPANY GROUP against all liens, attachments or claims by any person in connection with or arising out of the performance of this CONTRACT and COMPANY may withhold or deduct the amount arising out of such lien, attachment or claim from any payment due to CONTRACTOR or recover such sum as a debt.

  - All exclusions and indemnities given under this Article 9 shall apply irrespective of cause and notwithstanding the negligence or breach of duty (whether statutory or otherwise) of the indemnified PARTY or any other entity or party and shall apply irrespective of any claims in tort, under this CONTRACT or APPLICABLE LAW.  However, the exclusion of liability and indemnities shall not apply and may not be relied on (i) by COMPANY GROUP to the extent that any claim or liability was caused by its GROSS NEGLIGENCE or WILFUL MISCONDUCT or (ii) by CONTRACTOR GROUP to the extent that any claim or liability was caused by its GROSS NEGLIGENCE or WILFUL MISCONDUCT.

  - CONTRACTOR shall be liable for and shall defend, indemnify and hold harmless COMPANY from any and all INDEMNIFIED COSTS as a result of COMPANY not being able to recover under the insurances referred to in Article 10 as a result of any act, neglect, error or omission on the part of any member of CONTRACTOR GROUP (whether occurring before or after the inception of the relevant insurance policy) including, without limitation, any misrepresentation, non disclosure, want of due diligence or breach of any declaration or warranty contained in the relevant insurance policy and this indemnity shall apply notwithstanding any exclusion of liability in the CONTRACT, save that CONTRACTOR shall not be liable for the failure by COMPANY to convey to any insurers information provided by CONTRACTOR.

  - CONTRACTOR shall be liable for and shall defend, indemnify and hold harmless COMPANY GROUP from and against any and all liabilities, claims, proceedings, damages, losses, costs and expenses in respect of or arising out of any defect in CONTRACTOR’s design causing the equipment and infrastructure designed by CONTRACTOR to function at any level lower than technical specifications as per applicable Appendix.

# INSURANCE

  - Without limiting any of its obligations under this CONTRACT or APPLICABLE LAW, CONTRACTOR shall maintain or cause to be maintained, throughout the term of the CONTRACT, with reputable insurers acceptable to COMPANY and, as a minimum shall pay for the following insurance policies:

    - Employers liability insurance and, where required by APPLICABLE LAW or under each employment contract, workmen’s compensation insurance covering personal injury to, or death of, employees of the CONTRACTOR engaged in the performance of this CONTRACT to be collectively maintained at the minimum value specified in the Special Conditions or such amount as required by APPLICABLE LAW, whichever is the greater including extended cover (where required) for any one occurrence.  This coverage shall be applicable when CONTRACTOR PERSONNEL travel abroad even if the transport is provided by COMPANY.  Such insurance shall be endorsed to the effect that claims formulated by employees of CONTRACTOR against COMPANY GROUP shall be treated as claims against CONTRACTOR and compensated by such insurance;

    - General Third Party Liability Insurance for any incident or series of incidents covering the operations of the CONTRACTOR under this CONTRACT in the amount specified in the Special Conditions for any one occurrence;

    - Third Party and Passenger Liability insurance and other motor insurance in the amount specified in the Special Conditions or such amount as is required by APPLICABLE LAW, whichever is the greater, for any one occurrence;

    - Marine Hull and Machinery insurance, including war risk coverage and, to the extent not provided in the present Article, collision liability in respect of all the vessels, craft or floating equipment owned, leased or hired by CONTRACTOR GROUP in the performance of the CONTRACT, if any, in an amount not less than the full value of all vessels, craft, or floating equipment owned, leased or hired by CONTRACTOR GROUP;

    - Protection and Indemnity insurance including wreck and debris removal and oil pollution removal in respect of all vessels, craft or floating equipment owned, leased, or hired by the CONTRACTOR GROUP, if any, in the performance of the SERVICE in the amount specified in the Special Conditions for any one occurrence;

    - Aircraft liability insurance if the CONTRACTOR GROUP supplies or uses aircraft, covering all contemplated uses of such aircraft in connection with the performance of this CONTRACT in the amount specified in the Special Conditions for any one occurrence;

    - Professional Liability Insurance covering costs to correct, repair, replace or reperform SERVICE  for an amount not less than the value of the CONTRACT;

    - "All risks" insurance covering the full replacement value of the EQUIPMENT and CONTRACTOR GROUP property;

    - Such further insurances, if any, as required by COMPANY and/or APPLICABLE LAW.

  - Policies relating to the insurance requirements set out in this Article shall not be cancelled or materially altered during the term of this CONTRACT without thirty (30) days prior written notice to COMPANY, and only provided that the insurance coverage required by this CONTRACT is maintained.

  - The insurance policies and amounts indicated in this Article are minimum requirements and not limits of liability and they are not to be construed as imposing any liability on COMPANY with respect to any amount in excess of the amount set forth or restricting the liability of CONTRACTOR under this CONTRACT except as otherwise agreed in this CONTRACT. Any deductibles from cover under any of the insurance policies specified in this Article shall be borne by CONTRACTOR in the event of a claim.  CONTRACTOR shall forthwith on request of COMPANY provide details of the amount of all said deductibles.

  - Any insurances that are required to be maintained by CONTRACTOR GROUP by this Article, shall contain provisions that the relevant insurers shall have no right of subrogation against any member of COMPANY GROUP or their respective insurers.  In addition, any insurance policy maintained in accordance with the requirements of this Article shall provide that COMPANY is additionally insured under the policies.

  - Within ten (10) days of the signature of the CONTRACT (or the date of amendment of any policy) CONTRACTOR shall have its insurance carrier (s) furnish to COMPANY, certificate (s) evidencing that all insurance requirements under this CONTRACT are in full force and effect and fully compliant with the requirements of this Article 10.  Such certificate (s) shall:

a)    show the effective date and expiration dates of all the policies;

b)    show the liability limits and (deductible thresholds);

- state that the insurance shall not be cancelled or materially altered during the term of the CONTRACT without thirty (30) days prior written notice;

- contain a statement that all endorsements required by this Article have been attached to the appropriate policies;

- state that the COMPANY is additionally insured under the policy and the       subrogation rights are waived in favour of COMPANY GROUP.

The furnishing of certificate (s) by CONTRACTOR shall not be interpreted to mean that COMPANY is assuming any responsibility for the correctness of the policies to which the certificate (s) relates and/or that CONTRACTOR has complied with all its obligations under the CONTRACT.  CONTRACTOR hereby acknowledges that the above insurances shall not be construed as limiting or restricting in any manner whatsoever, the liability of the CONTRACTOR under the CONTRACT.

10.6 	Failure to comply with this Article shall in no way serve to relieve CONTRACTOR from any obligation under this CONTRACT.  In the event that liability for any loss or damage is denied by CONTRACTOR's underwriter for any reason or if CONTRACTOR fails to maintain any of the insurance policies required by this Article, CONTRACTOR shall be liable for and shall defend, indemnify and hold harmless COMPANY GROUP from and against any and all INDEMNIFIED COSTS arising out of or resulting from such failure. Additionally, should CONTRACTOR fail to maintain the insurance coverage required by this Article, COMPANY reserves the right either to terminate this CONTRACT or to obtain any required insurance coverage at CONTRACTOR's expense provided always that CONTRACTOR's liabilities stated in this CONTRACT remain unchanged.

10.7    CONTRACTOR shall require any legal person utilised by CONTRACTOR in the performance of this CONTRACT to carry insurance of the types and amounts required by this Article or APPLICABLE LAW in connection with activities engaged in by that person. Upon the request of COMPANY, CONTRACTOR shall furnish COMPANY with insurance policies evidencing coverage for each member of CONTRACTOR GROUP.

10.8    Those insurances which members of CONTRACTOR GROUP are required to maintain by this CONTRACT or APPLICABLE LAW shall always be construed as primary insurance without any right of contribution from any insurance taken out by the COMPANY.

# CONTRACT PRICE

  - In consideration for the satisfactory performance of this CONTRACT in accordance with its terms, COMPANY shall pay CONTRACTOR the amounts set out in, and in the manner stipulated in the applicable Appendix.

  - Except as otherwise stipulated in this CONTRACT, the sums set out in the applicable Appendix shall remain fixed and not be subject to any adjustment or escalation during the term of this CONTRACT.

  - Unless otherwise stated in this CONTRACT, COMPANY shall not be liable to CONTRACTOR for any additional compensation and CONTRACTOR hereby waives any right to demand any such additional compensation howsoever arising.

# NO ASSIGNMENT OF CREDIT ALLOWED

Unless expressly authorized by COMPANY, the assignment of all credits due to CONTRACTOR under the CONTRACT is excluded with resulting liability of CONTRACTOR, to COMPANY, for any breach of the above-mentioned agreement. Further, in no circumstances may CONTRACTOR give any special cash warrants to any THIRD PARTY(IES), nor delegate, in any manner whatsoever, the collection of any of the monies due to CONTRACTOR hereunder.

# AUDIT

  - CONTRACTOR shall maintain true and complete records of all its operations under or relevant to this CONTRACT.

  - At all times during the performance of the SERVICE, CONTRACTOR shall provide COMPANY with accurate and complete information with respect to the SERVICE already performed, the SERVICE in progress, the SERVICE scheduled and the events affecting the performance of the SERVICE. CONTRACTOR shall make available to COMPANY REPRESENTATIVE all relevant planning and reporting documents and CONTRACTOR shall comply with the reporting requirements as per applicable Appendix.

  - CONTRACTOR agrees to retain all pertinent books and records, including but not limited to payroll records, accounting records, payment records, invoices, time reports, travel and entertainment expense reports, relating to the SERVICE for a sixty (60)-month period commencing at the end of the calendar year in which any of such SERVICE has been completed or permanently ceased and for any additional period as may be necessary to permit COMPANY to complete any audit commenced within such period.  Representatives and auditors of COMPANY shall have access at any time, without notice, during normal hours to the books and records maintained by CONTRACTOR, and to any work sites, relating to any of the SERVICE performed hereunder, and shall have the right to copy and audit such books and records.

  - CONTRACTOR shall obtain equivalent rights of audit to those specified above from all SUBCONTRACTORS and shall cause such rights to extend to COMPANY.

# TAXES

## Except as otherwise stated in this Article 14, CONTRACTOR shall bear and be liable for all TAXES and shall, at its own expense, pay all TAXES in accordance with APPLICABLE LAW whether related directly or indirectly to this CONTRACT and CONTRACTOR hereby agrees to be liable for and shall defend, indemnify and hold harmless COMPANY from and against any and all INDEMNIFIED COSTS arising out of or in connection with any assessment or levy made in respect of any of the aforesaid TAXES.

  - COMPANY shall withhold from any payment to CONTRACTOR such sums that represent any TAXES that COMPANY is obliged to withhold in accordance with APPLICABLE LAW.  COMPANY shall settle such TAXES with the appropriate authorities in accordance with APPLICABLE LAW.  COMPANY shall provide CONTRACTOR with proof of such settlement in accordance with APPLICABLE LAW.  In the event that CONTRACTOR is eligible for any reduced rate of withholding tax, CONTRACTOR will provide COMPANY with appropriate documentation required under APPLICABLE LAW to justify such reduced rate before any payment is made under this CONTRACT. In the absence of such documentation the full rate of Withholding Tax will apply. If CONTRACTOR has failed to properly fulfill its obligations to justify such reduced rate and COMPANY is subsequently penalised by any tax authority, CONTRACTOR shall be liable for and shall indemnify and hold harmless COMPANY GROUP from and against any and all INDEMNIFIED COSTS of whatever nature and howsoever caused  arising therefrom or consequent thereto.

  - CONTRACTOR shall charge COMPANY VAT at the rate required under APPLICABLE LAW.

# BANKRUPTCY

  - If a petition in bankruptcy is filed by or against CONTRACTOR or a Receiver is appointed for any part of CONTRACTOR's assets provided by CONTRACTOR pursuant to the CONTRACT or for a substantial part of any of CONTRACTOR's other assets or an assignment is made of any part of CONTRACTOR's assets for the benefit of its creditors, or process of Court or authority is levied or enforced upon or issued out against any substantial part of CONTRACTOR's assets and such process is not discharged within a reasonable time, or an action is taken under the laws of the country where CONTRACTOR is domiciled or any other event occurs which would materially impair CONTRACTOR's ability to fulfill its obligations hereunder, CONTRACTOR shall promptly notify COMPANY of such petition, Receiver's appointment, assignment, process, action, or defined event, and COMPANY may at its option, notwithstanding Article 2.4, within a period of not less than fifteen (15) days after such notification terminate the CONTRACT.

  - In any case COMPANY may forthwith terminate the CONTRACT if CONTRACTOR fails to notify COMPANY as aforesaid.

# ASSIGNMENT OF CONTRACT

  - ASSIGNMENT by COMPANY.

COMPANY may freely assign this CONTRACT (or any interest therein) to any of its AFFILIATES or to any THIRD PARTY.

  - ASSIGNMENT by CONTRACTOR

CONTRACTOR shall not assign this CONTRACT (or any interest therein).

# SUBCONTRACTING

## CONTRACTOR shall not subcontract the whole of the SERVICE.

## CONTRACTOR shall not subcontract any part of the SERVICE without prior written approval of COMPANY.  CONTRACTOR shall ensure that the terms of any subcontract shall fully conform to the obligations of this CONTRACT. COMPANY shall be entitled to review any proposed or executed subcontract upon demand.

## CONTRACTOR shall identify each SUBCONTRACTOR it proposes to utilize. COMPANY reserves the right to approve any such SUBCONTRACTOR or qualify such approval prior to commencement of SERVICE.

## Notwithstanding COMPANY’s approval, use of SUBCONTRACTORS by CONTRACTOR shall not relieve CONTRACTOR of any liability or obligation under this CONTRACT and CONTRACTOR shall be liable for all acts, work, omissions and defaults of any of its SUBCONTRACTORS, their directors, officers, employees, consultants, advisors and agents as fully as if they were the acts, works, omissions or defaults of CONTRACTOR.

## No subcontract shall bind or purport to bind COMPANY or any other member of COMPANY GROUP. Nevertheless, CONTRACTOR shall ensure that any SUBCONTRACTOR shall be bound to observe the provisions of this CONTRACT that would be applicable to such SUBCONTRACTOR if it directly provided the SERVICE.

## All SUBCONTRACTORS are required to have the minimum insurance prescribed herein .

## Each subcontract shall expressly provide for CONTRACTOR's unconditional right of assignment of the subcontract to COMPANY in the event that COMPANY terminates this CONTRACT or the SERVICES.

# COMPLIANCE WITH LAW, PERMITS AND AUTHORISATIONS

  - CONTRACTOR shall comply with, and shall ensure that CONTRACTOR GROUP shall comply with, all APPLICABLE LAW.

  - CONTRACTOR shall, at its own cost, obtain in due time and maintain throughout the duration of this CONTRACT, all such approvals, permits, authorisations, licenses and clearances required for the performance of the SERVICE and which are required by APPLICABLE LAW, including without limitation COUNTRY NAME Licensing and Permitting Law, to be obtained by CONTRACTOR.

  - When so requested by COMPANY, CONTRACTOR shall assist COMPANY in obtaining such approvals, permits, authorisations, licenses and clearances related to the SERVICE which may only be obtained by COMPANY as well as in supplying COMPANY with all information as COMPANY may necessitate for complying with APPLICABLE LAW.

  - CONTRACTOR shall ensure that the SERVICE shall not be started without the requisite approvals, permits, authorisations, licenses and clearances being obtained from the relevant authorities.

# INTELLECTUAL PROPERTY RIGHTS

  - The PARTIES agree that any and all INTELLECTUAL PROPERTY RIGHTS, if any, related to any result (included but not limited to invention, discovery, improvement), patentable or not, in any way made, conceived or developed by CONTRACTOR under the CONTRACT and/or, achieved, derived from, related to, connected with the performance of the SERVICE rendered and/or acquired by CONTRACTOR from any other person pursuant to the performance of the CONTRACT (hereinafter “the RESULTS”), shall be the exclusive property of COMPANY. It is understood and agreed that all INTELLECTUAL PROPERTY RIGHTS in the RESULTS shall be exclusively owned by COMPANY. No licenses, expressed or implied, are or shall be granted to CONTRACTOR as a result of the SERVICE.

  - Upon COMPANY’S request, CONTRACTOR shall provide any necessary document, evidence, required paper and furnish all reasonable assistance to COMPANY to vest in COMPANY the full and exclusive ownership of the RESULTS.

  - The PARTIES agree that CONTRACTOR shall be liable for, and shall       defend, indemnify and hold harmless COMPANY GROUP from and against any and all INDEMNIFIED COSTS of whatever nature and howsoever caused, in respect of or arising out of any claims for remuneration (pursuant to contract and/or APPLICABLE LAW), from the author of any patentable RESULTS.

  - CONTRACTOR declares and warrants that the method and processes         used by it to perform the SERVICE shall not infringe the INTELLECTUAL PROPERTY RIGHTS of any other person and CONTRACTOR shall immediately notify COMPANY if it causes or becomes aware of any infringement or alleged infringement under this Article 19, or any matter that may reasonably be expected to give rise to a claim for infringement.  In such event COMPANY shall have the right to require CONTRACTOR, at no cost to COMPANY, to amend or alter the SERVICE or its performance thereof so as to avoid actual, alleged or potential infringement.

  - CONTRACTOR shall be liable for and shall defend, indemnify, and hold harmless COMPANY GROUP from and against any and all INDEMNIFIED COSTS of whatever nature and howsoever caused in respect of, or arising out of, any alleged infringement of any patent or proprietary or protected right, or any other INTELLECTUAL PROPERTY RIGHTS arising out of or in connection with the performance of the obligations by CONTRACTOR under the CONTRACT.  Without prejudice to the above, CONTRACTOR shall not be held liable for the infringement of INTELLECTUAL PROPERTY RIGHTS caused:

- by the use by COMPANY /SERVICES in combination with goods and/or services not supplied by the CONTRACTOR;

- .when the SERVICES have been modified, designed and/or produced on the basis of specific requests of COMPANY;

- by unauthorized additions or modifications by COMPANY SERVICES;

- where the use by COMPANY of the SERVICES does not correspond to the CONTRACTOR’S standards and specifications.

# FORCE MAJEURE

  - Without limiting the potential events that do not constitute FORCE MAJEURE, the following events or circumstances shall not, with respect to CONTRACTOR, constitute FORCE MAJEURE:

    - unless due to an act or failure to act of COMPANY, late delivery to CONTRACTOR of machinery, equipment, spare parts or consumables;

    - a delay in the performance of any SUBCONTRACTOR or another person (other than COMPANY);

    - normal wear and tear of, and random flaws in, materials and equipment or breakdowns in equipment;

    - unavailability of funds;

    - adverse weather conditions;

    - any event or circumstance which could reasonably have been foreseen, prevented or guarded against by the affected PARTY;

    - any event or circumstance resulting from a failure by the affected PARTY to comply with the requirements of the CONTRACT or to adopt INTERNATIONAL GOOD OIL FIELD PRACTICE;

    - mechanical breakdown of CONTRACTOR's plant or equipment;

    - strikes by CONTRACTOR PERSONNEL or labour disturbances involving CONTRACTOR PERSONNEL; or

    - failure to perform caused by CONTRACTOR's (i) negligent or intentional acts, errors or omissions or (ii) breach of, or default under, this CONTRACT to the extent such breach or default is not excused by the occurrence of FORCE MAJEURE pursuant to this Article 20.

  - To the extent that a PARTY is fully or partially delayed, prevented or hindered by an event of FORCE MAJEURE from performing any obligation under this CONTRACT, despite the exercise of reasonable diligence by the affected PARTY, the failure to perform shall be excused by the occurrence of such event of FORCE MAJEURE.

  - A PARTY claiming that its performance is excused by an event of FORCE MAJEURE shall, promptly after the occurrence of such event of FORCE MAJEURE, notify the other PARTY (and, as soon as reasonably possible thereafter, provide such other PARTY with satisfactory supporting evidence) of the nature, date of inception and expected duration of such event of FORCE MAJEURE and the extent to which the PARTY expects that the event will delay, prevent or hinder the PARTY from performing its obligations under this CONTRACT. The notifying PARTY shall thereafter use its best efforts to eliminate such event of FORCE MAJEURE and mitigate its effects.

  - If the performance of a substantial or significant part of either PARTY’s obligations under this CONTRACT is delayed, prevented or hindered for a period of thirty (30) consecutive days as a result of any event of FORCE MAJEURE, the PARTIES shall meet to discuss the various alternatives available, including without limitation amendment of this CONTRACT, continued suspension of performance, and termination of this CONTRACT.

  - A PARTY that has properly invoked an event of FORCE MAJEURE shall promptly notify the other PARTY of termination of any such event of FORCE MAJEURE, whereupon performance of this CONTRACT shall recommence.  Notwithstanding any other provision of this CONTRACT, the period of any such non-performance, together with such period as may be necessary for the restoration of any damage, shall be added to the time allowed in this CONTRACT for the performance excused by the event of FORCE MAJEURE.

# DISPUTE RESOLUTION

  - COMPANY and CONTRACTOR shall use their best efforts to resolve any dispute or claim which may arise under the CONTRACT in an amicable manner. Failing an amicable settlement within a reasonable time, but not exceeding sixty (60) days, then the PARTIES may seek to settle the dispute by mediation, provided that COMPANY has agreed in its sole discretion to proceed with this option. If mediation fails within a reasonable time, but not exceeding sixty (60) days, or if COMPANY has not agreed to settle the dispute by mediation any dispute or claim arising out of or in relation to the CONTRACT shall be finally settled by arbitration under the ICC RULES in force on the time of commencement of arbitration by three arbitrators appointed in accordance with such ICC RULES. The cost of such arbitration shall be borne as determined by the arbitrators. Unless otherwise mutually agreed, arbitration hearings shall be held in London, UK. The language of the arbitration shall be English. The award shall be final and binding on the PARTIES and may be enforced in any court or competent jurisdiction.

  - Performance of this CONTRACT shall continue during proceedings contemplated by this Article unless COMPANY orders suspension or the PARTIES agree otherwise and no payment due or payable by COMPANY or CONTRACTOR shall be withheld on account of any arbitration proceedings.

  - Notwithstanding Article 21.1, where COMPANY concludes in its absolute and sole discretion that any dispute with CONTRACTOR involves or may involve a related dispute with another member of COMPANY GROUP or CONTRACTOR GROUP, COMPANY shall (to the extent that it is contractually entitled to do so under any other relevant contract or, where it is not so entitled, has obtained the consent of the other relevant person or persons) be entitled to insist on the consolidation of all disputes or potential disputes into one proceeding before the International Chamber of Commerce and CONTRACTOR hereby consents to any such consolidation of disputes. In the event that COMPANY exercises its right under this Article 21.3, (a) the dispute shall be resolved by three arbitrators in accordance with ICC RULES and all three shall be appointed by the International Chamber of Commerce; and (b) notwithstanding confidentiality obligations under this CONTRACT or any other relevant contract, the parties to the dispute shall be obliged to disclose or make available any and all information relevant to the consolidated proceeding (except where such information is protected by solicitor-client privilege or an analogous privilege under any APPLICABLE LAW), provided that they may only do so for the sole purpose of the proceeding itself and shall then be obliged to maintain the confidentiality of any information disclosed by any party in the course of the proceeding as if such information were confidential information under Article 23 and may not then, without the consent of COMPANY and any disclosing party, further disclose such information for any purpose not directly related to the proceeding, except as allowed by Article 23.

  - Any dispute under this CONTRACT and any award, order or directive issued by the International Chamber of Commerce shall be kept strictly confidential by CONTRACTOR and may only be published or disclosed with COMPANY’s written consent.

# GOVERNING LAW

All questions arising out of or related to the CONTRACT, including but not limited to its validity, interpretation, performance or breach shall be governed by the Laws of England and Wales, excluding conflict rules and choice of law principles.

# CONFIDENTIALITY

  - All technical, financial and commercial information concerning this CONTRACT and duly exchanged, in writing or otherwise,  by and between the PARTIES in performing any provision of this CONTRACT shall be deemed confidential, and the PARTIES shall take all necessary and reasonable steps to prevent the disclosure of the received information to any other person.

CONTRACTOR shall deem confidential and shall take all necessary and reasonable steps to prevent the disclosure of the RESULTS (as defined in Article 19 herein) to any other person.

  - A PARTY's obligations under the present Article do not preclude disclosure by such PARTY of confidential information where such PARTY can demonstrate by written evidence that: (i) that information was already or has subsequently entered the public realm through no fault of the PARTY seeking to disclose the confidential information, (ii) the PARTY seeking to disclose the confidential information already possessed that information at the time of receipt from the other PARTY or has since received it from another person that is not subject to this duty of confidence, or (iii) the confidential information is required by APPLICABLE LAW or this CONTRACT to be disclosed to a public authority or in a court of law or arbitral proceeding, provided that the PARTY seeking to disclose the confidential information provides prior notice of such disclosure to the other PARTY.

  - A PARTY's obligations under Article 23.1 do not preclude a disclosure which is made strictly for the purpose of the performance by that PARTY of its obligations under the CONTRACT, and for no other purpose whatsoever, to: (i) the auditors of one of the PARTIES, (ii) any AFFILIATE of such PARTY, (iii) any director, officer, employee, consultant, advisor, employee or agent of such PARTY.

  - CONTRACTOR shall not and shall ensure that all members of CONTRACTOR GROUP shall not: (i) publish any press release, announcement, advertisement or reference to the SERVICE or to this CONTRACT in any way (including the award of same), or (ii) provide any information to any newspaper, trade journal, publication or radio or television broadcasting body, or the agents or reporters of such concerns on any matters related to the SERVICE or this CONTRACT without the prior approval of COMPANY.  Any proposed release, announcement, advertisement or reference shall be submitted to COMPANY for its review prior to any publication or release for publication.

  - Notwithstanding that CONTRACTOR shall disclose such information to COMPANY in connection with this CONTRACT, the provisions of Article 23.1 shall not preclude a disclosure by COMPANY of part or all of the TECHNICAL DOCUMENTATION, the FINAL DOCUMENTATION and any other technical information (whether written or electronic (including without limitation any drawings, designs, specifications, electronically recorded and stored data, computer programs and calculations) developed by CONTRACTOR in connection with the performance of the SERVICES including the results thereof at any time to (i) COMPANY’s other contractors and their sub-contractors or (ii) any person for the purpose of enabling such person to tender a proposal to COMPANY for performance of any works in respect of the FACILITIES, provided that such person undertakes to hold such information in strict confidence.

# ADMINISTRATIVE RESPONSIBILITY AND ETHICAL BUSINESS STANDARDS

CONTRACTOR declares to have reviewed and have knowledge of the contents of the document "Model 231", including also the Eni Code of Ethics, drafted by COMPANY in accordance with the legislation in force regarding the administrative liability of legal entities for offences committed by their directors, employees and/or agents and available on the website of COMPANY.

With respect to the performance of the activities under the CONTRACT, CONTRACTOR represents and warrants that it has given and implemented instructions to its directors, employees and/or agents, aimed at preventing any and all conducts in breach of the U.S. Foreign Corrupt Practices Act, the OECD Convention on Combating Bribery of Foreign Public Officials in International Business Transactions, the United Nations Convention against Corruption and any other anti-bribery laws which may be applicable to CONTRACTOR and undertakes vis-à-vis COMPANY to continue effectively implementing such instructions for the entire duration of the CONTRACT. In particular and in accordance with the abovementioned laws and conventions, CONTRACTOR undertakes to abstain (and to cause its directors, employees and/or agents to abstain) from, directly or indirectly, offering, promising, giving, paying or accepting any Public Officials request for a gift, or authorizing anyone to give or pay, directly or indirectly, any sums, other benefits or advantages or anything of value to or for a Public Official. For the purposes of the CONTRACT, Public Official shall mean:

a) anyone who performs public functions in a legislative judicial or administrative capacity;

b) anyone acting in an official capacity for or on behalf of: (i) a supranational, national, regional or local government, (ii) an agency, department, office or instrumentality of a supranational, national, regional or local government, (iii) a government-owned or government-controlled or government-participated company, (iv) a public international organization and/or (v) a political party, a member of a political party, an official or candidate for political office;

c) anyone in charge of providing a public service; or

d) any other person, individual or entity at the suggestion, request or instruction or for the benefit of any of the persons or entities referred to in paragraphs (a) to (c) above.

With respect to the performance of the activities under the CONTRACT, CONTRACTOR undertakes vis-à-vis COMPANY for the entire duration of the CONTRACT to strictly abide by the principles of the Eni Code of Ethics and to respect human rights as defined in the Eni Guidelines on the Protection and Promotion of Human Rights, available on the website www.eni.com. In particular, CONTRACTOR undertakes to abstain from:

a)	offering commissions, fees and other benefits to directors, employees or agents of COMPANY;

b)	entering into trade agreements with directors, employees or agents of COMPANY which may negatively affect the interests of COMPANY;

c) starting business activities or entering into agreements with THIRD PARTIES in breach of the principles set out in the Eni Code of Ethics which would negatively affect the performance of the CONTRACT;

d) providing directors, employees or agents of COMPANY with non-property benefits also in the form of gifts, means of transportation, hospitality offers which go beyond the limits of the commonly accepted business ethical standard.

The PARTIES agree that any non-compliance, even partial, with the abovementioned representations, warranties and undertakings, which can be reasonably expected to result in adverse consequences for COMPANY, will be considered a material default under the CONTRACT and will entitle COMPANY to unilaterally withdraw, even during its performance, or to terminate the CONTRACT, by delivering notice via registered mail, which shall include a brief summary of the circumstances or of the legal proceedings demonstrating such non-compliance.

In the event of information that could reasonably imply such non-compliance, pending the required verifications or findings COMPANY will have the right to suspend the performance of the CONTRACT by delivering notice via registered mail, which shall include a brief summary of the relevant information. Should the information be obtained from the media, COMPANY shall have the right to exercise such right when the information has been confirmed by an official document of the Judicial Authority and/or otherwise confirmed by the Judicial Authority. The exercise of such rights will be to the sole detriment of CONTRACTOR, which shall bear, in all cases, all additional expenses and costs and shall be liable for and defend, indemnify and hold harmless COMPANY from any THIRD PARTY action arising from or consequential to such non-compliance.

# VARIATIONS

  - COMPANY shall have the right at any time during the term of this CONTRACT to require that CONTRACTOR makes any modifications in the SERVICE that COMPANY notifies.

  - CONTRACTOR may, at any time, submit to COMPANY a written proposal if it considers that an event is occurring (i) that may have a direct effect on the CONTRACT PRICE and/or CONTRACT EXECUTION PLAN or (ii) which (in the CONTRACTOR’s opinion) will, if adopted, (a) accelerate completion, (b) reduce the cost to the COMPANY of executing, maintaining or operating the SERVICE, (c) improve the efficiency or value to the COMPANY of the completed SERVICE, or (d) otherwise be of benefit to the COMPANY.

  - CONTRACTOR shall promptly notify COMPANY of the direct effects on the CONTRACT PRICE and/or CONTRACT EXECUTION PLAN, if any, of (i) the proposed modification pursuant to Article 25.1, or (ii) the event or proposal pursuant to Article 25.2. If COMPANY decides to proceed with such modifications and accepts such estimate of consequences, it shall issue to CONTRACTOR a VARIATION ORDER with a full description of the modifications and the consequent adjustments to CONTRACT PRICE and/or CONTRACT EXECUTION PLAN, if any. CONTRACTOR shall sign and return such VARIATION ORDER to COMPANY as his acceptance of the requested variation and its terms. When signed, the VARIATION ORDER shall be deemed to take into account the full and final effects of the modifications referenced therein and CONTRACTOR hereby waives any and all claim that it may have in respect of any further consequences of the modification whether direct or indirect.

  - In any event, CONTRACTOR shall notify COMPANY of the event of proposal pursuant to Article 25.2 within ten (10) days and shall provide full details within thirty (30) days, failing which CONTRACTOR shall not be entitled to any amendment to the CONTRACT PRICE or CONTRACT EXECUTION PLAN and hereby waives its right to request a variation under this CONTRACT in respect thereof.

  - COMPANY shall have the right, at any time, without additional consent from CONTRACTOR, to order the omission of any sections or parts of the SERVICE and arrange for such SERVICE to be executed by others. In such event, CONTRACTOR shall be entitled to the payment of that portion of the CONTRACT PRICE for the SERVICE omitted that it had performed up to the date of the variation but shall have no claim whatsoever against COMPANY for damages, loss of profit, opportunity or otherwise in respect of the omitted portion.

  - COMPANY shall have the right, without additional consent from CONTRACTOR, to (i) make final decisions on the interpretation of the terms with respect to which the SERVICE must be carried out and on matters where they may permit alternatives or are not specific, (ii) provide, designate or reject sources of services and materials that this CONTRACT requires CONTRACTOR to provide, and (iii) require CONTRACTOR to provide studies and/or cost estimates needed to ascertain the effects of proposed modifications. The expenses of such additional studies or work associated with the modifications to the SERVICE directed by COMPANY shall be included within the VARIATION ORDER.

  - During any period of notification or discussion of any modification, CONTRACTOR shall continue to carry out the SERVICE, unless otherwise notified by COMPANY.

  - No change to the CONTRACT PRICE or CONTRACT EXECUTION PLAN shall be permitted on account of additional work required to remedy defects, to correct errors, acts or omissions attributable to CONTRACTOR or SERVICE not in accordance with the CONTRACT or to carry out tests in excess of those specified in the CONTRACT if such additional tests are necessary because of defects, errors, acts or omissions attributable to CONTRACTOR.

  - CONTRACTOR shall not modify or alter any part of the SERVICE without APPROVAL and COMPANY shall not be liable or responsible for any unauthorised modification or for any cost or payment thereof. COMPANY may, at its option, require that CONTRACTOR, at CONTRACTOR’s sole expense, withdraw, undo or remove any unauthorised modification.

  - The procedure concerning modifications in the SERVICE is set out in COMPANY’s Contract Coordination Procedure/Variation Procedure attached.

# GUARANTEES

  - CONTRACTOR shall obtain and deliver to COMPANY by the EFFECTIVE DATE a bank guarantee in the form attached to the CONTRACT (the "BANK GUARANTEE") and in the amount specified in the Special Conditions, as security for the proper performance of this CONTRACT by CONTRACTOR, which shall remain in full force and effect and be held by COMPANY until two (2) months after the date of issue of the FINAL ACCEPTANCE CERTIFICATE or until all outstanding financial matters have been settled, whichever is the later. The BANK GUARANTEE may be drawn by COMPANY upon COMPANY’s first written demand stating that CONTRACTOR has not fulfilled its obligations under the subject CONTRACT, notwithstanding any contest or other disagreement by CONTRACTOR.  The bank providing the BANK GUARANTEE shall be subject to the prior approval of COMPANY.   All costs of complying with the requirements of this Article 26.1 shall be borne by CONTRACTOR.

  - CONTRACTOR shall obtain and deliver to COMPANY within fifteen (15) days of the EFFECTIVE DATE a parent company guarantee, in the form attached to the CONTRACT (“ULTIMATE PARENT COMPANY GUARANTEE”) and in the amount specified in the Special Conditions, which shall remain in full force and effect and be held by COMPANY until the end date of the CONTRACT as specified in the Special Conditions. Under the ULTIMATE PARENT COMPANY GUARANTEE, the ultimate parent company of CONTRACTOR shall accept all liabilities and obligations under this CONTRACT in the event of any failure to perform by CONTRACTOR.  The parent company providing the ULTIMATE PARENT COMPANY GUARANTEE shall be subject to the prior approval of COMPANY.

  - COMPANY shall not be under any obligation to make any payment to CONTRACTOR until such time as COMPANY has received an acceptable BANK GUARANTEE and an acceptable ULTIMATE PARENT COMPANY GUARANTEE in accordance with this Article 26.

# WAIVERS

  - No failure, delay or neglect on the part of COMPANY to enforce any of the terms and conditions of this CONTRACT or to insist upon the strict performance or observance thereof shall constitute a waiver, except where expressly stated to be such in writing by COMPANY.

  - No approval, consent, inspection, instruction or recommendation on the part of COMPANY shall in any way affect the liability of CONTRACTOR to perform its obligations strictly in accordance with the terms of this CONTRACT.

# SEVERABILITY

If at any time any one or more of the provisions of this CONTRACT, either by themselves or jointly not being of a fundamental nature, becomes invalid, illegal or unenforceable in any respect, the validity, legality and enforceability of the remaining provisions hereof shall not in any way be affected or impaired thereby.

# THIRD PARTIES

Except as otherwise specifically set forth in this CONTRACT: (a) nothing expressed or referred to in this CONTRACT shall be construed to give any person or legal entity, other than the PARTIES any right, remedy or claim under or with respect to this CONTRACT or any provision of this CONTRACT, and (b) this CONTRACT and all of its provisions are for the sole and exclusive benefit of the PARTIES.   No person or legal entity other than the PARTIES shall have any rights under the Contracts (Rights of Third Parties) Act 1999 to enforce any term of this CONTRACT.

# ENTIRE AGREEMENT

This CONTRACT constitutes the entire agreement between the PARTIES in respect of its subject matter and supersedes all prior discussions and agreements between the PARTIES with respect to its subject matter, and may not be altered, amended or modified except where agreed in writing by the PARTIES.

# WORK ORDERS

  - The CONTRACT ADMINISTRATOR, as well as any other individual delegated thereby and reported to CONTRACTOR, may, according to the nature of the CONTRACT (Call-Out Contract), request CONTRACTOR to perform the SERVICE through proper WORK ORDER.

  - Said WORK ORDER shall contain all the information needed by CONTRACTOR to identify the nature of the SERVICE, as well as all reference documents and specifications for the performance of the SERVICE and shall state any HSE-QR requirements to be met.

  - In particular, the WORK ORDER shall specify the dates of performance of the SERVICE (commencement, end and in-between activities), the dates of delivery of any deliverables and any "Order Number" given to the SERVICE.

  - On the basis of the WORK ORDER the PARTIES shall agree on the standards, specifications, schedules, due dates and instructions which shall be met while performing the SERVICE and, in particular, for each individual SERVICE, the PARTIES shall previously agree on the following data:

    - For “lump-sum” SERVICE:

  - the amount of hours required to complete the performance of the SERVICE, divided according to the qualification of the employees to be used;

  - number and type of volumes for full editing supply;

  - the commencement date and the terms of delivery of the deliverables;

  - the standards, specifications, Appendices and instructions to be complied with for the performance of the SERVICE;

  - the language in which the deliverables shall be written;

  - the title and label to be applied to the deliverables;

  - any other issues required for a full preparation of the requirements.

    - For “at cost” SERVICE: the maximum amount of hours required to complete the performance of the SERVICE divided by qualification of the employees to be used and all other data provided for in paragraph 31.4.1, b) - c) - d) - e) - f).

  - All Appendices with related updates and amendments, as agreed with the TECHNICAL UNIT concerned, will form an integral part of the CONTRACT.

  - The WORK ORDER is the only document which formally authorizes CONTRACTOR to perform any one of the SERVICE.

  - If the WORK ORDER is issued by a Company authorized by COMPANY, the same WORK ORDER shall in any case bear the authorization stamp of a duly authorized representative of COMPANY.

  - The SERVICE which makes up the subject-matter of each WORK ORDER shall be deemed connected and interdependent and COMPANY is entitled to change the performance schedules of the SERVICE as a result of any external factors which, by affecting some types of said SERVICE, will make it necessary to change the schedules, in particular with regard to times.

# DRAWINGS AND SPECIFICATIONS

  - All documents, drawings and data given to CONTRACTOR by COMPANY shall be treated in strict confidence, protected against fire, theft and destruction, and promptly returned upon demand by COMPANY or, if no such demand is made by COMPANY, at the time of delivery by CONTRACTOR to COMPANY of the FINAL DOCUMENTATION.

  - The documents, drawings and data that COMPANY provides to CONTRACTOR shall be the best information available to COMPANY. Nevertheless, COMPANY shall not be responsible for the completeness, sufficiency or accuracy of such documentation and COMPANY shall not be liable to CONTRACTOR for any additional payments caused by or arising from any ambiguity, error or omission in any such documentation.

  - CONTRACTOR shall review the CONCEPT PACKAGE and shall within eight (8) weeks of delivery of the CONCEPT PACKAGE prepare and deliver to COMPANY a report (“CONCEPT REPORT”) endorsing the CONCEPT PACKAGE as being adequate and suitable for carrying out the SERVICES in accordance with this CONTRACT.  In the CONCEPT REPORT, CONTRACTOR shall address the following issues and make proposals with respect to:

    - any inconsistency in the proposed design;

    - acceptability of design methodology used;

    - improvement to design methodology;

    - conflicts between documents;

    - additional data required to enable progress to completion of detail design/engineering; and

    - a list of clarifications sought and responses from COMPANY

  - In the event that COMPANY does not accept and approve the CONCEPT REPORT, CONTRACTOR shall revise and re-submit the CONCEPT REPORT until such time as COMPANY accepts and approves the CONCEPT REPORT in writing.  Following acceptance and APPROVAL of the CONCEPT REPORT, CONTRACTOR shall be deemed to have endorsed all of the design criteria contained in the CONCEPT PACKAGE and to have waived any rights to claim that the CONCEPT PACKAGE or any part thereof was defective or that performance of the SERVICES was delayed by any contradiction or ambiguity in the CONCEPT PACKAGE However, no revisions to the CONTRACT PRICE or the PROJECT SCHEDULE associated with any design modifications proposed by CONTRACTOR shall be considered unless specifically APPROVED.

  - Within the timescales set out in the applicable Appendix, CONTRACTOR shall submit to COMPANY REPRESENTATIVE for APPROVAL all TECHNICAL DOCUMENTATION, all FINAL DOCUMENTATION and any and all other technical information (whether written or electronic including without limitation any drawings, designs, specifications, electronically recorded and stored data including data files in native file format, computer programs and calculations) developed or arising during the SERVICES and in connection with the performance thereof including the results thereof as are more fully detailed in the applicable Appendix.  Within fourteen (14) working days from the date of receipt of such documents, COMPANY REPRESENTATIVE shall approve or reject the documents.  In the event COMPANY REPRESENTATIVE rejects any such documents, CONTRACTOR shall replace all rejected documents within a reasonable time at its cost.  APPROVAL by COMPANY REPRESENTATIVE shall not relieve CONTRACTOR from any of its obligations under this CONTRACT.  CONTRACTOR shall maintain at all times for the duration of this CONTRACT up to date, complete and accurate copies of the TECHNICAL DOCUMENTATION, the FINAL DOCUMENTATION and any other technical information referred to in this Article 32.

  - CONTRACTOR shall be responsible for and shall pay the cost of providing all TECHNICAL DOCUMENTATION, all FINAL DOCUMENTATION and all other technical information (whether written or electronic including without limitation any drawings, designs, specifications, electronically recorded and stored data, computer programs and calculations) developed or arising during the SERVICES and in connection with the performance thereof including the results thereof.

# DEFECTS LIABILITY

  - In addition to, and without prejudice to any rights and remedies that COMPANY may have under this CONTRACT or under APPLICABLE LAW, following receipt of any notice issued by COMPANY at any time and from time to time during the period of this CONTRACT and before the expiry of the WARRANTY PERIOD, CONTRACTOR shall promptly correct, repair, replace or reperform, at COMPANY’s sole option and to COMPANY’s satisfaction, the SERVICES or any part thereof deemed by COMPANY in its sole opinion to be defective at the sole expense of CONTRACTOR.

  - If CONTRACTOR fails to meet its obligations pursuant to Article 33.1 above within five (5) days after the issuance of a notice from COMPANY in accordance with Article 33.1, then COMPANY may decide at its absolute and sole discretion:

- to carry out, or engage others to carry out, the necessary work of correction, repair, replacement or reperformance at CONTRACTOR’s expense provided that it does so in a reasonable manner and notifies CONTRACTOR of its intention so to do. CONTRACTOR shall be liable to COMPANY for all costs and expenses reasonably incurred by COMPANY in connection wth such correction, repair, replacement or reperformance and COMPANY shall, at its sole option and without prejudice to any other method of recovery, be entitled to set-off all such costs and expenses against any monies due or which become due to CONTRACTOR in connection with the performance of the SERVICES or to recover such costs and expenses from CONTRACTOR as a debt. CONTRACTOR shall have no liability for any such correction, repair, replacement or reperformance except as provided in this Article 33.2 a); or

- to require the COMPANY REPRESENTATIVE to determine and certify a reasonable deduction in any compensation payable to CONTRACTOR under this CONTRACT; or

- to terminate this CONTRACT in accordance with Article 2.

  - If CONTRACTOR makes or causes any correction, repair or replacement to or reperforms any part of the SERVICES pursuant to Article 33.1, the provisions of this Article 33 shall apply for a period of twelve (12) calendar months from the date such correction, repair, replacement or reperformance was completed to COMPANY’S satisfaction.

  - CONTRACTOR shall be liable for and shall defend, indemnify and hold harmless COMPANY GROUP from and against any and all INDEMNIFIED COSTS in respect of or arising out of any deficiency, default, error or omission in the SERVICES or any part thereof.

# SCHEDULED PERFORMANCE

  - CONTRACTOR shall schedule, report, forecast and control progress of the SERVICES in accordance with this CONTRACT or as otherwise required by the COMPANY REPRESENTATIVE.

  - Should the COMPANY REPRESENTATIVE at any time believe that CONTRACTOR is failing to perform in accordance with this CONTRACT,  COMPANY may send a written notice to CONTRACTOR requiring it to take such corrective action as is acceptable to COMPANY to ensure that the SERVICES are progressed and completed.  On receipt of any such notice, CONTRACTOR shall immediately take such corrective action and shall within five (5) days of receipt of such notice produce a revised programme showing the modifications to the original programme necessary to ensure completion of the SERVICES in accordance with this CONTRACT.

  - If corrective action satisfactory to COMPANY is not taken within five (5) days after the date of any issued notice in accordance with Article 34.2, COMPANY may perform the SERVICES or a part thereof or have it performed by others.  All costs and expenses incurred consequent or incidental thereto shall be borne by CONTRACTOR, and COMPANY shall, without prejudice to any other method of recovery, be entitled to set-off any and all such amounts against any monies due, or which become due, to CONTRACTOR.

  - In order to take VARIATION ORDERS into account and the actual progress of the SERVICES, CONTRACTOR shall whenever requested to do so by COMPANY produce a revised document for the execution of the SERVICES showing modifications to the CONTRACT EXECUTION PLAN necessary to complete the SERVICES in line with PROJECT SCHEDULE and in accordance with the applicable Appendix and shall notify COMPANY of the details of any such modifications in each case by the date specified by COMPANY.  After review by COMPANY, COMPANY may approve the revised document for the performance of the SERVICES as a replacement of the previous document for the performance of the SERVICES that formed the CONTRACT EXECUTION PLAN.  The revised document so APPROVED shall then be the CONTRACT EXECUTION PLAN.

# ASSESSMENT OF PERFORMANCE OF THE SERVICES

  - COMPANY has the right to review and assess the performance of the SERVICES at any place where the SERVICES are being carried out and at any time during the term of this CONTRACT to determine the proper performance of the SERVICES.

  - If such review and assessment shows that any part of the SERVICES has not been performed in accordance with this CONTRACT, then CONTRACTOR, after having been notified by COMPANY, shall immediately carry out the necessary corrective action in accordance with Article 33. COMPANY’s remedy pursuant to this Article 35 shall be in addition to, and without prejudice to any rights and remedies that COMPANY may have under this CONTRACT or APPLICABLE LAW.

# TITLE

  - Title to the CONCEPT PACKAGE and any documents, drawings or data (whether written or electronic) provided by COMPANY to CONTRACTOR shall not pass to CONTRACTOR GROUP at any time. Title to the EQUIPMENT shall not pass to COMPANY at any time.

  - All title to, and all INTELLECTUAL PROPERTY RIGHTS in, TECHNICAL DOCUMENTATION, all FINAL DOCUMENTATION and any and all technical information (whether written or electronic including without limitation drawings, designs, specifications, electronically recorded and stored data including data files in native file format, computer programs and calculations) developed or arising during the performance of the SERVICES and in connection with the performance thereof including the results thereof, as well as equipment supplied or purchased from funds provided by COMPANY, shall belong to COMPANY immediately upon creation and COMPANY shall have full access thereto and use thereof and all such TECHNICAL DOCUMENTATION, FINAL DOCUMENTATION and other technical information shall be delivered to COMPANY in accordance with this CONTRACT or immediately upon request.

  - CONTRACTOR hereby vests and agrees to vest in COMPANY and will obtain the agreement of any and all of its agents or SUBCONTRACTORS to vest in COMPANY all title to the INTELLECTUAL PROPERTY RIGHTS, and the SERVICES developed or arising during the performance of the SERVICES or acquired hereunder from any THIRD PARTY, all TECHNICAL DOCUMENTATION, the FINAL DOCUMENTATION and any and all technical information (whether written or electronic including without limitation drawings, designs, specifications, electronically recorded and stored data including data files in native file format, computer programs and calculations) developed or arising during the SERVICES and in connection with the performance thereof including the results thereof, and at COMPANY’s request shall execute all necessary documents, produce all necessary evidence and do all other things to procure to COMPANY such ownership.

# PROVISIONAL ACCEPTANCE

  - CONTRACTOR shall promptly notify COMPANY when CONTRACTOR considers that it has completed the SERVICES. Following review by COMPANY, COMPANY REPRESENTATIVE shall either: (i) issue to CONTRACTOR the relevant PROVISIONAL ACCEPTANCE CERTIFICATE acknowledging completion of the SERVICES, (ii) schedule with CONTRACTOR the necessary actions required for SERVICES or (iii) notify CONTRACTOR of any deficiencies to be remedied before the PROVISIONAL ACCEPTANCE CERTIFICATE can be issued

  - CONTRACTOR shall promptly perform any and all outstanding and/or necessary corrective work with no time extension and shall then notify COMPANY in accordance with Article 37.1. The foregoing procedure shall be repeated until all defects or deficiencies are corrected to the satisfaction of COMPANY.

  - Notwithstanding Articles 37.1 and 37.2, COMPANY REPRESENTATIVE may defer issue of PROVISIONAL ACCEPTANCE CERTIFICATE for the SERVICES until all parts of the SERVICES have met all of the criteria for the issue of a PROVISIONAL ACCEPTANCE CERTIFICATE.

  - The issue of a PROVISIONAL ACCEPTANCE CERTIFICATE shall not be construed as COMPANY’s agreement that the SERVICES or part thereof conforms to the requirements of this CONTRACT.

# FINAL ACCEPTANCE

  - Twelve (12) months from the date of the PROVISIONAL ACCEPTANCE CERTIFICATE issued under this CONTRACT (“WARRANTY PERIOD”) and following a last satisfactory review of the SERVICES by COMPANY, CONTRACTOR shall be entitled to request and COMPANY shall issue within thirty (30) days of receipt of such request a FINAL ACCEPTANCE CERTIFICATE.

  - Notwithstanding Article 38.1, COMPANY shall not be required to issue the FINAL ACCEPTANCE CERTIFICATE unless and until CONTRACTOR has satisfied in full any and all outstanding claims, liabilities and obligations of CONTRACTOR GROUP which have arisen in connection with performance of the SERVICES.

  - The FINAL ACCEPTANCE CERTIFICATE shall state the date on which all CONTRACT requirements and conditions have been satisfied and shall be effective from such date.

  - The issue of the FINAL ACCEPTANCE CERTIFICATE shall not relieve CONTRACTOR or COMPANY of any liabilities arising out of or in any way connected with the performance of obligations under this CONTRACT that may otherwise be brought under APPLICABLE LAW.

# NOTICES

All notices, other than invoices to be given with respect to the CONTRACT, shall be considered as given to COMPANY and to CONTRACTOR, respectively, if given in writing and delivered personally or sent by registered mail or certified mail, return receipt requested, or by fax or telex to the address and to the attention of the relevant PARTY set out in the FORM OF AGREEMENT and to the attention of that PARTY’s representative appointed in accordance with Article 5.  Such notices shall be effective when delivered personally or when placed in the mail if mailed in the manner provided above.

# Comments

For call-out contracts replace with “any date specified in the WORK ORDER”

For call-out contracts replace with “any date specified in the WORK ORDER”

For call-out contracts replace with “any date specified in the WORK ORDER”

For call-out contracts replace with “any date specified in the WORK ORDER”

For call-off contracts replace with “any date specified in the WORK ORDER”