Eni S.p.A. – Procurement Function

Type of document: Upstream Standard Contract

Topic: General Conditions – Supply Contracts

Issue date: December 2013 (Rev.25)

Prepared and issued by: APR/PCOM-A2

___________________________________________________________________

TABLE OF CONTENTS

1	CONTRACTUAL DOCUMENTS

2	DEFINITIONS AND INTERPRETATION

3	TERMINATION WITH CAUSE

4	TERMINATION WITHOUT CAUSE

5	PRIORITY OF DOCUMENTS

6	COMPANY’S TECHNICAL DOCUMENTATION

7	APPROVAL OF SUPPLIER’S TECHNICAL DOCUMENTATION

8	VARIATIONS

9	COMPANY’S MATERIALS

10	GOODS HELD IN STORE

11	INSPECTIONS, TESTS AND EXPEDITING

12	QUALITY CONTROLS

13	SPARE PARTS

14	PACKING

15	INTERCHANGEABILITY OF SPARE PARTS

16	SHIPPING INSTRUCTIONS

17	GUARANTEES

18	JOINT AND SEVERAL LIABILITY

19	PENALTIES

20	SUPPLIER’S REQUIREMENTS

21	GENERAL PROVISIONS APPLICABLE TO SERVICE

22	TECHNICAL ASSISTANCE SERVICES

23	KNOWLEDGE OF THE AREA OF OPERATIONS AND COST ASSESSMENT

24	SUPPLIER’S EMPLOYEES AND EQUIPMENT

25	HEALTH, SAFETY AND ENVIRONMENT

26	COMPLIANCE WITH THE REGULATIONS ON INSURANCE, CONTRIBUTIONS AND CONTRACTS

27	PARTIES’ LIABILITIES

28	INSURANCE

29	FIXED PRICES AND/OR RATES

30	PAYMENTS

31	PAYMENT MODALITIES AND INVOICING

32	SUPPLIER’S LIABILITIES

33	NON-ASSIGNMENT OF CREDITS

34	TAXES AND DUTIES

35	ASSIGNMENT OF THE CONTRACT

36	SUBCONTRACTING   (Alternative A)

37	SUBCONTRACTING   (Alternative B)

38	PATENTS AND OTHER PATENT RIGHTS

39	FORCE MAJEURE

40	COMPETENT JURISDICTION   (Alternative A)

41	DISPUTES – COMPETENT JURISDICTION   (Alternative B)

42	GOVERNING LAW

43	PASSING OF TITLE

44	CONFIDENTIAL INFORMATION, ADMINISTRATIVE RESPONSIBILITY AND PRIVACY

45	REGULATIONS FOR ORGANIZED CRIME PREVENTION

46	SUPPLIER’S OBLIGATIONS

47	COMPANY’S OBLIGATIONS

48	NOTICES

- CONTRACTUAL DOCUMENTS

The Supply Contract, hereinafter referred to as the CONTRACT, is made up of the following documents:

  - the General Conditions;

  - the Special Conditions;

  - the Management Specification (Appendix “E”), if provided for in the Special Conditions;

  - SUPPLIER’s technical documentation, if any, approved by COMPANY;

  - COMPANY’s technical documentation, if any (specifications, drawings etc.) (Appendix “D”);

1.6.	the DUVRI or Safety and Co-Ordination Plan (PSC) as per Chapter IV of Legislative Decree no. 81/2008;

1.7.  the Appendix "Costs relevant to safety at work".

The Special Conditions contain COMPANY’s and SUPPLIER’s details as well as the GOODS’ description and relevant unit price and term of delivery.

- DEFINITIONS AND INTERPRETATION

Except as otherwise provided for in the CONTRACT, the terms and expressions herein below will have the following meaning:

  - DEFINITIONS

    - COMPANY shall mean the Company designated as such in the Special Conditions, and in particular, with regard to the aspects related to environment, health, safety, quality and public safety, shall mean the person who has the role of Company on the basis of the HSE delegation/empowerment system.

    - SUPPLIER shall mean the individual or corporation, indicated as such on the first page of the Special Conditions, engaged by COMPANY for the supply of the GOODS and any additional SERVICE under the CONTRACT.

    - PARTY shall mean either COMPANY or SUPPLIER, according to the context.

PARTIES shall mean COMPANY and SUPPLIER jointly.

    - CONTRACT shall mean the Contract entered into between COMPANY and SUPPLIER for the supply of the GOODS and any additional SERVICE as described in the CONTRACT.

The CONTRACT conditions are set out in the set of contractual documents indicated in Art. “Contractual Documents”.

    - CONTRACT ADMINISTRATOR shall mean the Unit specified in the Special Conditions and duly represented whose main tasks are: the management of the relations with SUPPLIER, the verification of compliance with the schedules and times set out in the CONTRACT, the management of the inspection, control and expediting activities in the production of the GOODS.

    - GOODS shall mean the GOODS under the CONTRACT, including the technical documentation set out in the Special Conditions.

    - SERVICE shall mean any activities that SUPPLIER shall perform in compliance with the CONTRACT.

2.1.8.	HUMAN RIGHTS shall mean the inalienable rights of all individuals, without any distinction, by virtue of belonging to humankind. They are based on the recognition of the inherent dignity, freedom and equality of all human beings. HUMAN RIGHTS have been sanctioned by the United Nations in the Universal Declaration of Human Rights (10 December 1948) as the “foundation of freedom, justice and peace in the world”.

HUMAN RIGHTS fall into two main categories:

- civil and political rights: include, inter alia, the right to life and physical integrity, the right to freedom of thought and expression, the right to take part in the government of one’s own country, the right not to be arrested without due cause, the right to an impartial trial, and the right to own property;

- economic, social and cultural rights: include, inter alia, the right to employment, fair and satisfactory working conditions, equal pay for equal work, health and education.

Furthermore, in more recent times, so-called “third generation rights” are gradually making headway. They include the right to self-determination, peace, development and environmental protection.

2.1.9.	SUBCONTRATTO shall mean a contract covering activities other than those that are part of the CONTRACT, carried out in the AREA OF OPERATIONS:

    - if, individually in an amount greater than 2% (two per cent) of the amount of the activities assigned or, in any case, in an amount greater than Euro 100,000, but only if the incidence of the cost of manpower and personnel is lower than 50% (fifty per cent) of the amount of the contract to be awarded;

    - if individually in an amount lower than 2% (two per cent) of the amount of the activities assigned or, in any case, in an amount lower than Euro 100,000, regardless of the incidence of manpower and personnel.

Furthermore the following, because of their specificity and regardless of the place where the activities are carried out, their amount and the incidence of manpower, shall be considered "SUBCONTRATTO":

    - the assignment of specific activities to independent workers;

    - the sub-supply from catalogue of information technology products.

  - INTERPRETATION

The use of singular terms and expressions does not exclude that they may be construed as plurals as well and vice versa, if the context so allows and this responds to the intention of the PARTIES.

Headings and sub-headings of each CONTRACT Article/clause are for ease of reference only and shall not be considered as part of the CONTRACT nor affect the construction or interpretation of the CONTRACT Articles/clauses.

Except as otherwise stated, the numbers and/or letters of the Articles and/or clauses and/or paragraphs cited in these General Conditions refer respectively only to the Articles and/or clauses and/or paragraphs of said General Conditions.

Except as otherwise stated, the numbers and/or letters of the Articles and/or clauses and/or paragraphs cited in the Special Conditions refer respectively only to the Articles and/or clauses and/or paragraphs of said Special Conditions.

Unless otherwise specified, the days indicated in the CONTRACT are understood as calendar days.

It is hereby specified, moreover, that a working day means a period of 8 (eight) hours a day. Working week means a period of 5 (five) working days. Saturdays, Sundays and any other midweek holidays, in Italy, will not be considered as working days.

- TERMINATION WITH CAUSE

  - Subject to the provisions set out in Art. “Confidential Information, Administrative Responsibility and Privacy”, as well as the provisions on termination and/or term in other provisions of the CONTRACT and the regulations in force, COMPANY will be entitled to terminate the CONTRACT, under art. 1456 of the Italian Civil Code, if:

______________________________________________________________________

(Nota: nel caso di Contratti di valore superiore ai 1.500 Euro,  sostituire la clausola 3.1 con la formulazione di seguito riportata)

Subject to the provisions set out in Art. “Confidential Information, Administrative Responsibility and Privacy”, as well as those on termination and/or term in other provisions of the CONTRACT and the regulations in force, including the cause of termination as required by art. 3 of Law no. 136 of 2010 as amended, COMPANY will be entitled to terminate the CONTRACT, under art. 1456 of the Italian Civil Code, if:

_____________________________________________________________________

    - SUPPLIER does not commence the making of the GOODS and/or the performance of the SERVICE within the set date or if it does not complete it by the agreed times, and possibly subject to penalties, set out in the relevant Article provided for in the Special Conditions;

    - SUPPLIER delays delivery of the technical documentation established by the contractual documents to COMPANY, affecting compliance with COMPANY’s schedule;

    - SUPPLIER refuses to perform the supply of the GOODS and/ or the SERVICE in compliance with the conditions under the CONTRACT;

    - COMPANY realizes that the tests taken on the GOODS have a continuous or persisting negative outcome;

    - SUPPLIER becomes defaulting to its creditors;

    - SUPPLIER subcontracts any part of the SERVICE without prior authorization in writing by COMPANY, or if it assigns the CONTRACT to Third Parties;

    - SUPPLIER fails to comply with the current rules on insurance, salary, taxes, contributions and social security of its employees and the provisions on accident prevention;

    - SUPPLIER makes, without authorization in writing by COMPANY, changes and/or variations to the GOODS and/or the related performance scheme and does not restore them to the same conditions as set out in the CONTRACT;

    - SUPPLIER  discontinues the performance of the supply of the GOODS and/or the SERVICE in case of disputes;

    - SUPPLIER and/or subcontractors do/does not comply with the provisions of Art. "Health, Safety and Environment", or do/does not comply with the measures required by the “Consolidated Document concerning interference-related risk assessment” (“Documento Unico di Valutazione dei Rischi da Interferenze”)(DUVRI), or the Safety and Co-ordination Plan (PSC) and/or its own Operational Safety Plan (POS) or the Coordinated Health and Safety Document (DSSC);

    - SUPPLIER breaches the confidentiality agreement on the information received pursuant to the CONTRACT;

    - the certifications submitted or produced by SUPPLIER, for the purpose of award of the CONTRACT or its performance, are, at any time, irregular;

    - SUPPLIER does not deliver the GOODS on the terms and conditions under the CONTRACT;

    - SUPPLIER no longer meets the requirements indicated in Art. "Supplier’s requirements";

    - SUPPLIER does not comply with any of its obligations related to the regulations for organized crime prevention.

  - For CONTRACT termination in compliance with this Article COMPANY will send to SUPPLIER proper notice in writing.

3.3.	In the cases set out in clause 3.1, COMPANY may also enforce the procedure provided for in art. 1454 of the Italian Civil Code, by instructing SUPPLIER in writing to remedy the disputed facts within the time that COMPANY will deem fit, and in any case no less than 15 (fifteen) days from notice receipt.

Once said period has gone by in vain, the CONTRACT shall be deemed terminated and COMPANY will be entitled to compensation for damages, which SUPPLIER shall pay within 60 (sixty) days from receipt of the relevant debit note.

3.4.	COMPANY is also entitled to terminate the CONTRACT if SUPPLIER is subject to any of the insolvency procedures provided for in Art. “Insolvency Procedures”, if the Force Majeure event set out in Art. “Force Majeure” continues for over 30 (thirty) days, and if SUPPLIER no longer meets the requirements necessary for the qualification process.

- TERMINATION WITHOUT CAUSE

  - TERMINATION WITHOUT CAUSE BY COMPANY

Except as provided for in Art. “Confidential Information, Administrative Responsibility and Privacy”, COMPANY may, at its own discretion and without giving any justification to SUPPLIER, by delivering prior written notice, terminate the CONTRACT without cause in whole or in part or request total or partial discontinuance of the supply of the GOODS, at any time.

Only the GOODS which on COMPANY’s notice date will be already delivered, will not suffer from the effects of termination without cause or discontinuance, without prejudice to the PARTIES’ right to agree on the total or partial collection, on the conditions set out in the CONTRACT, of the GOODS, or any part thereof, already completed but not yet delivered to COMPANY on said date.

With regard to the GOODS, or any part thereof, collected by COMPANY, but not yet completed by SUPPLIER, COMPANY will pay, after request in writing by SUPPLIER, an all-inclusive lump-sum indemnification equal to the real value of those GOODS at the time of collection.

As regards any GOODS partially processed by SUPPLIER but not collected by COMPANY, COMPANY shall pay SUPPLIER a lump-sum amount to be fixed as a percentage on the basis of the real value of those GOODS at the time of termination without cause by COMPANY.

Termination without cause or suspension will be effective as of the date of receipt by SUPPLIER of COMPANY’s relevant notice.

  - TERMINATION WITHOUT CAUSE BY SUPPLIER

Given the importance attached to the GOODS by COMPANY, for no reason whatsoever, not even for disputes before a court, may SUPPLIER terminate the CONTRACT without cause in whole or in part or discontinue in whole or in part the production of the GOODS under the CONTRACT.

- PRIORITY OF DOCUMENTS

The documents which make up the CONTRACT form an integral part thereof and shall be construed systematically.

If a document has an ambiguous meaning and/or is incomplete, clarifications and additions will be made through the other documents according to the following priority:

  - the Special Conditions; COMPANY’s technical documentation (specifications, drawings etc.), if cited in the CONTRACT (Annex “D”); Appendix “E”- HSE-QR Requirements (Healthy, Safety, Environment, Quality and Radiation Protection Requirements); the DUVRI or PSC or DSSC;

  - the General Conditions;

  - SUPPLIER’s technical documentation, if any, approved by COMPANY.

The above list of priorities will be used also in case of discrepancies among the documents or between individual clauses thereof.

- COMPANY’S TECHNICAL DOCUMENTATION

  - COMPANY’s reference technical documentation, if any, for the production of the GOODS is set out in the Special Conditions.

  - If, during the study and development of said documentation for which it is solely responsible, SUPPLIER finds any anomalies or special conditions affecting the operational efficiency of the GOODS, or part thereof, SUPPLIER shall promptly inform COMPANY thereof and propose any possible alternative solutions.

In compliance with Art. "Variations", SUPPLIER may not make the above-mentioned changes without COMPANY’s written approval.

6.3.	Prior to commencement of the activities under the CONTRACT, COMPANY undertakes to deliver to SUPPLIER of any additional technical documentation supplementary to the DUVRI, as well as the information on the site risks and in any case on the major HSE aspects related to the performance of the CONTRACT, containing any further risk prevention and protection measures to be adopted to eliminate and/or minimize risks caused by interferences connected with the specific nature of the activities under the CONTRACT, which are unforeseeable at the time of conclusion of the CONTRACT. (see NOTE 1)

NOTE 1: Inserire la clausola 6.3 ove applicabile. La consegna delle informazioni rilevanti ai fini HSE dal Committente all’Appaltatore deve essere tracciata mediante firma per accettazione da parte dell’Appaltatore.

- APPROVAL OF SUPPLIER’S TECHNICAL DOCUMENTATION

  - If established by the Special Conditions, SUPPLIER shall send, to COMPANY’s Unit set forth in the above-mentioned Special Conditions, all the technical documentation to be submitted to COMPANY for approval.

The times stipulated for the dispatch and approval of SUPPLIER’s documentation are set forth in the CONTRACT, whereas the procedures for submitting said documentation are indicated in the Management Specification.

All technical documentation, including any drawings, calculations, reports etc. that SUPPLIER shall submit to COMPANY, shall be signed by SUPPLIER’s authorized officer.

Approval of construction deliverables by COMPANY shall not result in COMPANY’s assuming any liability therefor.

Approval thereof shall only mean that the deliverables conform to the criteria and prescriptions as directed by COMPANY, and it shall not release SUPPLIER from its liabilities.

It is therefore understood that any deficiencies and/or failures due to errors in design shall be SUPPLIER’s sole liability.

  - Drawings, calculations, reports and all other SUPPLIER’s deliverables shall become effective only when approved by COMPANY in writing.

If in COMPANY’s opinion SUPPLIER’s drawings, calculations and reports are considered insufficient or inadequate, COMPANY shall have the right to request SUPPLIER to fully or partly revise them. SUPPLIER shall be entitled to no additional payment or extension(s) of time.

Any delays attributable to SUPPLIER in the delivery to COMPANY of the above-mentioned documentation may not lead to any extensions in the final delivery term of the GOODS. Those delays shall constitute a material breach and may result in CONTRACT termination pursuant to Art. "Termination with cause".

For the purpose of computing any period(s) of delay, the postmark or the date(s) of any communications exchanged between the PARTIES shall be considered. Additionally, the PARTIES shall preserve any such communications.

Once approved by COMPANY, the construction deliverables prepared by SUPPLIER will form an integral part of the CONTRACT and for no reason may they be arbitrarily changed by SUPPLIER.

- VARIATIONS

  - At any time COMPANY will be entitled to direct SUPPLIER in writing, also notwithstanding articles 1660 and 1661 of the Italian Civil Code, to make changes to the characteristics and/or the quantity of GOODS under the CONTRACT as well as their performance scheme.

If said variations lead to an increase or a reduction in costs and/or a change in the delivery dates, the PARTIES will agree on new prices and/or delivery schedule according to fair criteria and consistent with any provisions set out in the CONTRACT on the matter.

The above shall be embodied by COMPANY’s Procurement Function in a Revision to the CONTRACT.

  - SUPPLIER may make the above-mentioned changes only upon written request by COMPANY.

All changes made by SUPPLIER, on its own initiative and without prior authorization and/or acceptance by COMPANY, will require, besides compensation for damages, SUPPLIER’s obligation to restore the SERVICE to the conditions provided for by the CONTRACT. The fees related to said actions will be charged to SUPPLIER.

  - If SUPPLIER does not comply with the provisions set out in clause 9.2 above, COMPANY reserves the right to terminate the CONTRACT under Art. "Termination with Cause".

  - If provided for in the Special Conditions, the operational/management methods concerning the CONTRACT variations are set out in COMPANY’s procedure “Variations to the Contract”.

- COMPANY’S MATERIALS

  - COMPANY may request SUPPLIER to send the GOODS to Companies designated by COMPANY.

  - COMPANY reserves the right to provide SUPPLIER with any part of the materials and/or equipment and/or machinery to be altered and/or to be incorporated into the GOODS, with or without additional processing.

Relevant carriage charges shall be for COMPANY’s account.

  - Upon taking receipt of materials and/or equipment and/or machinery in 10.2, SUPPLIER shall visually check its/their physical condition, notifying COMPANY of any deficiencies, damage or faults within 7 (seven) calendar days from the date of receipt thereof.

Once that period has gone by COMPANY’s materials shall be deemed accepted by SUPPLIER.

  - SUPPLIER shall not be liable for any latent defects that cannot be noticed by visual check at the time of receipt of COMPANY’s materials.

  - All materials and/or equipment and/or machinery supplied by COMPANY shall be entered by SUPPLIER in suitable Registers of Receipt.

Handling, storage, guardianship and good preservation of the materials delivered shall be SUPPLIER’s responsibility and relevant costs shall be included in the total amount of the CONTRACT.

  - All materials supplied by COMPANY shall be insured, at the expense thereof, up to the date of delivery of the GOODS under the CONTRACT.

  - In relation to each specific activity, SUPPLIER shall return to COMPANY a copy of the "2A/1994" or "2B/1994" form and/or other form, attached to the CONTRACT, duly completed.

Additional details on the above-mentioned activities are set forth in the Special Conditions or will be later notified in writing by COMPANY.

- GOODS HELD IN STORE

  - If, due to operational requirements, COMPANY is unable to collect or receive the GOODS, SUPPLIER shall hold them in store until they are collected.

  - If this is the case, SUPPLIER shall issue a "Declaration of storage of GOODS", drawn up in accordance with the specimen attached to the CONTRACT. Said declaration shall be registered with the Registry Office and officially dated by said Office.

The "Declaration of storage of GOODS" shall be sent to the address set forth in the Special Conditions.

  - COMPANY reserves the right to check that SUPPLIER’s registers listing the GOODS held in store are properly kept, stamped and certified.

  - The GOODS shall be stored at SUPPLIER’s facilities separately from SUPPLIER’s materials.

  - Upon returning the GOODS to COMPANY, SUPPLIER shall:

10.5.1.	issue an invoice for the storage service if the service is not supplied to COMPANY free of charge. The invoice shall be marked “GOODS stored at our facilities”;

10.5.2.	issue a "Transport Document(Ddt)" establishing:

      - reason: "Return of COMPANY’s GOODS held in store";

      - references of COMPANY’s delivery note/s (MAT 7) at the time of storage.

- INSPECTIONS, TESTS AND EXPEDITING

  - SUPPLIER shall ensure that COMPANY’s Inspectors and/or representatives and/or representatives of official entities of the country of destination of the GOODS have full and free access to SUPPLIER’s offices and facilities and to the offices and facilities of SUPPLIER’s subcontractors, where applicable.

During the inspection visits COMPANY’s employees will receive adequate assistance and will be given the documentation relating to the CONTRACT in order to be able to monitor the progress of the works and to ascertain that the materials used and the methods of execution meet the CONTRACT performance specifications.

  - In compliance with the requirements contained in the Management Specification, where applicable, SUPPLIER shall send the complete documentation relating to the planning and/or inspection according to the times and in the manners as set out by the Management Specification and/or indicated in the CONTRACT.

  - SUPPLIER shall also:

    - send its Quality Control Plan, Procurement Plan and Production Plan to COMPANY;

    - send on a monthly basis or whenever COMPANY requests it, updated reports concerning the progress of the production of the GOODS, including the detailed situation of any subcontracts;

    - promptly notify COMPANY of any significant discrepancy from any data previously sent or of any events suddenly occurred affecting the observance of the date of delivery under the CONTRACT;

    - institute adequate precautions to prevent any delays from occurring and/or take such actions as are necessary and proper to eliminate the effects of any intermediate delays.

  - No report and information exchanged in compliance hereof shall be in lieu of notifications of readiness of the GOODS for inspection.

Visits, inspections and checks carried out by COMPANY, as well as the information exchanged between the PARTIES, may in no case release SUPPLIER from its liabilities under the CONTRACT or vis-à-vis subcontractors, even if resulting from any activities carried out by its subcontractors.

All notices to be given pursuant to this Articles shall be sent in compliance with the provisions contained in Art. "Notices" of the Special Conditions.

  - SUPPLIER shall appoint a representative (contact) in charge of providing COMPANY with full and reliable information on the supply of the GOODS as well as any other information required by this Article. The representative as aforesaid shall have full powers in the administration of the CONTRACT, ensuring that all the information between the PARTIES is correctly sent.

- QUALITY CONTROLS

  - SUPPLIER, in addition to the inspections to be carried out to ensure the correct quality of materials used, shall carry out, at the facilities specified in the Special Conditions, the tests described therein and/or in the technical documentation of the CONTRACT.

COMPANY reserves the right to assign its Inspectors and/or Inspection Companies to witness the tests scheduled as well as additional tests and inspections, if necessary.

  - SUPPLIER shall notify COMPANY in writing of the date of readiness of the GOODS for testing, at least eight (8) days in advance of that date.

COMPANY may opt not to attend the tests scheduled by notifying SUPPLIER of it exclusively in writing.

SUPPLIER shall in any case perform the tests scheduled even if COMPANY elects not to attend; in that case SUPPLIER shall deliver to COMPANY the pertinent documentation.

  - Upon the successful completion of the tests, COMPANY shall issue an ad-hoc document authorizing dispatch of, and invoicing for, the GOODS.

The successful completion of the tests will not release SUPPLIER from the obligations assumed with COMPANY, which shall remain binding up to the expiry of the warranty period and shall in no case release SUPPLIER from the other obligations under the CONTRACT.

  - Without prejudice to the provisions contained in paragraph 12.4.4. below, COMPANY shall be charged only with the costs relating to the activities of its own employees and/or of Inspection Companies engaged by COMPANY.

Any other charges relating to the above-mentioned tests and the activities listed herein below shall be charged to SUPPLIER:

    - approvals and/or tests by official entities;

    - proper equipment, supply of electricity and/or motive power, water, handling equipment and any other things required to run the tests;

    - any repeated handling operations and/or assemblies and disassemblies in connection with the GOODS to be tested;

    - other activities carried out by COMPANY’s representatives if SUPPLIER fails to enable such Inspectors to attend the tests scheduled;

    - repeating the tests and the activities carried out by COMPANY’s and/or Inspection Companies’ employees in case of negative outcome thereof;

    - costs borne by COMPANY to witness tests specified in the CONTRACT as being for SUPPLIER’s account, in the event SUPPLIER modifies its schedule(s) without informing COMPANY thereof reasonably in advance.

  - If the result of any test(s) is not satisfactory, SUPPLIER shall, in addition to issuing a report of non-conformity of the materials to be sent to COMPANY, take all the necessary remedial actions in the manner and according to the schedule to be agreed with COMPANY, to make the GOODS acceptable once the tests are repeated.

The time used by SUPPLIER in implementing the remedial actions as aforesaid shall not warrant any delays in the GOODS delivery.

In case of persistent unsatisfactory tests, COMPANY reserves the right to terminate the CONTRACT in compliance with Art. "Termination with cause".

  - SUPPLIER shall be responsible for inspecting/testing any materials supplied by its own suppliers, where applicable. In this case SUPPLIER shall submit the test certificate, attesting all the tests taken on the materials supplied by subcontractors, signed by SUPPLIER. COMPANY shall have the right to attend, along with SUPPLIER’s representatives, the above-mentioned inspections and/or tests.

SUPPLIER shall notify COMPANY of the readiness of any subcontracted materials for testing, at least 8 (eight) days in advance. COMPANY shall advise SUPPLIER of the possible attendance of its representative(s).

- SPARE PARTS

If the CONTRACT establishes the supply of spare parts, unless  established otherwise by the Special Conditions, the cost of the parts to be used for the "Commissioning & Start-up" activities shall be included in the CONTRACT price. As regards any spare parts recommended for the first two years of operation, SUPPLIER shall send to COMPANY a separate tender on or before the CONTRACT delivery date(s).

The supply of any such spare parts shall be covered by a separate Contract.

- PACKING

Without prejudice to the provisions contained in the Special Conditions, packing shall be suitable for GOODS transport, loading and unloading and shall be deemed included in the total CONTRACT price.

In general, packing shall have to be sized by SUPPLIER so that it can withstand the normal risks linked to the means of transport used, and is suitable to protect the GOODS against the action of atmospheric agents.

Any movable components shall be properly fastened so that they are not damaged during the transport, loading and unloading activities.

Without prejudice to SUPPLIER’s responsibility for any damage resulting from improper packing, COMPANY reserves the right, before shipping, to satisfy itself as to the suitability and fitness of  packing.

- INTERCHANGEABILITY OF SPARE PARTS

SUPPLIER shall ensure that any spare parts are original, free from defects and perfectly interchangeable.

Thus SUPPLIER shall promptly replace, at its expense, any parts which for any reason do not meet the above-mentioned requirements.

- SHIPPING INSTRUCTIONS

  - SHIPPING BY COMPANY

As soon as the GOODS are ready for shipping, SUPPLIER shall contact COMPANY and provide the data necessary to COMPANY for the choice of carrier and shipping methods (no. of items, type, gross weight, cubic capacity and value of the GOODS).

  - SHIPPING BY SUPPLIER

As soon as the GOODS are ready for shipping, SUPPLIER shall contact COMPANY, which shall prepare for GOODS receipt.

  - Each consignment shall be accompanied by a "Transport Document (Ddt)". Said "Transport Document (Ddt)" shall relate to one CONTRACT only and, besides containing the elements required according to law, shall:

    - quote the number and date of the CONTRACT;

    - detail the contents of each single package;

    - specify, for each individual item:

      - the full description of the GOODS(if possible) in the same order as described in the CONTRACT;

      - the CONTRACT relevant item;

      - whether the quantity delivered is “partial delivery” or “balance”.

    - write the essential details of the “Statement of acceptable and/or ready for shipping materials” of COMPANY, when applicable.

- GUARANTEES

17.1.	Technical warranties

17.1.1.	SUPPLIER shall guarantee that the GOODS are free from defects of material and production for a period of 730 days starting from the date of delivery of all the GOODS at the place of delivery under the CONTRACT.

SUPPLIER shall also guarantee any GOODS replaced and/or repaired for an additional 730-day period in compliance with the term as above.

17.1.2.	The warranty does not apply to materials and equipment supplied by COMPANY, but is nevertheless requested for the relevant installation activities if performed by SUPPLIER.

17.1.3.	SUPPLIER’s failure to promptly carry out any replacement(s) and/or repair(s), falling within the above-mentioned warranty period, will entitle COMPANY to carry them out charging SUPPLIER with the relevant expenses.

17.1.4.	Upon expiry of the warranty period, if no differences and/or defects have been detected in the GOODS by COMPANY, any amounts still due to SUPPLIER under the CONTRACT will be paid.

17.1.5.	The above provisions shall apply, unless otherwise provided for in the Special Conditions.

17.2 Insurance and bank guarantees

17.2.1. If the terms of payment agreed upon include the payment of advance amounts, in respect of purchase of GOODS only, and/or withheld amounts as a guarantee, for which SUPPLIER shall issue in favour of COMPANY “first demand” guarantees given by a leading Bank and/or Insurance Company rated “BBB” or higher by STANDARD AND POOR’S (S & P) or equivalent, the relevant texts shall be written according to the specimen proposed by COMPANY.

The above-mentioned guarantees shall be obtained at SUPPLIER’s expense.

17.2.2. In the case under paragraph 18.2.1., no payment will be made to SUPPLIER before the acceptance of the guarantees by COMPANY.

If the guarantee is not written according to COMPANY’s proposal, SUPPLIER shall be obliged to arrange for the necessary adjustments at its expense.

17.2.3.	If delivery to COMPANY of the GOODS is delayed for causes not attributable to SUPPLIER, the Guarantee, if provided for as per paragraph 18.2.1, shall be extended for like period by SUPPLIER but at the expense of COMPANY.

Vice-versa, the above-mentioned expense will be charged to SUPPLIER if the delivery of the GOODS is delayed for causes attributable to SUPPLIER.

- JOINT AND SEVERAL LIABILITY

  - Should the GOODS be incorporated into a “package”, including parts supplied by Third Parties, COMPANY shall deem SUPPLIER and any such Third Parties (whose name shall be indicated in the CONTRACT or notified to COMPANY at a later date) jointly and severally liable both for the perfect operation of the whole “package”, and for the technical and mechanical characteristics thereof, notably in relation to tie-in.

  - SUPPLIER shall therefore liaise with any such Third Parties to ensure the exchange of all data and information to ensure the operational efficiency of the “package” at all times.

- PENALTIES

  - If it is expressly provided for in the Special Conditions, if SUPPLIER does not deliver the GOODS, or part thereof, and/or the relevant technical documentation as required by the CONTRACT, COMPANY, in addition to any additional damages, will enforce upon SUPPLIER the penalties to the extent and according to the criteria set out in the same Article of the Special Conditions.

  - The penalty shall be computed on the CONTRACT price, unless the Special Conditions establish otherwise, including any price adjustments due to fluctuations and extra supplies requested by COMPANY, for which separate conditions will be usually defined.

  - If the penalty period is exceeded by SUPPLIER, COMPANY will be entitled to terminate the CONTRACT in compliance with Art. "Termination with Cause" and have the supply of the GOODS completed by Third Parties. As an alternative, COMPANY may, as an out-of-court settlement, agree with SUPPLIER on an adequate reduction of the CONTRACT Price which makes allowance for any direct damage suffered by COMPANY due to the late delivery.

  - The term of delivery under the CONTRACT, for the purpose of computing the penalty, shall refer, subject to other stipulations in the Special Conditions, to the date on which COMPANY takes delivery of the GOODS.

  - The contractual delivery dates may only be changed in the following cases:

    - force majeure events, if promptly notified to COMPANY and within the limits established by Art. "Force Majeure";

    - extension periods granted to SUPPLIER in writing by COMPANY for reasons attributable to COMPANY.

  - COMPANY reserves the right to deduct from SUPPLIER’s invoices the amounts related to the penalties set out in the Special Conditions.

- SUPPLIER’S REQUIREMENTS

20.1.	SUPPLIER represents that the activities under the CONTRACT will be performed using the necessary means and managing them at its own risk and it may use subcontractors as described in Art. “Subcontracting”.

SUPPLIER may also make use of agency-supplied workers in full compliance with the applicable law.

If SUPPLIER decides, during the performance of the CONTRACT, to make use of the above-mentioned agency-supplied workers, it undertakes to notify the CONTRACT ADMINISTRATOR of said intention and to state the resons, number of workers, activities concerned, as well as to deliver, if so requested,  the related contract.

20.2.	With regard to the above, SUPPLIER will perform the activities assuming all liabilities both vis-à-vis COMPANY and the Public Authorities and Third Parties, holding COMPANY harmless against claims of any type which arise out of the CONTRACT.

20.3.	SUPPLIER shall prove to be in possession of all authorizations and licences required to work in its capacity as "SUPPLIER" and undertakes to constantly work in compliance therewith and with the current legislation on the matter.

20.4. In case of irregularity in SUPPLIER's administrative and/or legal position resulting from non-compliance with the above requirements, COMPANY shall have the right to terminate the CONTRACT as stated in Art. "Termination with Cause".

20.5. Throughout the duration of the CONTRACT, SUPPLIER shall meet:

- the general requirements under art. 38 of Legislative Decree no. 163/2006, as amended;

- the necessary technical and professional requirements with reference to protection of health and safety in the workplace, under art. 26, paragraph 1, letter a) or art. 90, paragraph 9 of Legislative Decree no. 81/2008, based on the activities contracted.

SUPPLER undertakes to timely communicate to COMPANY any variation to the information and documentation delivered to COMPANY.

20.6. COMPANY reserves the right to request SUPPLIER to submit any certification proving fulfilment of the requirements as aforesaid   and, however, to ascertain, at its discretion and at any time, even autonomously, that such requirements are fulfilled.

In the event of failure by SUPPLIER to meet even one of the above requirements,  COMPANY reserves the right to terminate the CONTRACT pursuant to Art. “Termination with Cause”.

- GENERAL PROVISIONS APPLICABLE TO SERVICE

The following Articles 23, 24, 25, 26, 27,  28 and 29 shall apply only to SERVICE (e.g. assemblies, technical support, tests etc.), if any, to be rendered within COMPANY’s and/or its Contractors’ designated areas.

- TECHNICAL ASSISTANCE SERVICES

  - If so requested by COMPANY, SUPPLIER shall employ qualified personnel for the performance of technical support SERVICE as required by the CONTRACT.

COMPANY will advise SUPPLIER, subject to at least eight (8) days’ written notice, of the number and qualifications of the personnel, the date of commencement, the approximate duration and type of any such SERVICE.

The SERVICE rendered by SUPPLIER’s personnel shall be paid according to the rates agreed on between the PARTIES and provided for under the Special Conditions.

The duration of the SERVICE shall be calculated from the day SUPPLIER’s personnel leave their base until the day they return thereto.

  - In case of SERVICE carried out by SUPPLIER at COMPANY’s offshore platform(s), COMPANY shall be charged with the cost of the transfer of SUPPLIER’s personnel from the onshore base to the platform and vice-versa using the means of transport used by COMPANY for this type of activity.

COMPANY shall also be charged with board and lodging of SUPPLIER’s personnel while on the platform.

- KNOWLEDGE OF THE AREA OF OPERATIONS AND COST ASSESSMENT

SUPPLIER represents to be aware of, to have assessed and included in the prices and/or rates under the CONTRACT all taxes, duties, customs and logistical-environmental costs as well as the costs connected wuth road systems, communications, market potential existing in the AREA OF OPERATIONS.

SUPPLIER undertakes to complete the SERVICE according to the conditions under the CONTRACT, without claiming from COMPANY any damages or costs in addition to those provided for in the CONTRACT.

- SUPPLIER’S EMPLOYEES AND EQUIPMENT

  - Subject to the provisions of Appendix “E”- HSE-QR Requirements and the HSE Disciplinary Policy contained therein, SUPPLIER undertakes to perform the SERVICE with employees who have the proper technical expertise and professional skills required for the SERVICE complexity, also in compliance with the current regulations on health, safety and environment.

If COMPANY believes that one or more SUPPLIER’s employees do not possess the essential technical expertise for an effective performance of the SERVICE or behave so as to adversely affect the performance and/or the progress thereof due to carelessness, negligence, inefficiency or any other reasons related to people safety and security, COMPANY will notify to and cause SUPPLIER to adopt proper measures. For this purpose SUPPLIER undertakes to take all the necessary actions, including employees replacement at its expense, so as to ensure compliance with the contractual obligations.

SUPPLIER will arrange, at its expense, for the immediate replacement of those people who are absent due to illness, injury, on holidays and on leave.

The replacement of SUPPLIER’s employees shall not howsoever affect SERVICE continuity.

24.2.	SUPPLIER shall ensure that its employees are provided with  identification badges, complete with photograph, the worker's personal details and the name of SUPPLIER. SUPPLIER's employees are under the obligation to show the identification badges.

SUPPLIER undertakes to ensure that employees of any subcontractors and/or any authorised Third Parties comply with this requirement.

24.3. SUPPLIER undertakes to effect payment of salaries to its employees, during the execution of the CONTRACT, by bank transfer. Such method of payment shall be used also by subcontractors, if any, with regard to their employees.

The documentation proving the execution of the bank transfers mentioned above, with relation to SUPPLIER’s employees and any subcontractors’ employees, shall be kept for the whole duration of the CONTRACT and submitted to COMPANY on request.

24.4. The equipment shall be suitable in number, type and capacity to the type and quantity of the SERVICE assigned to SUPPLIER and in any case proportional to the SERVICE schedule agreed between the PARTIES.

The above-mentioned equipment and means shall be kept at the height of their efficiency by SUPPLIER throughout the SERVICE duration. In case of faults or failures the equipment and means which is not deemed at the height of their efficiency shall be promptly repaired or replaced by SUPPLIER at its expense, and in any case in a manner and a period so as not to affect SERVICE continuity.

Any hoisting gears, scaffoldings, safety equipment, electrical equipment etc., shall conform to the applicable legislation and, if necessary, be approved by appropriate Institutions or Entities.

24.5.	Any claims or remarks by COMPANY on the employees and equipment shall be remedied by SUPPLIER within the time set by COMPANY and to the full satisfaction thereof, under penalty of discontinuance of the SERVICE.

- HEALTH, SAFETY AND ENVIRONMENT

  - The SERVICE shall be performed in compliance with all the rules on workers’ health and safety protection, public safety and   protection of environment from pollution and/or radiation protection as provided for by the regulations in force.

COMPANY has delivered to SUPPLIER, and SUPPLIER declares to have formally accepted, the documentation related to health and safety in the workplace, including DUVRI, DSSC, PSC and COMPANY’s HSE Policy, as detailed in the Appendix “E” -HSE-QR Requirements, as well as the measures of prevention and emergency measures adopted in relation to the activities carried out in the area where SUPPLIER will perform the SERVICE. In particular, such documentation refers to the specific risks of the environment where SUPPLIER and/or any subcontractors shall carry out their activities, as also regulated by COMPANY in-house policy and procedures concerning safety, health and environment. COMPANY will timely send to SUPPLIER any update/revision to any reference documents previously delivered.

SUPPLIER undertakes to cause its employees and any subcontractors’ employees to comply with all the rules and provisions in force in the workplace, regulations and measures contained in the aforesaid documentation, COMPANY’s HSE-QR Requirements attached to the CONTRACT as well as the regulations for protection of health and safety of employees in the workplace under Legislative Decree no. 81/2008 as amended and Legislative Decree no. 624/1996 as amended, where applicable.

HSE-QR documentation specified in the Appendix “E”- HSE-QR Requirements, which SUPPLIER shall prepare in respect of the SERVICE (Integrated Quality Plan and documents cited therein) shall be submitted to COMPANY for acceptance.

Without prejudice to SUPPLIER’s liabilities, COMPANY reserves the right to confirm in writing the acceptance of said documentation within 30 (thirty) days from receipt thereof by SUPPLIER. After said period has gone without COMPANY’s sending a reply in writing to SUPPLIER, the documents prepared by the latter will be considered as accepted. Acceptance of said documentation does not result in COMPANY’s assuming any liability for the failure to apply the provisions contained in said documentation or the wrong application thereof.

Should any problems on ionizing radiations occur, SUPPLIER shall comply with the provisions set out in Appendix “E”- HSE-QR Requirements, in the Special Conditions and any provisions set out by COMPANY, as established by specific documentation on the matter, and delivered to SUPPLIER.

SUPPLIER shall also immediately report any accident and/or injury, including minor ones, at the workplace to any Authorities and Entities provided for by the regulations in force, as well as to COMPANY itself.

SUPPLIER also undertakes to provide on a monthly basis the CONTRACT ADMINISTRATOR, and the Unit in charge of HSE-QR management, with the overall number of worked hours at the workplace, as well as the causes, reasons and circumstances of each occurred injury/accident and remedial measures.

25.2 (SEE NOTE 1) Under art. 26 of Legislative Decree no. 81 of 2008, the PARTIES state that they have met for the purposes of co-operation and co-ordination of the prevention and protection measures related to workers’ health and safety in the workplace. In particular, the meeting between the PARTIES included discussion of: 1) the “Preliminary DUVRI”/”Preliminary Information for the DUVRI  preparation”  attached to the Invitation To Tender; 2) the outcome of the site inspection carried out by SUPPLIER at the workplaces in which the contracted activities are to be performed.

In consideration of the above, the PARTIES have identified the interferences and defined prevention and protection measures to eliminate and/or minimize such interferences, which have consequently been included in the DUVRI attached to the CONTRACT.

________________________________________________________________

Nota: nel caso di Contratti che prevedono attività in ambienti sospetti di inquinamento o ambienti confinati di cui al DPR 177/2011, sostituire il precedente paragrafo con il seguente

In consideration of the above, the PARTIES have identified the interferences and defined prevention and protection measures, also in relation to the activities under Presidential Decree no. 177 of 2011, to eliminate and/or minimize such interferences, which have consequently been included in the DUVRI attached to the CONTRACT.

________________________________________________________________

Prior to commencement of activities, the co-operation and co-ordination, as well as any actions provided for by the PARTIES, shall be included on a proper Meeting Report signed by the PARTIES, which will assume "pro quota" responsibility for implementation of the prevention and protection measures. Said Report shall constitute an integral and substantial part of the DUVRI.

(SEE NOTE 2) Under art. 9 of Legislative Decree no. 624 of 1996, SUPPLIER shall deliver to COMPANY the necessary documentation so that COMPANY may prepare the "Coordinated Health and Safety Document" (DSSC) according to which SUPPLIER, subject to prior signing, becomes responsible for the implementation of the part pertaining thereto.

The DSSC is attached to the CONTRACT and kept at the workplace where the SERVICE is rendered, so that the “Titolare” (Manager), as defined in Legislative Decree no. 624 of 1996, may modify and supplement the DSSC in a timely manner.

(SEE NOTE 3) Under Chapter IV of Legislative Decree no. 81 of 2008, as amended, COMPANY has the right to appoint a Project Supervisor.

SUPPLIER undertakes to strictly comply with the Safety and Co-ordination Plan (PSC), its own Operational Safety Plan (POS) transmitted to the Execution Co-ordinator and, however, all the plans and/or instructions which will be delivered and/or given thereto by COMPANY, or by the Project Supervisor and/or by the Execution Co-ordinator.

SUPPLIER shall also coordinate all subcontractors working at COMPANY’s worksite in order to make the specific POS’s prepared by the individual subcontractors compatible with one another and consistent with the POS submitted by SUPPLIER.

During the performance of the contracted activity, SUPPLIER shall adopt all cautions, measures and actions needed to avoid any injury or damage to people or property and co-operate to take risk prevention and protection measures on the activity covered by the CONTRACT.

25.3 Without prejudice to the provisions of the HSE Disciplinary Policy as per Appendix “E”- HSE-QR Requirements, in case of failure by SUPPLIER and any subcontractors to comply with the regulations set out in the aforesaid Appendix “E”, in the DUVRI, including any failure to prove the expenditure of the interference-related costs as declared therein,  or in the PSC and/or their own POS, or in the DSSC and/or in the procedures and regulations adopted by COMPANY in the workplace as well, in general, in the applicable legislation concerning  workers’ health and safety protection and/or environmental protection and/or radiation protection, COMPANY reserves the right to:

25.3.1. terminate the CONTRACT under Art. “Termination with Cause”, provided that SUPPLIER shall be liable for any damage, accident or injury which might occur during the performance of the SERVICE or as a result thereof;

25.3.2. discontinue the SERVICE to the detriment of SUPPLIER charging SUPPLIER with any extra costs resulting therefrom.

25.4. COMPANY reserves the right, upon prior notice to SUPPLIER, to perform inspections and assessments, also in case of any accidents and injuries, through specific tests, both by its corporate functions and by Third Parties. In case any non- compliance is found, COMPANY may at its own discretion apply adequate sanctions as provided in the Appendix “E”- HSE-QR Requirements. SUPPLIER shall collaborate for the achievement of the aforesaid objectives. Moreover, COMPANY reserves the right to request any suitable documentation proving the expenditure by SUPPLIER of the interference-related costs of safety at work.

25.5.	Without prejudice to the  role of COMPANY as WASTE PRODUCER (PRODUTTORE dei RIFIUTI) (as defined in Appendix “E” - HSE-QR Requirements), SUPPLIER shall be considered WASTE PRODUCER with regard to the management of any debris/WASTE resulting from maintenance and use of SUPPLIER’s means, equipment, devices, etc, and deriving from the performance of SUPPLIER’s activity. SUPPLIER undertakes to carry out at its own costs any movement and/or service of such materials, within and outside the area where the activities are performed, to authorised WASTE DISPOSAL areas or plants (as defined in Appendix “E” - HSE-QR Requirements), in compliance with the applicable legislation  oaccording to the WASTE nature and characteristics, and, with regard to the movement and management of the WASTE produced within the area of the activities, in compliance with both any in-house regulations and the provisions of Legislative Decree 152/2006 and Ministerial Decree 17/12/2009, as amended.

NOTA: la precedente clausola è applicabile nel caso in cui dall’esecuzione dei SERVIZI derivi la produzione di rifiuti e nelle ipotesi in cui il COMMITTENTE si configuri come Produttore dei rifiuti secondo quanto previsto in Allegato E. Laddove il Produttore sia invece il FORNITORE va introdotta la clausola di seguito riportata:

25.5. SUPPLIER undertakes to carry out any movement and/or service of such materials, within and outside the area where the activities are performed, to authorised WASTE DISPOSAL areas or plants (as defined in the Appendix “E”-HSE-QR Requirements), in compliance with the applicable legislation according to the WASTE nature and characteristics, and, with regard to the movement and management of the WASTE produced within the area of the activities, in compliance with both any in-house regulations and the provisions of Legislative Decree 152/2006 and the Ministerial Decree 17/12/2009, as amended.

__________________________________________________________

(Nota: ove applicabile, inserire la seguente formulazione nelle Condizioni Specifiche)

Without prejudice to SUPPLIER’s obligations to strictly comply with any provision contained in the HSE Disciplinary Policy  as per the Appendix “E”- HSE-QR Requirements, with any other provision contained in the aforesaid Appendix “E”, in the DUVRI, or the PSC, and/or its  own  POS, or the DSSC, any procedures and regulations adopted by COMPANY in the workplace, and in general any regulations in force regarding protection of the workers’ health and safety and/or environmental protection and/or radiation oprotection, SUPPLIER will be paid a bonus of …………… in case of………………...

_____________________________________________________________

25.6.	Costs relevant to safety at work

25.6.1.	SUPPLIER has indicated and/or supplemented the interference-related costs of safety at work in the “Risk identification and Contractor’s prevention and protection measures” Form. SUPPLIER ensures that such costs are adequate and no rebate has been applied thereto. COMPANY has verified that such costs are commensurate with the nature and characteristics of the activities under the CONTRACT..

25.6.2.	(SEE NOTE 4) SUPPLIER declares that interference- related costs relevant to safety at work have been calculated also taking into consideration the “Preliminary DUVRI”/,“Preliminary Information for the DUVRI preparation” attached to the Invitation To Tender, the final DUVRI, where applicable, or the PSC, or the DSSC and relevant technical documentation, the verifications carried out by SUPPLIER during the site inspection (where appropriate), and any other documentation and information obtained further to the co-ordination and co-operation as per art. 26 of Legislative Decree no. 81/2008, as well as any in-house procedures and regulations  delivered to by SUPPLIER.

25.7.	Costs of labour

SUPPLIER declares that costs of labour are commensurate with the nature and characteristics of the activities under the CONTRACT.

### Nel caso di Contratti che prevedono attività in ambienti sospetti di inquinamento e negli ambienti confinati di cui al DPR 177/2011, integrare il presente Articolo con la clausola di seguito riportata.

25.8 	Activities in potentially contaminated areas and confined spaces

The activities in potentially contaminated areas and confined spaces shall be performed in accordance with the provisions of Presidential Decree no. 177 of 2011. In particular, SUPPLIER shall meet the qualification requirements as per Art. 2 of the aforesaid Decree.

Throughout the performance of the activities in potentially contaminated areas or confined spaces, SUPPLIER shall use and effectively implement a working procedure specifically aimed at eliminating or, if impossible, minimizing the risks of activities in confined spaces, inclusive of any first aid and coordination with the emergency system of the National Health Service ("Servizio Sanitario Nazionale") and the Fire Fighting Department ("Vigili del Fuoco").

Also, before entering the areas where said activities will be conducted, all workers employed by SUPPLIER, including the Employer ("Datore di lavoro") if part of the team performing these activities, or any self-employed worker, shall be informed by COMPANY of the characteristics of the workplaces, the risks existing therein (including those deriving from previous uses of the workplace) and the prevention and emergency measures taken in connection with its activities.

COMPANY identify its own Representative, with appropriate skills, acquainted and aware of the risks existing in the workplaces, so that the Representative shall supervise, direct and coordinate the activities carried out by the workers employed by SUPPLIER or any self-employed worker, in order to minimize any risks  connected with interference of such activities with those performed by COMPANY personnel.

NOTA 1: Applicabile per i Servizi resi ai sensi del D.Lgs. n. 81 del 2008 per l’esecuzione dei quali è prevista l’elaborazione del DUVRI.

# NOTA 2: Applicabile per i Servizi resi ai sensi del D.Lgs. n. 624 del 1996.

NOTA 3: Applicabile per Lavori resi all’interno di un cantiere temporaneo o mobile di cui al Titolo IV del D. Lgs. n. 81 del 2008.

NOTA 4: I riferimenti relativi ai costi della sicurezza trovano applicazione anche con riferimento alle attività svolte in luoghi di lavoro che non rientrano nella disponibilità giuridica del COMMITTENTE, nonché per attività soggette alla disciplina di cui al D.Lgs. n. 624 del 1996.

26.	COMPLIANCE WITH THE REGULATIONS ON INSURANCE, CONTRIBUTIONS AND CONTRACTS

26.1.	During the performance of the CONTRACT, SUPPLIER shall work in abidance by the State regulations, this CONTRACT and any other reference regulations on collective agreements, releasing COMPANY from any breaches.

26.2.	In particular, SUPPLIER shall, with regard to its employees, comply with the regulations on insurance and contributions, as well as to enforce the current national labour agreement for the specific sector. The above-mentioned employees shall be regularly employed, paid and insured by SUPPLIER and the applied regulations and salaries shall not be lower than those established in the national labour agreements and other company-specific labour agreements.

26.3.	SUPPLIER undertakes to send to COMPANY a copy of the following documents related to its employees:

26.3.1.	before the commencement of the activities, the notifications of the commencement of new work which were submitted to INPS (Social Security), INAIL (National Insurance Institute for Industrial Accidents) and Cassa Edile, an entity which is responsible for the implementation of the provisions of national collective labour agreements (in case of a Building Enterprise);

26.3.2.	a copy of the payments of contributions made periodically to INPS, INAIL, Cassa Edile (in case of a Building Enterprise) and the joint bodies which are provided for in the collective labour agreements with enclosed description and documentation of payment (e.g. reference forms according to product area).

Subject to the provisions above, SUPPLIER shall at any time, and upon request of COMPANY, prove that it has complied with the above.

26.4.	Employees engaged in Italy by Companies with their registered office in a EU country, excluding Italy

The employees engaged in Italy by Companies with their registered office in a EU country shall abide by the rules and provisions in force in the European Union and in Italy, in particular with regard to social welfare, national insurance and accident prevention.

In particular, with reference to contracts, insurance and contributions, SUPPLIER shall supply proper documentation which proves the compliance with the rules on the matter in force in the European Union, in Italy and in the Country of origin.

26.5.	Employees engaged in Italy by Companies with their registered office in a non-EU country

The employees engaged in Italy by Companies with their registered office in a non-EU country shall abide by the rules and provisions in force in Italy, in particular with regard to social welfare, national insurance and accidents prevention, as well as any other provisions in force in the Country of origin on the matter.

26.6.	SUPPLIER undertakes to plan personnel turnover in the performance of the CONTRACT.

26.7.	SUPPLIER undertakes to cause subcontractor to comply, in relation to its employees, with the obligations and charges in line with those undertaken by SUPPLIER, in particular with reference to the regulations on safety and industrial hygiene as well as the regulations on insurance, contributions and contracts.

26.8.	The PARTIES agree that in case of SUPPLIER’s failure to meet the requirements covered by this Article, COMPANY may terminate the CONTRACT pursuant to Art. “Termination with Cause".

27.	PARTIES’ LIABILITIES

All PARTIES’ liabilities connected with the SERVICE under the CONTRACT are clearly indicated in the relevant Article of the Special Conditions.

Additionally, SUPPLIER shall indemnify and relieve COMPANY from responsibility for all amounts the latter should be asked to pay for salaries, social security contributions, obligatory insurance premiums and withholding taxes relevant to SUPPLIER's personnel and those of any subcontractors, as well as for any damage to said personnel caused by SUPPLIER or any subcontractors.

28.	INSURANCE

The insurance policies that the PARTIES shall effect are set out in the relevant Article of the Special Conditions.

29.	FIXED PRICES AND/OR RATES

The prices provided for in the CONTRACT are fixed and invariable throughout the duration thereof. Exception is made for the interference-related costs of safety, which shall in any case be reimbursed by COMPANY against submission of relevant documentary evidence by SUPPLIER.

Therefore, nothing will be owed to SUPPLIER by way of price adjustment, notwithstanding the occurrence of any type of circumstances, including unpredictable ones, which, by affecting anyhow costs, might justify an adjustment of prices under the first subsection of art. 1664 of the Italian Civil Code, in the absence of an express exception and other agreement in the CONTRACT.

30.	PAYMENTS

30.1	Unless otherwise stated in the Special Conditions, COMPANY may, at its option, subordinate payment of the rates of compensation to submission by SUPPLIER of the documentation certifying that SUPPLIER has effected payments in relation to salaries, social security and social insurance contributions, as well as payment of withholding taxes in respect of its personnel. In case of subcontracting, SUPPLIER shall give documentary evidence of such payments in respect of the personnel of its Subcontractors.

The above is without prejudice to the verifications which shall be made by the CONTRACT ADMINISTRATOR in relation to fulfilment of said obligations under current legislation. In particular, COMPANY shall obtain the valid DURC (Documento Unico di Regolarità Contributiva) relevant to SUPPLIER and subcontractors.

In lieu of the obtainment of the DURC “ex officio” by COMPANY, the same may however request SUPPLIER, and subcontractor through SUPPLIER, to submit the aforesaid document.

If the DURC shows any failure to fulfil such obligations, COMPANY reserves the right to deduct the corresponding amounts from payment due to SUPPLIER. COMPANY will pay such amounts directly to the social insurance/industrial injury bodies including, in case of works, the Cassa Edile.

Payment of the rates of compensation is however conditional upon:

30.1.1	fulfilment of SUPPLIER's obligations under Art. "Subcontracting";

30.1.2	acceptance of the GOODS and/or SERVICE, if provided for in the CONTRACT;

30.1.3  if SUPPLIER and/or Subcontractor are among the entities under articles 73 and 74 of the “Testo unico delle imposte sui redditi” (D.P.R. 22 December 1986, no. 917 as amended), submission by SUPPLIER of the documentation certifying the fulfilment, by SUPPLIER and any Subcontractors, of the obligations related to payment of withholding taxes in connection with the activities performed under the CONTRACT, due at the date of payment by COMPANY.

Such fulfilment shall be certified through a declaration released by one of the entities listed in art. 35 paragraph 28 of Decree-Law no. 223 of July 4, 2006 as amended or, alternatively, through a self-declaration made pursuant to DPR no. 445 of 28 December 2000, as amended. In particular the self-declaration, issued in accordance with the specimen “Law 134 - Affirmation of Certification” attached to the Invitation to Tender, shall:

- indicate the date of payment of withholding taxes, through total or partial deduction;

- specify the details of the “Model F24” used for payment of the withholding taxes not deducted, totally or partially;

- state that the withholding taxes paid include those relating to the CONTRACT/subcontract in relation to which the declaration is made.

COMPANY may suspend payment hereunder until submission by SUPPLIER, and subsequent verification by COMPANY, of the aforesaid declaration/self-declaration.

Such declaration/self-declaration shall be released to COMPANY and sent:

- through certified e-mail (PEC) of the person making the declaration, released pursuant to DPR no. 68 of 11 February 2005 as amended, to the following PEC address:

fornitori.l134@pec.eniadfin.it

or, if no PEC is available,

- by fax to the following number:

06 59887527

or, if neither PEC nor fax is available,

- in original on paper form, to the following mail address:

eni spa

Ufficio Contabilità Fornitori Roma

Via del Serafico 200

00142 – Roma

If SUPPLIER and COMPANY have entered into several contracts, SUPPLIER shall send to COMPANY a single declaration/self-declaration, with specific statement that the above obligations have been fulfilled in relation to all the above contracts.

The aforesaid declaration/self-declaration shall be issued by SUPPLIER also in case of assignment of credits to Third Parties, which assignment shall be expressly authorized by COMPANY.

31.	PAYMENT MODALITIES AND INVOICING

31.1.	The payment of SUPPLIER’s invoice(s) shall be effected by bank transfer, as specified in Art. “Payments” of the Special Conditions.

31.2.	No payment shall be made by COMPANY to banks other than those designated by SUPPLIER, unless any change is notified to COMPANY by SUPPLIER in writing at least 60 (sixty) days in advance.

______________________________________________________________________

(Nota: nel caso di Contratti di valore superiore ai 1.500 Euro, sostituire le clausole 32.1 e 32.2 con le formulazioni di seguito riportate)

31.1.	Both COMPANY and SUPPLIER shall assume the financial flow traceability obligations as required by art. 3 of Law no. 136 of 2010 as amended.

Therefore, the payment of SUPPLIER's invoice(s) shall be effected by bank transfer as specified in Art. "Payments" of the Special Conditions.

In relation to any transaction, each bank transfer shall refer to the Tender Identification Code (CIG).

The payment shall be effected to a dedicated bank account of SUPPLIER, in compliance with the Law no. 136 of 2010 as amended.

To this end SUPPLIER shall send to COMPANY, by means of an appropriate declaration and within the terms required by Law no. 136 of 2010 as amended, the following information, unless already communicated by SUPPLIER under any previous contracts: identification details of the dedicated bank account, personal details and fiscal codes of the persons empowered to operate on it.

The above declaration shall be drawn up as per “Law 136-Model 1” form enclosed with the Invitation To Tender and sent by registered mail (return receipt requested) to the following address:

eni S.p.A.

Ufficio Contabilità Fornitori Roma

Via del Serafico 200

00142 Roma

Italia

Copy thereof shall be sent in advance  by fax (No. 0039 06 59880252) or in electronic format (not modifiable PDF file) to the following address: tracciabpag@eni.com.

31.2.	Based on he understanding that all payments under the CONTRACT are conditional upon receipt by COMPANY of the above mentioned declaration, no payment shall be made by COMPANY to dedicated bank accounts/banks other than those designated by SUPPLIER, unless any change to any details of the previously communicated dedicated bank account is timely notified to COMPANY by SUPPLIER.

_____________________________________________________________________

31.3.	The invoice(s) shall clearly show:

31.3.1.	the number and date of the "Transport Document(Ddt)";

31.3.2.	reference number and date of issue of the CONTRACT;

31.3.3.	code number allocated to SUPPLIER as shown on the CONTRACT;

31.3.4.	the number and date of the “Statement of acceptable and/or ready for shipping materials” issued by COMPANY’s Inspectors and/or by a Inspection Company engaged by COMPANY, when so established;

31.3.5. shipping date and means of transport used;

31.3.6.	“Job Order” number notified to SUPPLIER by COMPANY;

31.3.7.	the VAT rate and amount or the item(s) not subject to VAT.

31.4.	The invoice(s) (one original) shall be sent by priority mail (or equivalent), to the address set out in Art. "Invoicing" of the Special Conditions.

31.5.	To ensure the efficient settlement of the invoices, any item(s) and/or rates not covered by the CONTRACT shall not be shown on the invoice(s). Any such item(s) and/or rates shall be billed separately after definition thereof.

31.6.	The PARTIES agree that any late payment by COMPANY, caused by SUPPLIER’s failure to comply with the above provisions and to fulfil the obligations in Art. “Payments”, shall not be treated as COMPANY’s default. Therefore, no interest for late payment shall apply.

31.7.	To the extent possible, each invoice shall:

- 	have a standard format in terms of sheet (vertical A4) and lay-out;

- 	not be coloured in the fields related to the basic details of the invoice(s).

31.8.	To ensure that the invoices are settled when due, the following   details shall be shown on the invoice(s):

31.8.1.	the name and address of the Bank where payment is to be made;

31.8.2.	the name of the bank branch;

31.8.3.	number of current account;

31.8.4.	BBAN code (for national payments);

31.8.5.	IBAN code and BIC code (for international payments).

______________________________________________________________________

(Nota: nel caso di Contratti di valore superiore ai 1.500 Euro,  sostituire la clausola 32.8 con la formulazione di seguito riportata)

31.8. Subject to the above provisions, to ensure that the invoices are settled when due, the following details shall be shown on the invoice(s):

a)  the name and address of the Bank where the dedicated bank account has been opened;

b)	the name of the bank branch;

c)	number of the dedicated bank account;

d)	BBAN code (for national payments);

e)	IBAN code and BIC code (for international payments).

______________________________________________________________________

32.	SUPPLIER’S LIABILITIES

32.1. Health, Safety and Environment Liability

SUPPLIER shall assume all expenses and consequences which should arise out of the failure to comply with the rules on workers’ health and safety protection and/or environmental protection and/or radioprotection provided for by the regulations in force, set out in Art. “Health, Safety and Environment”, holding COMPANY harmless against any liability, including vis-à-vis Third Parties.

In addition, COMPANY reserves the right to recover from SUPPLIER any losses resulting from environmental damage caused by malfunctions and/or failures of the GOODS occurring during the installation and/or operation phases.

32.2. Liability for cost assessment

SUPPLIER is solely liable in case of miscalculation and wrong information however obtained, except for any information received by COMPANY, as set out in Art. “Knowledge of the Area of Operations and Cost Assessment”.

32.3. Liability for non-compliant GOODS

Without prejudice to COMPANY’s right to any possible compensation for damages, during the warranty period, SUPPLIER shall replace and/or repair, at its expense and as soon as possible, the whole or the parts of the GOODS which for any reason attributable to SUPPLIER are defective, non-functioning and in any case not meeting the set requirements, whereas COMPANY shall be charged only with the expenses for the transfer of materials from the place of delivery under the CONTRACT to the place of final destination and vice-versa.

32.4.	Liability for failure to comply with the methods and times of performance of the SERVICE and the production of the GOODS

SUPPLIER assumes all expenses and consequences which should arise out of the failure to comply with the methods and times of production of the GOODS and performance of the SERVICE under the CONTRACT, with resulting enforcement of penalties where provided for therein.

33.	NON-ASSIGNMENT OF CREDITS

Unless expressly authorized by COMPANY, the assignment of all credits due to SUPPLIER under the CONTRACT is excluded under art. 1260, second subsection of the Italian Civil Code with resulting liability of SUPPLIER, to COMPANY, for any breach of the above-mentioned agreement.

Further, in no circumstances may SUPPLIER give any special cash warrants to any Third Party(ies), nor delegate, in any manner whatsoever, the collection of any of the monies due to SUPPLIER hereunder.

34.	TAXES AND DUTIES

34.1.	SUPPLIER shall arrange payment of all taxes, duties, levies, charges and contributions connected with the CONTRACT as imposed by governmental authorities and/or other authorities having jurisdiction on the CONTRACT.

34.2.	The prices listed in the CONTRACT are net of VAT.

Any exemptions, suspensions or else are expressly indicated in the Special Conditions.

34.3.	COMPANY does not assume any liability in case of tax defaults by SUPPLIER which undertakes to strictly abide by the rules in force on the matter.

35.	ASSIGNMENT OF THE CONTRACT

35.1.	Assignment by COMPANY

35.1.1.	SUPPLIER agrees to the assignment of the CONTRACT, by COMPANY, to Third Parties or to COMPANY’s Affiliates.

Such assignment shall be effective as from the date of  COMPANY’s notification thereof to SUPPLIER.

35.1.2.	Assignees will take over all rights and obligations arising out of the CONTRACT from COMPANY.

SUPPLIER undertakes to obtain all endorsements of the insurance policies needed under the CONTRACT so that the assignees may have, against said insurance policies, the same rights as COMPANY’s.

35.2.	Assignment by SUPPLIER

35.2.1.	SUPPLIER may not assign, in whole or in part, the CONTRACT to Third Parties.

35.2.2.	Failure to abide by the prohibition set out in paragraph 36.2.1 above will result in the immediate termination of the CONTRACT in compliance with the provisions contained in Art. "Termination with Cause", subject to COMPANY’s right to compensation for all damage deriving therefrom and reimbursement of any expenses met.

Alternative A

36.	SUBCONTRACTING

(Versione utilizzabile in ambito di applicazione del D. Lgs. n. 163 del 2006)

The terms “Subcontracting” and “SUBCONTRATTO” used in this CONTRACT shall have the meanings as per art. 118 of Legislative Decree no. 163 of 2006 as amended.

36.1 On the basis that multi-tier subcontracting is not allowed, in whole or in part, all services, works and supplies of any category may be subcontracted, within the limits and on the conditions provided for by the applicable legislation and according to the conditions indicated herein below.

The limits of subcontracting under this CONTRACT are those indicated in Invitation To Tender and in Art. “Subcontracting” of the Special Conditions.

Regarding works, subcontracting is allowed only for a portion not exceeding 30% (thirty per cent) of the amount of the prevailing category.

Regarding services and supplies, such percentage refers to the total amount of the CONTRACT.

36.2	Subcontracting, within the above limits, shall be conditional on the prior written authorization by COMPANY subject to verification that:

36.2.1	the activities to be authorized for subcontracting have been previously indicated and described at the time of submitting the Tender and, if possible, subcontractors' names have been specified;

36.2.2	subcontractor meets the general requirements under art. 38 of Legislative Decree no. 163 of 2006 as amended;

36.2.3	subcontractor meets the requirements in respect of payment of salaries and Insurance Contributions;

36.2.4	subcontractor meets the necessary technical and professional requirements with reference to protection of health and safety in the workplace, under art. 26, paragraph 1, letter a), or art. 90, paragraph 9 of Legislative Decree no. 81 of 2008, based on the activities subcontracted, as well as any such qualification requirements relevant to the activities subcontracted as are specified in the Invitation to Tender;

36.2.5	where required by applicable law, none of the disqualification cases under art. 67 of Legislative Decree no. 159 of 2011, as amended, nor any attempts at Mafia-related activities as per art. 84 paragraph 4 and art. 91 paragraph 6 of the above Decree no. 159 of 2011, as amended, exist in respect of Subcontractor;

36.2.6	the Contract concluded between SUPPLIER and subcontractor shall include, subject to absolute invalidity of such Contract, a specific clause whereby both parties assume the financial flow traceability obligations required by Law no. 136 of 2010 as amended, and subcontractor undertakes to immediately inform both COMPANY and the “Prefecture–Territorial Public Office” (“Prefettura-Ufficio territoriale del Governo”) of the territory where COMPANY is based, in case it has knowledge of any non-compliance by its counterparty with the financial flow traceability obligations.

To this end SUPPLIER shall send to COMPANY a declaration, signed by its legal representative and made pursuant to Presidential Decree no. 445 of 2000, whereby SUPPLIER confirms that the aforesaid clause is included in the Contract concluded between SUPPLIER and subcontrator. The abovementioned declaration shall be drawn up as per “Model 2” enclosed with the Invitation to Tender.

32.2.7. SUPPLIER has obtained from subcontractor, and transmitted to COMPANY, subcontractor’s declarations requested in the “Tender Regulations and Conditions Acceptance” Form attached to the Invitation To Tender;

32.2.8.  regularity of declarations contained in the Form for “Self-Certification of General Requirements (Affirmation of Certification)” (version for Subcontractor) attached to the Invitation To Tender.

36.3 The request for authorization to subcontracting shall specify, consistent with the information provided in the Tender and in accordance with Art. “Subcontracting” of the Special Conditions,  the services, works or supplies to be subcontracted; subcontractor's name, consistent with the information provided in the Tender; the amount of the subcontract agreement and relevant interference-related costs of safety at work . The request shall also contain a specific declaration by SUPPLIER on the subsistence or non-subsistence of any type of control or connection, under art. 2359 of the Italian Civil Code, with subcontractor.

36.4 The request for authorization to subcontracting, made as per the “Request for Subcontracting Authorisation” Form, shall include the following documentation, the production of which is a pre-requisite for obtainment of such authorization:

- affirmation of certification of registration with the Chamber of Commerce (C.C.I.A.A.) relevant to subcontractor, drawn up as per Model attached to the Invitation to Tender;

- copy of the subcontract agreement specifying  interference-related costs of safety at work;

-  DUVRI or PSC or DSS, signed by subcontractor for acceptance;<0}

-	subcontractor’s declaration certifying that it meets the general requirements under art. 38 of Legislative Decree no. 163/2006 as amended, as per aforesaid “Form for Self-Certification of General Requirements (Affirmation of Certification)”;

-	subcontractor’s declaration or certification, in compliance with applicable legislation, certifying that it meets the  necessary technical and professional requirements with reference to protection of health and safety in the workplace, under art. 26, paragraph 1, letter a), or art. 90, paragraph 9 of Legislative Decree no. 81/2008, based on the activities subcontracted;

- certification stating that subcontractor meets the qualification requirements in relation to the activities subcontracted, if required by the Invitation To Tender;

-	SUPPLIER's declaration on the subsistence or non-subsistence of any type of control or connection, under art. 2359 of the Italian Civil Code, with subcontractor;

-	subcontractor’s declarations as per the aforesaid “Tender Regulations and Conditions Acceptance” Form.

In addition to the documents listed above, for the purposes of subcontract authorisation COMPANY may request SUPPLIER to submit the valid DURC – “Documento Unico di Regolarità Contributiva” (Unified Document Certifying Payment of Insurance Contributions) relevant to subcontractor.

COMPANY reserves the right to request the submission of such certificate(s) as may be deemed necessary, proving that the above requirements are met by subcontractor and, however, to ascertain, even autonomously, at its sole discretion and at any time, by any lawful means, the truthfulness of the above declarations/certifications.

In any case SUPPLIER shall submit to COMPANY, before commencement of the activities, the documentation required under art. 26, paragraph 1, letter a) of Legislative Decree no. 81/2008, or art. 90, paragraph 9 of Legislative Decree 81/2008, including the documentation required by attachment XVII thereof, where applicable.

COMPANY shall release the authorisation to subcontracting within the terms provided by art. 118 of the Legislative Decree no. 163 of 2006 as amended.

SUPPLIER shall guarantee that subcontractor continues to meet such requirements during the term of the subcontract agreement and provide adequate evidence thereof to the CONTRACT ADMMINISTRATOR upon request of the same.

36.5 SUPPLIER shall adopt, for the subcontracted activities, the same unit prices which were adopted at the time of award, with a reduction not higher than 20% (twenty per cent). SUPPLIER shall pay subcontractor the safety costs relevant to the subcontracted activities, without any rebate.

36.6	SUPPLIER shall send to the CONTRACT ADMINISTRATOR, within 20 (twenty) days from the date of each payment made to SUPPLIER, a copy of the receipted invoices related to the payments made by SUPPLIER to subcontractor, with the indication of any amounts withheld by way of guarantee.

Failure by SUPPLIER to submit the receipted invoices as aforesaid will result in suspension by COMPANY of any further payment to SUPPLIER.

36.7	In case of works, SUPPLIER shall coordinate all subcontractors working at COMPANY’s worksite in order to make the specific POS’s prepared by the individual subcontractors compatible with one another and consistent with the POS submitted by SUPPLIER.

36.8 SUPPLIER shall fully comply, and cause subcontractor to fully comply, with the remuneration provisions and the terms and conditions contained in the national and territorial collective labour agreements in force in the sector and in the area where the activities are performed. SUPPLIER, and subcontractors through SUPPLIER, shall submit to the CONTRACT ADMINISTRATOR, before the commencement of the activities, the notifications which were submitted to the social insurance agencies, including Cassa Edile, insurance and industrial injury bodies, as well as one (1) copy of the Operational Safety Plan in compliance with the applicable rules and regulations.

36.9  For the purpose of payment under the CONTRACT (including payment of works in progress and end of works), COMPANY shall obtain the valid DURC - “Documento Unico di Regolarità Contributiva” (Unified Document Certifying Payment of Insurance Contributions), as well as one (1) copy of the payments, where due, to the joint bodies envisaged by the collective labour agreements, relevant to SUPPLIER and subcontractors.

In lieu of the obtainment of the DURC “ex officio” by COMPANY, the same may however request SUPPLIER, and subcontractor through SUPPLIER, to submit the aforesaid document.

36.10	SUPPLIER will be held responsible vis-à-vis COMPANY for the accurate performance by subcontractors of all obligations arising out or connected with the CONTRACT.

In particular, SUPPLIER undertakes to carry out all controls   aimed at ensuring that performance of any subcontractor’s activities strictly complies with HSE regulations and the procedures and guidelines adopted by COMPANY. SUPPLIER shall be liable vis-à-vis COMPANY for any non-compliance/irregularity by any subcontractors. SUPPLIER undertakes to carry out the verification and control activity during the term of the CONTRACT and the performance of the activities hereunder.

36.11 Authorization to subcontracting will be revoked, and SUPPLIER shall ensure that subcontractor, ceases performance of the activities and clears the site or the area of operations from persons and materials/equipment under its responsibility, in case of occurrence of the following:

- failure by subcontractor to meet even one of the general requirements under art. 38 of Legislative Decree no. 163/06 as amended or submission of such declarations as prove irregular, false or incomplete;

- failure by subcontractor to meet the necessary technical and professional requirements with reference to protection of health and safety in the workplace, under art. 26, paragraph 1, letter a) of Legislative Decree no. 81/2008, or art. 90, paragraph 9 of Legislative Decree no. 81/2008, based on the activities subcontracted;

- proven existence, in respect of subcontractor, where required by the applicable law, of any of the disqualification cases contemplated by art. 67  of Legislative Decree no. 159 of 2011, as amended,or attempts at Mafia-related activities as per art. 84 paragraph 4 and art. 91 paragraph 6 of the above Decree no. 159 of 2011, as amended;

- infringement of the obligations under the previous clauses 36.5 and 36.8;

- failure by subcontractor to meet the requirements as per aforesaid “Tender Regulations and Conditions Acceptance” Form and declarations contained therein.

All cases of revocation of authorization to sub-contracting are without prejudice to COMPANY's right to claim compensation for damages from SUPPLIER and, where necessary, terminate the CONTRACT.

36.12 Without prejudice to the above, in case of non-fulfilment by subcontractor of the regulations contained in the Appendix “E” – HSE-QR Requirements (including the HSE Disciplinary Policy), the DUVRI, where applicable, or the PSC or the DSSC, as well as, in general, the applicable legislation concerning workers’ health and safety protection and/or environmental protection and/or radiation protection, COMPANY shall have the right to terminate the CONTRACT under Art. "Termination with Cause", subject to COMPANY’s right to compensation for damages.

SUPPLIER undertakes to include in the sub-contract agreement a similar clause stipulating that non-fulfilment by subcontractor of the regulations contained in the Appendix “E” – HSE-QR Requirements  (and in general the rules in force in the workplace according to in-house procedures and applicable legislation), the DUVRI, where applicable, or the PSC or the DSSC, as well as, in general, the applicable legislation concerning workers’ health and safety protection and/or environmental protection and/or radiation protection, will be considered a material breach and grounds for termination of the sub-contract agreement.

36.13 SUPPLIER shall cause subcontractors to comply with the provisions of clause “Administrative Responsibility” and ensure that subcontractor has reviewed and has knowledge of the contents of “Management System Guideline for Anti-Corruption” of eni S.p.A., as amended, available on the website www.eni.com. In this connection, a specific clause shall be included in the Contract concluded between SUPPLIER and subcontractor.

### Nel caso di Contratti che prevedono attività in ambienti sospetti di inquinamento e negli ambienti confinati di cui al DPR 177/2011, integrare il presente Articolo con la clausola di seguito riportata.

36.14	No subcontract shall be allowed, in respect of the activities in potentially contaminated areas and confined spaces, under Presidential Decree no. 177 of 2011, unless expressly authorized by COMPANY and certified pursuant to Legislative Decree no. 276 of 10 September 2003 (Titolo VIII, Capo I), as amended. The provisions of said Presidential Decree no. 177 of the 2011 shall also apply to SUBCONTRACTORS.

_________________________________________________________________

SUBCONTRATTO

The SUBCONTRATTO is not subject to prior authorisation by COMPANY, except for the verifications of compliance with technical and professional requirements with reference to health and safety protection in the workplace pursuant to Legislative Decree no. 81 of 2008, which shall be made by COMPANY prior to commencement of the activities that envisage access to the AREA OF OPERATIONS. In any case, SUPPLIER shall:

- notify the CONTRACT ADMINISTRATOR of the name of the "Subcontraente" (the Firm/Company concluding the SUBCONTRATTO with SUPPLIER), the amount of the SUBCONTRATTO, the activities under the "SUBCONTRATTO";

- obtain from the "Subcontraente" (i)the same documentation as required from subcontractors in the CONTRACT and to make the relevant verifications before commencement of the activities under the SUBCONTRATTO; (ii) the declarations as per the “Tender Regulations and Conditions Acceptance” Form;

- guarantee that the "Subcontraente" continues to meet all aforesaid requirements during the term of the "SUBCONTRATTO" and provide adequate evidence thereof to the CONTRACT ADMMINISTRATOR upon request of the same;

- have the "Subcontraente" comply with the regulations contained in the clause “Administrative Responsibility”. SUPPLIER shall also ensure that the "Subcontraente" has reviewed and has knowledge of the contents of the “Management System Guideline for Anti-corruption” of eni S.p.A., as amended, available on the website www.eni.com. In this connection, a specific clause shall be included in the contract concluded between SUPPLIER and the "Subcontraente".

SUPPLIER shall transmit, at least on a three-month basis, the specific “Reporting relevant to Subcontratti” Form attached to the Invitation To Tender, with evidence of verifications made by SUPPLIER regarding the maintenance by the "Subcontraente" of technical and professional requirements and compliance with the applicable HSE regulations, the general requirements, ethical requirements, requirements regarding payment of salaries and Insurance Contributions and economic-financial requirements, as well as all the other requirements requested of subcontractor.

SUPPLIER undertakes to include in the SUBCONTRATTO a provision on the basis of which failure by the "Subcontraente" to meet the aforesaid requirements shall result in the termination of the contract between SUPPLIER and the "SUBCONTRAENTE", subject to COMPANY’s right to compensation by SUPPLIER for any damage and, if necessary, to terminate the CONTRACT.

SUPPLIER undertakes to include in the SUBCONTRATTO, subject to absolute invalidity of such contract, a specific clause whereby both parties assume the financial flow traceability obligations required by Law no. 136 of 2010 as amended.

### _____________________________________________________

### Nel caso di Contratti che prevedono attività in ambienti sospetti di inquinamento e negli ambienti confinati di cui al DPR 177/2011, integrare il presente Articolo con la clausola di seguito riportata.

No SUBCONTRATTO shall be allowed, in respect of the activities in potentially contaminated areas and confined spaces under Presidential Decree no. 177 of 2011, unless expressly authorized by COMPANY and certified pursuant to Legislative Decree no. 276 of 10 September 2003 (Titolo VIII, Capo I), as amended. The provisions of said Presidential Decree no. 177 of the 2011 shall also apply to the "Subcontraente".

# Nota per il Buyer:

# All’Art. “Subappalto” delle Condizioni Specifiche si dovranno indicare i seguenti dati: soglia entro cui è ammesso il subappalto, attività da subappaltare, figura aziendale che autorizzerà il subappalto.

# Nei contratti aperti, la soglia entro cui è ammesso il subappalto dovrà essere indicata in termini di valore assoluto anziché di percentuale.

Alternative B

37. SUBCONTRACTING

(Versione utilizzabile per gli appalti sottosoglia e per gli appalti  relativi ai servizi “non prioritari (Allegato IIB del D. Lgs.163/2006 e s.m.i.).

Sulla base della specificità del Contratto, si suggerisce comunque di valutare l'opportunità dell'inserimento dell' Alternativa A ovvero dell' Alternativa B)

37.1 On the basis that neither subcontracting of 100% of the contracted activities nor multi-tier subcontracting, in whole or in part, is allowed, all services, works and supplies of any category category may be subcontracted within the limits, if any, set out in the Invitation to Tender and in Art. “Subcontracting” of the Special Conditions and according to the conditions indicated herein below.

The limits of subcontracting under this CONTRACT are those indicated in Invitation To Tender and in Art. “Subcontracting” of the Special Conditions.

37.2	Subcontracting, within the above limits, shall be conditional on the prior written authorization by COMPANY, subject to verification that:

37.2.1	the activities to be authorized for subcontracting have been previously indicated and described at the time of submitting the Tender and, if possible, subcontractors' names have been specified;

37.2.2	subcontractor meets the general requirements under art. 38 of Legislative Decree no. 163 of 2006 as amended;

37.2.3	subcontractor meets the requirements in respect of payment of salaries and Insurance Contributions;

37.2.4	subcontractor meets the necessary technical and professional requirements with reference to protection of health and safety in the workplace, under art. 26, paragraph 1, letter a), or art. 90, paragraph 9 of Legislative Decree no. 81 of 2008, based on the activities subcontracted, as well as any such qualification requirements relevant to the activities subcontracted as are specified in the Invitation to Tender;

37.2.5	where required by applicable law, none of the disqualification cases under art. art. 67 of Legislative Decree no. 159 of 2011,, as amended, nor any attempts at Mafia-related activities as per art. 84 paragraph 4 and art. 91 paragraph 6 of the above Decree no. 159 of 2011, as amended, exist in respect of Subcontractor.

37.2.6. SUPPLIER has obtained from subcontractor, and transmitted to COMPANY, subcontractor’s declarations requested in the “Tender Regulations and Conditions Acceptance” Form attached to the Invitation To Tender;

37.2.7.  regularity of declarations contained in the Form for “Self-Certification of General Requirements (Affirmation of Certification)” (version for Subcontractor) attached to the Invitation To Tender.

_____________________________________________________________

(Nota: nel caso di Contratti di valore superiore ai 1.500 Euro,  integrare la clausola 38.2 con il paragrafo di seguito riportato)

37.2.8	the Contract concluded between SUPPLIER and subcontractor shall include, subject to absolute invalidity of such Contract, a specific clause whereby both parties assume the financial flow traceability obligations required by Law no. 136 of 2010 as amended, and subcontractor undertakes to immediately inform both COMPANY and the “Prefecture–Territorial Public Office” (“Prefettura-Ufficio territoriale del Governo”) of the territory where COMPANY is based, in case it has knowledge of any non-compliance by its counterparty with the financial flow traceability obligations.

To this end SUPPLIER shall send to COMPANY a declaration, signed by its legal representative and made pursuant to Presidential Decree no. 445 of 2000, whereby SUPPLIER confirms that the aforesaid clause is included in the Contract concluded between SUPPLIER and subcontrator. The abovementioned declaration shall be drawn up as per “Model 2” enclosed with the Invitation to Tender.

____________________________________________________________________

37.3 The request for authorization to subcontractingshall specify, consistent with the information provided in the Tender and in accordance with Art. “Subcontracting” of the Special Conditions, subcontractor's name, consistent with the information provided in the Tender; the amount of the subcontract agreement and relevant interference-related costs of safety at work. The request shall also contain a specific declaration by SUPPLIER on the subsistence or non-subsistence of any type of control or connection, under art. 2359 of the Italian Civil Code, with subcontractor.

37.4 The request for authorization to subcontracting, made as per the “Request for Subcontracting Authorisation” Form, shall include the following documentation, the production of which is a pre-requisite for obtainment of such authorization:

- affirmation of certification of registration with the Chamber of Commerce (C.C.I.A.A.) relevant to subcontractor, drawn up as per Model attached to the Invitation to Tender;

- copy of the subcontract agreement specifying interference-related costs of safety at work;

-  DUVRI or PSC or DSS, signed by subcontractor for acceptance;

-	subcontractor’s declaration certifying that it meets the general requirements under art. 38 of Legislative Decree no. 163/2006 as amended, as per aforesaid “Form for Self-Certification of General Requirements (Affirmation of Certification)”;

-	subcontractor’s declaration or certification, in compliance with applicable legislation, certifying that it meets the  necessary technical and professional requirements with reference to protection of health and safety in the workplace, under art. 26, paragraph 1, letter a), or art. 90, paragraph 9 of Legislative Decree no. 81/2008, based on the activities subcontracted;

- certification stating that subcontractor meets the qualification requirements in relation to the activities subcontracted, if required by the Invitation To Tender;

-	SUPPLIER's declaration on the subsistence or non-subsistence of any type of control or connection, under art. 2359 of the Italian Civil Code, with subcontractor;

-	subcontractor’s declarations as per the aforesaid “Tender Regulations and Conditions Acceptance” Form.

In addition to the documents listed above, for the purposes of subcontract authorisation COMPANY may request SUPPLIER to submit the valid DURC – “Documento Unico di Regolarità Contributiva” (Unified Document Certifying Payment of Insurance Contributions) relevant to subcontractor.

COMPANY reserves the right to request the submission of such certificate(s) as may be deemed necessary, proving that the above requirements are met by subcontractor and, however, to ascertain, even autonomously, at its sole discretion and at any time, by any lawful means, the truthfulness of the above declarations/certifications.

In any case SUPPLIER shall submit to COMPANY, before commencement of the activities, the documentation required under art. 26, paragraph 1, letter a) of Legislative Decree no. 81/2008, or art. 90, paragraph 9 of Legislative Decree 81/2008, including the documentation required by attachment XVII thereof, where applicable.

SUPPLIER shall guarantee that subcontractor continues to meet such requirements during the term of the subcontract agreement and provide adequate evidence thereof to the CONTRACT ADMMINISTRATOR upon request of the same.

37.5 SUPPLIER shall adopt, for the subcontracted activities, the same unit prices which were adopted at the time of award, with a reduction not higher than 20% (twenty per cent). SUPPLIER shall pay subcontractor the safety costs relevant to the subcontracted activities, without any rebate.

37.6	SUPPLIER shall send to the CONTRACT ADMINISTRATOR, within 20 (twenty) days from the date of each payment made to SUPPLIER, a copy of the receipted invoices related to the payments made by SUPPLIER to subcontractor, with the indication of any amounts withheld by way of guarantee.

Failure by SUPPLIER to submit the receipted invoices as aforesaid will result in suspension by COMPANY of any further payment to SUPPLIER.

37.7	In case of works, SUPPLIER shall coordinate all subcontractors working at COMPANY’s worksite in order to make the specific POS’s prepared by the individual subcontractors compatible with one another and consistent with the POS submitted by SUPPLIER.

37.8 SUPPLIER shall fully comply, and cause subcontractor to fully comply, with the remuneration provisions and the terms and conditions contained in the national and territorial collective labour agreements in force in the sector and in the area where the activities are performed. SUPPLIER, and subcontractors through SUPPLIER, shall submit to the CONTRACT ADMINISTRATOR, before the commencement of the activities, the notifications which were submitted to the social insurance agencies, including Cassa Edile, insurance and industrial injury bodies, as well as one (1) copy of the Operational Safety Plan in compliance with the applicable rules and regulations.

37.9  For the purpose of payment under the CONTRACT (including payment of works in progress and end of works), COMPANY shall obtain the valid DURC - “Documento Unico di Regolarità Contributiva” (Unified Document Certifying Payment of Insurance Contributions), as well as one (1) copy of the payments, where due, to the joint bodies envisaged by the collective labour agreements, relevant to SUPPLIER and subcontractors.

In lieu of the obtainment of the DURC “ex officio” by COMPANY, the same may however request SUPPLIER, and subcontractor through SUPPLIER, to submit the aforesaid document.

37.10	SUPPLIER will be held responsible vis-à-vis COMPANY for the accurate performance by subcontractors of all obligations arising out or connected with the CONTRACT.

In particular, SUPPLIER undertakes to carry out all controls   aimed at ensuring that performance of any subcontractor’s activities strictly complies with HSE regulations and the procedures and guidelines adopted by COMPANY. SUPPLIER shall be liable vis-à-vis COMPANY for any non-compliance/irregularity by any subcontractors. SUPPLIER undertakes to carry out the verification and control activity during the term of the CONTRACT and the performance of the activities hereunder.

37.11 Authorization to subcontracting will be revoked, and  SUPPLIER shall ensure that subcontractor, ceases performance of the activities and clears the site or the area of operations from persons and materials/equipment under its responsibility, in case of occurrence of the following:

- failure by subcontractor to meet even one of the general requirements under art. 38 of Legislative Decree no. 163/06 as amended or submission of such declarations as prove irregular, false or incomplete;

- failure by subcontractor to meet the necessary technical and professional requirements with reference to protection of health and safety in the workplace, under art. 26, paragraph 1, letter a) of Legislative Decree no. 81/2008, or art. 90, paragraph 9 of Legislative Decree no. 81/2008, based on the activities subcontracted;

- proven existence in respect of subcontractor, where required by law, of any of the disqualification cases contemplated by art. 67 of Legislative Decree no. 159 of 2011, as amended, or attempts at Mafia-related activities as per art. 84 paragraph 4 and art. 91 paragraph 6 of the above Decree no. 159 of 2011, as amended;

- infringement of the obligations under the previous clauses 37.5 and 37.8;

- failure by subcontractor to meet the requirements as per aforesaid “Tender Regulations and Conditions Acceptance” Form and declarations contained therein.

All cases of revocation of authorization to sub-contracting are without prejudice to COMPANY's right to claim compensation for damages from SUPPLIER and, where necessary, terminate the CONTRACT.

37.12 Without prejudice to the above, in case of non-fulfilment by subcontractor of the regulations contained in the the Appendix “E” – HSE-QR Requirements (including the HSE Disciplinary Policy), DUVRI, where applicable, or the PSC or the DSSC, as well as, in general, the applicable legislation concerning workers’ health and safety protection and/or environmental protection and/or radiation protection, COMPANY shall have the right to terminate the CONTRACT under Art. "Termination with Cause", subject to COMPANY’s right to compensation for damages.

SUPPLIER undertakes to include in the sub-contract agreement a similar clause stipulating that non-fulfilment by subcontractor of the regulations contained in the Appendix “E” – HSE-QR Requirements  (and in general the rules in force in the workplace according to in-house procedures and applicable legislation), the DUVRI, where applicable, or the PSC or the DSSC, as well as, in general, the applicable legislation concerning workers’ health and safety protection and/or environmental protection and/or radiation protection, will be considered a material breach and grounds for termination of the sub-contract agreement.

37.13 SUPPLIER shall cause subcontractors to comply with the provisions of clause “Administrative Responsibility” and ensure that subcontractor has reviewed and has knowledge of the contents of “Management System Guideline for Anti-Corruption” of eni S.p.A., as amended, available on the website www.eni.com. In this connection, a specific clause shall be included in the Contract concluded between SUPPLIER and subcontractor.

### Nel caso di Contratti che prevedono attività in ambienti sospetti di inquinamento e negli ambienti confinati di cui al DPR 177/2011, integrare il presente Articolo con la clausola di seguito riportata.

37.14	No subcontract shall be allowed, in respect of the activities in potentially contaminated areas and confined spaces, under Presidential Decree no. 177 of 2011, unless expressly authorized by COMPANY and certified pursuant to Legislative Decree no. 276 of 10 September 2003 (Titolo VIII, Capo I), as amended. The provisions of said Presidential Decree no. 177 of the 2011 shall also apply to SUBCONTRACTORS.

_________________________________________________________________

SUBCONTRATTO

The SUBCONTRATTO is not subject to prior authorisation by COMPANY, except for the verifications of compliance with technical and professional requirements with reference to health and safety protection in the workplace pursuant to Legislative Decree no. 81 of 2008, which shall be made by COMPANY prior to commencement of the activities that envisage access to the AREA OF OPERATIONS. In any case, SUPPLIER shall:

- notify the CONTRACT ADMINISTRATOR of the name of the "Subcontraente" (the Firm/Company concluding the SUBCONTRATTO with SUPPLIER), the amount of the SUBCONTRATTO, the activities under the SUBCONTRATTO;

- obtain from the "Subcontraente" (i)the same documentation as required from subcontractors in the CONTRACT and to make the relevant verifications before commencement of the activities under the SUBCONTRATTO; (ii) the declarations as per the “Tender Regulations and Conditions Acceptance” Form;

- guarantee that the "Subcontraente" continues to meet all aforesaid requirements during the term of the "SUBCONTRATTO" and provide adequate evidence thereof to the CONTRACT ADMMINISTRATOR upon request of the same;

- have the "Subcontraente" comply with the regulations contained in the clause “Administrative Responsibility”. SUPPLIER shall also ensure that the "Subcontraente" has reviewed and has knowledge of the contents of the “Management System Guideline for Anti-corruption” of eni S.p.A., as amended, available on the website www.eni.com. In this connection, a specific clause shall be included in the contract concluded between SUPPLIER and the "Subcontraente".

SUPPLIER shall transmit, at least on a three-month basis, the specific “Reporting relevant to Subcontratti” Form attached to the Invitation To Tender, with evidence of verifications made by SUPPLIER regarding the maintenance by the "Subcontraente" of technical and professional requirements and compliance with the applicable HSE regulations, the general requirements, ethical requirements, requirements regarding payment of salaries and Insurance Contributions and economic-financial requirements, as well as all the other requirements requested of subcontractor.

SUPPLIER undertakes to include in the SUBCONTRATTO a provision on the basis of which failure by the "Subcontraente" to meet the aforesaid requirements shall result in the termination of the contract between SUPPLIER and the "subcontraente", subject to COMPANY’s right to compensation by SUPPLIER for any damage and, if necessary, to terminate the CONTRACT.

_____________________________________________________________________

(Nota: nel caso di Contratti di valore superiore ai 1.500 Euro, integrare la clausola “Subcontratto” con il paragrafo di seguito riportato)

SUPPLIER undertakes to include in the SUBCONTRATTO, subject to absolute invalidity of such contract, a specific clause whereby both parties assume the financial flow traceability obligations required by Law no. 136 of 2010 as amended.

### _____________________________________________________

### Nel caso di Contratti che prevedono attività in ambienti sospetti di inquinamento e negli ambienti confinati di cui al DPR 177/2011, integrare il presente Articolo con la clausola di seguito riportata.

No SUBCONTRATTO shall be allowed, in respect of the activities in potentially contaminated areas and confined spaces under Presidential Decree no. 177 of 2011, unless expressly authorized by COMPANY and certified pursuant to Legislative Decree no. 276 of 10 September 2003 (Titolo VIII, Capo I), as amended. The provisions of said Presidential Decree no. 177 of the 2011 shall also apply to the "Subcontraente".

# Nota per il Buyer:

# All’Art. “Subappalto” delle Condizioni Specifiche si dovranno indicare i seguenti dati: soglia entro cui è ammesso il subappalto, attività da subappaltare, figura aziendale che autorizzerà il subappalto.

# Nei contratti aperti, la soglia entro cui è ammesso il subappalto dovrà essere indicata in termini di valore assoluto anziché di percentuale.

38.	PATENTS AND OTHER PATENT RIGHTS

38.1.	SUPPLIER shall ensure that the GOODS or the use thereof do not affect patents, intellectual properties or other Third Parties’ rights and shall undertake, in any case, to indemnify and hold COMPANY harmless from and against any liability resulting from alleged or real breaches of those rights.

38.2.	SUPPLIER shall also undertake to indemnify and hold COMPANY harmless from and against any action, claim or request, relating to the above-mentioned rights, filed by Third Parties in connection with the supply of the GOODS and/or performance of the SERVICE.

39.	FORCE MAJEURE

39.1.	The PARTIES will not be held responsible for any non-compliance and/or delays due to force majeure.

Force majeure shall mean exceptional and/or unpredictable events and/or circumstances which, despite their prevention and containment actions, the PARTIES cannot stop, avoid and/or control and which affect fully or partially the performance of the CONTRACT.

39.2.	Force majeure events include, but are not limited to: wars, riots, fires, floods, earthquakes and other exceptional natural events, national and trade strikes, impediments due to specific legislative provisions, other similarly serious impediments which are beyond the PARTIES’ control and are all unpredictable.

Any force majeure event will discontinue the PARTIES’ obligations, but will not affect the CONTRACT validity.

39.3.	All damage suffered by SUPPLIER arising directly or indirectly out of force majeure events will be charged to SUPPLIER itself, who may not claim for any compensation and/or indemnification from COMPANY. Likewise COMPANY may not claim for any compensation and/or indemnification from SUPPLIER for any damage suffered by COMPANY itself as a result of force majeure events.

39.4.	Delays due to the following are not considered force majeure events:

39.4.1.	construction site downtime enforced by the competent Authorities due to SUPPLIER’s failure to abide by the safety rules;

39.4.2.	delays by SUPPLIER in the supply of materials and/or services;

39.4.3.	delays in delivery by subcontractors;

39.4.4.	rejected materials due to working faults by subcontractors;

39.4.5.	strikes restricted to SUPPLIER’s plants and employees including micro-conflicts, unrest, as well as the taking part, by SUPPLIER’s employees, in strikes of any type other than strikes at a national or sector level.

39.5.	Force majeure events shall be notified in writing, promptly and in any case within the 3rd day from occurrence of the event, by the affected PARTY to the other PARTY.

The notice shall provide sufficient explanations on the force majeure event and on its predictable duration.

COMPANY reserves the right to request SUPPLIER, in addition to a written declaration, to submit a certification by the Chamber of Commerce of the place where the SERVICE is performed or by any other public authority which is recognized by COMPANY, which certifies the truthfulness of the stated facts pursuant to this clause.

39.6.	For delays caused by force majeure events, SUPPLIER will be entitled to an extension of the due times proportional to the effect that said delays caused on the course of the work.

The extension duration will be agreed by the PARTIES in writing.

39.7.	If the force majeure events continue or are expected to continue for a period longer than 15 (fifteen) days, the PARTIES will meet to determine the criteria for the continuation of the CONTRACT.

39.8.	In case of continuation of the event for over 30 (thirty) days COMPANY will be entitled to terminate the CONTRACT under Art. "Termination with Cause", paying to SUPPLIER only the value of the GOODS, or any part thereof, which may be collected and used by COMPANY.

The value shall be proportionally identified, on the basis of the contractual prices, in consideration of the constructive progress and condition.

COMPANY reserves the right to request SUPPLIER to return the amounts already paid to SUPPLIER in excess of the amount due.

In any case SUPPLIER shall make all efforts to minimise any effects of the force majeure occurrence.

Alternative A

40. 	COMPETENT JURISDICTION

For any dispute which might arise between the PARTIES in relation to the CONTRACT, the place of jurisdiction will be solely the place where COMPANY has its registered office.

Alternative B

41.	DISPUTES – COMPETENT JURISDICTION

(Versione utilizzabile per Contratti Infragruppo)

41.1	Any dispute which might arise between the PARTIES in relation to the CONTRACT, and which has not been amicably settled by the PARTIES, will be submitted to the decision of a Technical Committee of four (4) persons. Each PARTY shall nominate two (2) persons.

The written response of the Technical Committee, decided unanimously, will be binding on both PARTIES. The Technical Committee shall express its response within ten (10) days from the date of relevant request by the PARTIES, unless any extension is granted in writing by the PARTIES.

In case no unanimous response is expressed within the aforesaid period, each PARTY may submit the dispute to the court of competent jurisdiction in ……..2 herein below.

41.2	For any dispute which might arise between the PARTIES in relation to the CONTRACT, and which has not been amicably settled as described in ……..1 above, the place of jurisdiction will be solely the place where COMPANY has its registered office.

42.	GOVERNING LAW

The CONTRACT shall be governed by Italian Law.

43.	PASSING OF TITLE

Title to the GOODS shall pass to COMPANY at the time of delivery thereof by SUPPLIER to the place of delivery under the CONTRACT.

44.	CONFIDENTIAL INFORMATION, ADMINISTRATIVE RESPONSIBILITY AND PRIVACY

44.1.	CONFIDENTIALITY

SUPPLIER undertakes to:

44.1.1.	consider all the information under the CONTRACT strictly confidential, to keep it as such and not to disclose it or communicate it to non-authorized individuals, as well as to take all reasonable measures to assure and protect, in whole and in part, and however in any form, the confidentiality of said information, to anyone, except for COMPANY’s units and people in charge;

44.1.2.	refrain from using the information supplied by COMPANY for instrumental purposes;

44.1.3.	refrain from using the information or reproduce it, make excerpts or summaries for other purposes than those related to the CONTRACT;

44.1.4.	refrain from disclosing information relating to the CONTRACT to the press and/or any other information agency;

44.1.5.	refrain from using the CONTRACT or part thereof for promotional or advertising purposes;

44.1.6.	refrain from giving to Third Parties any papers, calculations, reports, technical specifications, drawings and any other documentation pertaining to the CONTRACT for profit or other advantages.

SUPPLIER shall comply with the confidentiality agreement herein for three years after CONTRACT termination.

In case of breach, even partial, of the above-mentioned confidentiality agreement, COMPANY, besides the remedy set out in Art. “Termination with Cause”, may claim for suffered damages.

# Alternativa A

(Versione utilizzabile (i) in caso di contratti che prevedono l’esecuzione delle attività in Italia, indipendentemente dalla nazionalità della controparte, oppure (ii) con controparte italiana, indipendentemente dal luogo di esecuzione del contratto)

44.2.	ADMINISTRATIVE RESPONSIBILITY

SUPPLIER declares to have reviewed and have knowledge of the contents of the document "Model 231", including also the Eni Code of Ethics, drafted by COMPANY in accordance with the legislation in force regarding the administrative liability of legal entities for offences committed by their directors, employees and/or agents and available on the website of COMPANY.

With respect to the performance of the activities under the CONTRACT, SUPPLIER represents and warrants that it has given and implemented instructions to its directors, employees and/or agents, aimed at preventing the commission or the attempt of any offence under Legislative Decree No. 231 of June 8, 2001 and undertakes vis-à-vis COMPANY to continue effectively implementing such instructions for the entire duration of the CONTRACT. In particular and in accordance with the abovementioned laws and conventions, SUPPLIER undertakes to abstain (and to cause its directors, employees and/or agents to abstain) from, directly or indirectly, offering, promising, giving, paying or accepting any Public Officials request for a gift, or authorizing anyone to give or pay, directly or indirectly, any sums, other benefits or advantages or anything of value to or for a Public Official or any third party. For the purposes of the CONTRACT, Public Official shall mean:

a) anyone who performs public functions in a legislative judicial or administrative capacity;

b) anyone acting in an official capacity for or on behalf of: (i) a supranational, national, regional or local government, (ii) an agency, department, office or instrumentality of a supranational, national, regional or local government, (iii) a government-owned or government-controlled or government-participated company, (iv) a public international organization and/or (v) a political party, a member of a political party, an official or candidate for political office;

c) anyone in charge of providing a public service; or

d) any other person, individual or entity at the suggestion, request or instruction or for the benefit of any of the persons or entities referred to in paragraphs (a) to (c) above.

With respect to the performance of the activities under the CONTRACT, SUPPLIER undertakes vis-à-vis COMPANY for the entire duration of the CONTRACT to strictly abide by the principles of the Eni Code of Ethics and to respect human rights as defined in the Eni Guidelines on the Protection and Promotion of Human Rights, available on the website www.eni.com. In particular, SUPPLIER undertakes to abstain from:

a)	offering commissions, fees and other benefits to directors, employees or agents of COMPANY;

b)	entering into trade agreements with directors, employees or agents of COMPANY which may negatively affect the interests of COMPANY;

c) starting business activities or entering into agreements with Third Parties in breach of the principles set out in the Eni Code of Ethics which would negatively affect the performance of the CONTRACT;

d) providing directors, employees or agents of COMPANY with non-property benefits also in the form of gifts, means of transportation, hospitality offers which go beyond the limits of the commonly accepted business ethical standard.

The PARTIES agree that any non-compliance, even partial, with the abovementioned representations, warranties and undertakings, which can be reasonably expected to result in adverse consequences for COMPANY, will be considered a material default under the CONTRACT and will entitle COMPANY to unilaterally withdraw, even during its performance, or to terminate the CONTRACT, by delivering notice via registered mail, which shall include a brief summary of the circumstances or of the legal proceedings demonstrating such non-compliance.

In the event of information that could reasonably imply such non-compliance, pending the required verifications or findings COMPANY will have the right to suspend the performance of the CONTRACT by delivering notice via registered mail, which shall include a brief summary of the relevant information. Should the information be obtained from the media, COMPANY shall have the right to exercise such right when the information has been confirmed by an official document of the Judicial Authority and/or otherwise confirmed by the Judicial Authority. The exercise of such rights will be to the sole detriment of SUPPLIER, which shall bear, in all cases, all additional expenses and costs and shall be liable for and defend, indemnify and hold harmless COMPANY from any Third Party action arising from or consequential to such non-compliance.

Upon acceptance of the CONTRACT, SUPPLIER also undertakes to:

  - comply with the applicable legislation and, in particular, the Anti-Corruption Laws (Italian Penal Code, Legislative Decree no. 231 of 2001 as amended and other applicable regulations, the US Foreign Corrupt Practices Act, the Bribery Act, other regulations of public and commercial law against corruption in force worldwide and international anti-corruption agreements such as the OESD Convention on Combating Bribery of Foreign Public Officials in International Business Transactions and the United Nations Conventions against Corruption) and properly and transparently record in its own books and records all the amounts it will receive under the CONTRACT.

Upon execution of the CONTRACT, COMPANY reserves the right to:

  - terminate and/or suspend the CONTRACT and receive compensation for damages, or terminate without cause, as provided by this clause, in case of any breach, even partial, by SUPPLIER of aforesaid obligations, representations and warranties or in case of violation of the Anti-Corruption Laws;

  - carry out audit on SUPPLIER in the event COMPANY has a reasonable belief that SUPPLIER may have violated the CONTRACT provisions as aforesaid.

# Alternativa B

(Versione utilizzabile, in alternativa alla precedente, in caso di contratti che prevedono l’esecuzione delle attività all’estero, con controparte straniera)

44.2.	ADMINISTRATIVE RESPONSIBILITY

SUPPLIER declares to have reviewed and have knowledge of the contents of the document "Model 231", including also the Eni Code of Ethics, drafted by COMPANY in accordance with the legislation in force regarding the administrative liability of legal entities for offences committed by their directors, employees and/or agents and available on the website of COMPANY.

With respect to the performance of the activities under the CONTRACT, SUPPLIER represents and warrants that it has given and implemented instructions to its directors, employees and/or agents, aimed at preventing any and all conducts in breach of the U.S. Foreign Corrupt Practices Act, the OECD Convention on Combating Bribery of Foreign Public Officials in International Business Transactions, the United Nations Convention against Corruption and any other anti-bribery laws which may be applicable to SUPPLIER and undertakes vis-à-vis COMPANY to continue effectively implementing such instructions for the entire duration of the CONTRACT. In particular and in accordance with the abovementioned laws and conventions, SUPPLIER undertakes to abstain (and to cause its directors, employees and/or agents to abstain) from, directly or indirectly, offering, promising, giving, paying or accepting any Public Officials request for a gift, or authorizing anyone to give or pay, directly or indirectly, any sums, other benefits or advantages or anything of value to or for a Public Official or any third party. For the purposes of the CONTRACT, Public Official shall mean:

a) anyone who performs public functions in a legislative judicial or administrative capacity;

b) anyone acting in an official capacity for or on behalf of: (i) a supranational, national, regional or local government, (ii) an agency, department, office or instrumentality of a supranational, national, regional or local government, (iii) a government-owned or government-controlled or government-participated company, (iv) a public international organization and/or (v) a political party, a member of a political party, an official or candidate for political office;

c) anyone in charge of providing a public service; or

d) any other person, individual or entity at the suggestion, request or instruction or for the benefit of any of the persons or entities referred to in paragraphs (a) to (c) above.

With respect to the performance of the activities under the CONTRACT, SUPPLIER undertakes vis-à-vis COMPANY for the entire duration of the CONTRACT to strictly abide by the principles of the Eni Code of Ethics and to respect human rights as defined in the Eni Guidelines on the Protection and Promotion of Human Rights, available on the website www.eni.com. In particular, SUPPLIER undertakes to abstain from:

a)	offering commissions, fees and other benefits to directors, employees or agents of COMPANY;

b)	entering into trade agreements with directors, employees or agents of COMPANY which may negatively affect the interests of COMPANY;

c) starting business activities or entering into agreements with Third Parties in breach of the principles set out in the Eni Code of Ethics which would negatively affect the performance of the CONTRACT;

d) providing directors, employees or agents of COMPANY with non-property benefits also in the form of gifts, means of transportation, hospitality offers which go beyond the limits of the commonly accepted business ethical standard.

The PARTIES agree that any non-compliance, even partial, with the abovementioned representations, warranties and undertakings, which can be reasonably expected to result in adverse consequences for COMPANY, will be considered a material default under the CONTRACT and will entitle COMPANY to unilaterally withdraw, even during its performance, or to terminate the CONTRACT, by delivering notice via registered mail, which shall include a brief summary of the circumstances or of the legal proceedings demonstrating such non-compliance.

In the event of information that could reasonably imply such non-compliance, pending the required verifications or findings COMPANY will have the right to suspend the performance of the CONTRACT by delivering notice via registered mail, which shall include a brief summary of the relevant information. Should the information be obtained from the media, COMPANY shall have the right to exercise such right when the information has been confirmed by an official document of the Judicial Authority and/or otherwise confirmed by the Judicial Authority. The exercise of such rights will be to the sole detriment of SUPPLIER, which shall bear, in all cases, all additional expenses and costs and shall be liable for and defend, indemnify and hold harmless COMPANY from any Third Party action arising from or consequential to such non-compliance.

Upon acceptance of the CONTRACT, SUPPLIER also undertakes to:

  - comply with the applicable legislation and, in particular, the Anti-Corruption Laws (Italian Penal Code, Legislative Decree no. 231 of 2001 as amended and other applicable regulations, the US Foreign Corrupt Practices Act, the Bribery Act, other regulations of public and commercial law against corruption in force worldwide and international anti-corruption agreements such as the OESD Convention on Combating Bribery of Foreign Public Officials in International Business Transactions and the United Nations Conventions against Corruption) and properly and transparently record in its own books and records all the amounts it will receive under the CONTRACT.

Upon execution of the CONTRACT, COMPANY reserves the right to:

  - terminate and/or suspend the CONTRACT and receive compensation for damages, or terminate without cause, as provided by this clause, in case of any breach, even partial, by SUPPLIER of aforesaid obligations, representations and warranties or in case of violation of the Anti-Corruption Laws;

  - carry out audit on SUPPLIER in the event COMPANY has a reasonable belief that SUPPLIER may have violated the CONTRACT provisions as aforesaid.

44.3. PRIVACY

Either PARTY represents that they have mutually disclosed, with separate documents, information on processing of the other PARTY’s personal data under art. 13 of Legislative Decree no. 196 of 2003.

45.	REGULATIONS FOR ORGANIZED CRIME PREVENTION (if applicable)

45.1.	The validity of the CONTRACT is conditional upon the possession and preservation by SUPPLIER of the requirements set out by the regulations in force for organized crime prevention.

To this end SUPPLIER undertakes to promptly notify COMPANY of any changes in the SUPPLIER’s/Subcontractor’s corporate organization or of their Directors, occurred during performance of the CONTRACT, and submit copy of the documents evidencing the changes of the subjects involved in the verifications related to organized crime prevention.

45.2.	In case of failure to meet or loss of the above-mentioned requirements by SUPPLIER or any subcontractors, COMPANY shall have the right to terminate the CONTRACT or to declare it terminated under and for the purposes of art. 1456 of the Italian Civil Code.

45.3.	In case of loss of the above-mentioned requirements by any subcontractors, SUPPLIER undertakes to immediately replace them with other subcontractors subject to prior authorization thereof by COMPANY.

If SUPPLIER fails to comply with such obligation of replacement, COMPANY shall have the right to terminate the CONTRACT under the above-mentioned art. 1456 of the Italian Civil Code.

46. SUPLIER’S OBLIGATIONS

46.1. SUPPLIER undertakes to promptly notify COMPANY of any changes to the articles of association or the company by-laws or the individuals who manage the Company, also for the purposes of application, if any, of the regulations for organized crime prevention.

_____________________________________________________________________

(Nota: nel caso di Contratti di valore superiore ai 1.500 Euro,  integrare il presente Articolo con la clausola di seguito riportata)

46.2. SUPPLIER undertakes to immediately inform both COMPANY and the “Prefecture – Territorial Public Office” (“Prefettura-Ufficio territoriale del Governo”) of the territory where COMPANY is based, in case SUPPLIER has knowledge of any non-compliance by its counterparty with the financial flow traceability obligations as required by the Law no. 136 of 2010 as amended.

_____________________________________________________________________

46.3.	Issue of any WORK PERMITS (as defined in the Appendix “E” - HSE-QR Requirements) and authorisations for SUPPLIER’s personnel, vehicles and support equipment to enter the area where the activities are performed.

NOTA: La precedente clausola è applicabile nel caso in cui sia previsto l’accesso nel luogo di lavoro del Committente e l’emissione di permessi di lavoro a cura del FORNITORE. Inoltre,l’emissione da parte del FORNITORE dei Permessi di Lavoro è da introdurre nel caso di intervenuta consegna formale (tramite comodato o verbale di consegna sottoscritto) dell’AREA DEI SERVIZI da parte del COMMITTENTE.

46.4. Keeping, compilation, subscription of all the documentation related to any WASTE (as defined in the Appendix “E” - HSE-QR Requirements) resulting from the performance of the CONTRACT, for the purpose of  a proper WASTE management in compliance with the applicable legislation.

NOTA: la precedente clausola è applicabile nel caso in cui dall’esecuzione dei SERVIZI derivi la produzione di rifiuti. Inoltre, tale previsione va introdotta nel caso di rifiuti per i quali il FORNITORE si configuri come Produttore secondo quanto dettagliato in Allegato E.

______________________________________________________________________

Nota: nel caso di Contratti chiusi che prevedono attività in ambienti sospetti di inquinamento o ambienti confinati di cui al DPR 177/2011, integrare il presente Articolo con la clausola di seguito riportata.

46.5.In case of activities under the Presidential Decree no. 177 of 2011, SUPPLIER shall provide COMPANY, upon COMPANY’s request and prior to commencement of the activities, with the list of workers that SUPPLIER intends to employ in such activities and relevant  training certificates already provided by SUPPLIER to COMPANY at the time of the CONTRACT award.

______________________________________________________________________

Nota: nel caso di Contratti aperti che prevedono attività in ambienti sospetti di inquinamento o ambienti confinati di cui al DPR 177/2011, integrare il presente Articolo con la clausola di seguito riportata.

46.5.In case of activities under the Presidential Decree no. 177 of 2011, SUPPLIER shall provide COMPANY, prior to commencement of the activities, with the list of workers that SUPPLIER intends to employ in such activities and the relevant training certificates.

______________________________________________________________________

47.  COMPANY’S OBLIGATIONS

47.1. Issue of any WORK PERMITS (as defined in the Appendix “E” - HSE-QR Requirements) and authorisations for SUPPLIER’s personnel, vehicles and support equipment to enter the area where the activities are performed.

NOTA: La precedente clausola è applicabile nel caso in cui sia previsto l’accesso nel luogo di lavoro del Committente e l’emissione di permessi di lavoro a cura del Committente. Inoltre, l’emissione da parte del COMMITTENTE è da introdurre nel caso in cui l’AREA DEI SERVIZI non sia stata consegnata formalmente al FORNITORE

47.2. Keeping, compilation, subscription of all the documentation related to any WASTE (as defined in the Appendix “E” - HSE-QR Requirements) resulting from the performance of the CONTRACT, for the purpose of  a proper WASTE management in compliance with the applicable legislation.

NOTA: la precedente clausola è applicabile nel caso in cui dall’esecuzione dei SERVIZI derivi la produzione di rifiuti. Inoltre, tale previsione va introdotta nel caso di rifiuti per i quali il COMMITTENTE si configuri come Produttore secondo quanto dettagliato in Allegato “E”.

48.	NOTICES

48.1.	All the notices under the CONTRACT will be in writing and will be deemed validly delivered if they are served personally or sent by registered letter, telegram or fax, to the addresses set out in the Special Conditions.

Said notices will be deemed effective for all purposes as of the date of receipt thereof by the addressee.

48.2.	Each PARTY may change its address subject to at least 15 (fifteen) days’ notice to the other PARTY.